SAPZ PROGRAMME — REF: NPCO/SAPZ/IFAD/26/1023/588

Enterprise Architecture & Digital Transformation Blueprint

Enterprise System Management (ESM) Platform and Central Knowledge Repository (CKR)

Section 12 of 16 — Enterprise Governance Model

Prepared for the SAPZ National Programme Coordination Office — Consultant: Ahmed Babajide Olanrewaju

# 12.1 Governance Model Overview

Every governance mechanism in this Blueprint has been built on a single, deliberate design choice, stated explicitly in Section 8.12 and honoured without exception since: there is one Governance Charter, one Enterprise Architecture Review Board, and one Decision Model — not a separate governance track for architecture, data, security, and content individually. This section consolidates that single structure into one complete reference, so that a reader asking 'who governs X' finds the answer here rather than having to reconstruct it from six different sections. Nothing in this section introduces a new governance body or instrument; it organizes what Sections 1 through 11 have already established, and adds the two elements no earlier section has specified in full: a formal Architecture Review Process (Section 12.7) and a consolidated Standards and Policies Registry (Section 12.5).

# 12.2 Governance Domains

Six governance domains span this architecture. Each is governed by the same Charter and Review Board, but each has its own specific authority and its own point of origin earlier in this Blueprint.

| Domain | Governing Instrument | Authority | Established In |
| --- | --- | --- | --- |
| Architecture Governance | Architecture Principles; Enterprise Architecture Review Board | Enterprise Architecture Review Board approves any exception to architecture standards. | Section 1.7; Section 7.6 |
| Data Governance | Data & Content Governance Charter; Metadata Standards | KMC holds taxonomy and retention-class authority; KM and ICT Units enforce. | Section 2.10; Section 5.14 |
| Knowledge Governance | Knowledge Management Principles; editorial review workflow | KMC holds editorial and content-decision authority over CKR publication. | Section 1.7; Section 4.3 |
| Security Governance | Security Architecture standards; Decision Model | KMC and National Programme Coordinator jointly own security risk decisions. | Section 8.12; Section 2.9 |
| Content Governance | Content Governance process; shared taxonomy | KMC defines and audits taxonomy compliance across both systems. | Section 2.5; Section 5.5 |
| Project (Delivery) Governance | RACI Matrix; TOR delivery timeline | National Programme Coordinator holds ultimate delivery accountability; roles distributed per phase. | Section 2.13; Section 11.4 |

# 12.3 Decision Rights

The Decision Model first fixed in Section 2.9 is the single decision-rights structure for this entire architecture. It is restated here as the consolidated reference, unchanged from its original form.

| Decision | Owner | Consulted | Informed |
| --- | --- | --- | --- |
| Taxonomy and metadata standard | KMC | State-level focal points | National Programme Coordinator; co-financing institutions |
| Content migration and retention | KMC | State-level focal points; consultant (execution) | National Programme Coordinator |
| Architecture principle exceptions | Enterprise Architecture Review Board | Consultant / KM and ICT Units | National Programme Coordinator |
| Security risk decisions | KMC and National Programme Coordinator (jointly) | KM and ICT Units | Co-financing institutions |
| Workflow escalation and SLA rules | National Programme Coordinator | State implementation teams | Co-financing institutions |
| Governance Charter adoption and amendment | National Programme Coordinator (endorses); KMC (co-signs) | State implementation teams | Co-financing institutions |

# 12.4 Operational Governance RACI

Section 2.13 fixed a RACI matrix for the ten Phase 1 delivery phases. This section adds the complementary matrix the delivery RACI does not cover: recurring governance activities that continue after go-live, for the life of the programme.

| Governance Activity | KMC | KM/ICT Units | NPC | EA Review Board | Co-Financiers |
| --- | --- | --- | --- | --- | --- |
| Taxonomy change request | A | R | I | C | - |
| Security exception approval | A | C | A | R | I |
| Architecture exception approval | C | C | I | A | I |
| New integration point approval (Section 7.6) | C | R | I | A | - |
| Phase 2 roadmap item activation (Section 11.7) | A | C | A | C | I |
| Quarterly access review sign-off (Section 8.13) | I | R | A | I | - |
| Incident post-review (Critical/High severity, Section 8.9) | A | R | I | C | I |
| Annual Governance Charter renewal review | A | C | A | C | I |

R = Responsible; A = Accountable; C = Consulted; I = Informed; '-' = no expected role. Several activities show joint Accountability (KMC and National Programme Coordinator) consistent with the Charter's own co-signature model (Section 2.10) — this is a deliberate, recurring pattern in this governance model, not an inconsistency: content and taxonomy decisions default to KMC accountability, while decisions with programme-wide or financial consequence default to joint or National Programme Coordinator accountability.

# 12.5 Standards and Policies Registry

Every standard, framework, and policy invoked across this Blueprint is consolidated here into a single registry, organized by type.

| Standard / Policy | Type | Scope in This Architecture | Reference |
| --- | --- | --- | --- |
| TOGAF Architecture Development Method | Architecture framework | Governs the overall structure of this sixteen-section Blueprint. | Section 1 |
| ArchiMate | Architecture notation | Informs the visual diagram set specified for production in Section 16. | Section 16 |
| ISO 27001 | Information security management | Governance structure behind the Security Architecture (Section 8). | Section 8.2 |
| OWASP (Top 10, ASVS) | Application security standard | Secure coding and configuration practice for ESM, CKR, and the API Gateway. | Section 8.2 |
| Nigeria Data Protection Regulation (NDPR) | Legal / regulatory | Governs personal data handling, retention, and breach notification. | Sections 6.11, 8.2, 8.9 |
| IFAD Anti-Money Laundering Policy | Donor compliance policy | Referenced in the REOI; relevant to programme financial governance. | Executive Advice Briefing |
| IFAD Anti-Fraud and Corruption Policy | Donor compliance policy | Referenced in the REOI; relevant to programme integrity governance. | Executive Advice Briefing |
| IFAD PSEA Policy (Sexual Exploitation and Abuse) | Donor compliance policy | Referenced in the REOI as an ongoing disclosure obligation. | Executive Advice Briefing |
| Data & Content Governance Charter | Programme-specific instrument | The single governing instrument for taxonomy, retention, and ownership decisions across ESM and CKR. | Section 2.10 |
| Shared Taxonomy and Metadata Standard | Programme-specific standard | Controlled vocabulary and mandatory metadata schema applied identically across both systems. | Sections 5.4–5.5 |
| Retention Schedule | Programme-specific policy | Retention class and disposition rules by content type. | Section 5.18 |
| Encryption Standard | Technical standard | At-rest and in-transit encryption requirements by data layer. | Section 8.5 |
| API Design Standards | Technical standard | Contract-first REST design, versioning, and rate limiting for all integration points. | Section 7.5 |

# 12.6 Review Boards

The Enterprise Architecture Review Board is the single review body this architecture establishes, first named as an Architecture Principle in Section 1.7 and invoked throughout every subsequent section as the approval authority for architecture exceptions, new integration points, and Phase 2 roadmap activation. Its composition is deliberately lean, consistent with the sustainability requirement running through this Blueprint: the KMC and National Programme Coordinator serve as permanent members, given their joint accountability for security and content decisions (Section 2.9); KM and ICT Units participate as the operational voice, since they inherit whatever the Board approves; and the consultant participates as a full member during the twelve-week engagement only, transitioning to an advisory, non-voting role at handover, consistent with the documented-handover boundary fixed in Section 3.2.

No separate Content Governance Board, Security Board, or Data Governance Board is established alongside the Enterprise Architecture Review Board. This is the same design choice stated in Section 8.12 applied consistently: a second review body would create exactly the kind of parallel governance structure this entire programme exists to eliminate, per the fishbone root-cause finding that the programme's coordination failures are disproportionately governance failures (Section 2.10).

# 12.7 Architecture Review Process

Every exception, new integration point, or Phase 2 roadmap activation referenced throughout this Blueprint follows the same five-step process, specified here in full for the first time.

| Step | Activity | Owner |
| --- | --- | --- |
| 1. Submit | The requesting party (KM and ICT Units, KMC, or the consultant during Phase 1) submits a written change request stating what is proposed and which architecture principle, standard, or decision it affects. | Requesting party |
| 2. Assess | The Enterprise Architecture Review Board assesses the request against the Architecture Principles (Section 1.7), the affected governance domain (Section 12.2), and any security or data implications (Sections 8.12, 6.7). | Enterprise Architecture Review Board |
| 3. Decide | The Board approves, rejects, or requests revision. A joint-accountability decision (Section 12.3–12.4) requires both named accountable parties to concur before approval is recorded. | Enterprise Architecture Review Board |
| 4. Record | The decision, with rationale, is logged as a Decision Register entry (Section 4.4), regardless of outcome — a rejection is recorded with the same rigour as an approval, so the reasoning is not lost. | Enterprise Architecture Review Board |
| 5. Implement and Verify | Approved changes are implemented, then verified against the original request before being marked closed; unapproved changes are not implemented under any circumstance. | Requesting party; verified by KM and ICT Units |

# 12.8 Governance Cadence

Recurring governance activities, drawn from across this Blueprint, are consolidated into a single calendar.

| Frequency | Activity | Reference |
| --- | --- | --- |
| Continuous | Decision Register logging of every governed decision; Audit module logging of every workflow and access event. | Sections 4.4, 8.8 |
| Monthly | Automated vulnerability scanning. | Section 8.13 |
| Quarterly | Privileged-role access review; donor-alignment review touchpoint with co-financing institutions. | Sections 8.13, 2.10 |
| Semi-Annual | Disaster recovery and backup restore testing. | Section 6.12 |
| Annual | Full security vulnerability assessment; security-awareness training refresh; Governance Charter renewal review. | Sections 8.13, 12.5 |
| At Milestone (Section 11.4) | Enterprise Architecture Review Board progress review at each Phase 1 delivery milestone. | Section 11.8 |
| At 12 Months Post-Handover | Phase 2 roadmap activation decision, based on actual operating data rather than speculation. | Section 11.13 |

# 12.9 Transition to Section 13

Section 13 (Implementation Blueprint) takes the governance model fixed in this section and the roadmap fixed in Section 11 and specifies the detailed work packages, milestones, critical path, resource requirements, and quality gates needed to execute the Phase 1 delivery timeline in practice.