SAPZ PROGRAMME — REF: NPCO/SAPZ/IFAD/26/1023/588

Enterprise Architecture & Digital Transformation Blueprint

Enterprise System Management (ESM) Platform and Central Knowledge Repository (CKR)

Section 16 of 16 — Antigravity Handoff Package

Prepared for the SAPZ National Programme Coordination Office — Consultant: Ahmed Babajide Olanrewaju

# 16.1 Purpose of This Handoff Package

This section is written to be read on its own. It distills the fifteen preceding sections of this Blueprint into a self-contained package so that Antigravity can generate architecture diagrams, engineering artefacts, and implementation documentation directly from it, without needing to open or reinterpret the original Request for Expressions of Interest, Terms of Reference, Evaluation Criteria, or Procurement Intelligence Report. Every fact stated below is stated in full, not by cross-reference alone, though a section reference is given alongside each for traceability back into the complete Blueprint.

# 16.2 Architecture Narrative

The Special Agro-Industrial Processing Zones (SAPZ) Programme, spanning seven Nigerian states and the Federal Capital Territory and co-financed by AfDB, IFAD, and IsDB, requires two systems: an Enterprise System Management (ESM) Platform and a Central Knowledge Repository (CKR). ESM is the internal, restricted system of record for programme documentation and workflow — work plans, reports, memos, and procurement records — replacing today's fragmented, decentralized, manually governed document environment. CKR is the external, public system for institutional knowledge and learning content, positioned as the programme's institutional memory rather than a passive document library. Per the governing Terms of Reference, the two systems remain independently hosted and independently access-controlled — this is a fixed constraint, not a design preference — while sharing a single taxonomy, a single metadata standard, and one Data & Content Governance Charter, so that solving fragmentation inside each system does not simply recreate it between them.

Delivery is fixed at twelve weeks, in five phases: Requirements and Foundation (Weeks 1–2, including Governance Charter adoption), Design, Configuration and Migration (Weeks 3–8), Testing (Weeks 9–10, with continuous testing beginning in Week 3), Training and User Acceptance (Week 11), and Go-Live and Handover (Week 12). A single named consultant leads delivery personally, with bounded, named specialist support permitted for specific work packages only. Governance runs through one Governance Charter and one Enterprise Architecture Review Board — no parallel governance structures exist for security, data, or content individually. Everything beyond the Terms of Reference's explicit scope — deeper Business Intelligence, all thirteen AI capabilities, the Knowledge Graph — is held as a distinct, separately costed Phase 2 roadmap, never folded into the Phase 1 commitment.

# 16.3 Functional Module Inventory

Twenty-eight functional modules make up the two systems, each with its priority (Must Have / Should Have / Could Have, per the MoSCoW scope prioritization) and the application that hosts it.

| Module | Priority | Hosting Application | Purpose |
| --- | --- | --- | --- |
| Executive Dashboard | Should Have | Reporting & BI Application | Tiered KPI summary for the National Programme Coordinator and donors. |
| Programme Management | Should Have | ESM Core Platform | Component and work-plan registry across states. |
| Projects | Should Have | ESM Core Platform | Project registry nested within components. |
| Tasks | Should Have | ESM Core Platform | Operational task tracking beneath projects. |
| Meetings | Should Have | ESM Core Platform / Collaboration Workspace | Agenda, minuting, and action-item tracking. |
| Calendar | Should Have | ESM Core Platform | Shared programme calendar across states. |
| Workflow | Must Have | ESM Core Platform | Configurable multi-tier approval engine for all four document types. |
| Approvals | Must Have | ESM Core Platform | Approver-facing queue and decision interface. |
| Document Management | Must Have | ESM Core Platform | The centralized document repository the TOR names explicitly. |
| Knowledge Repository | Must Have | CKR Core Platform | The standalone CKR platform the TOR names explicitly. |
| Media Library | Should Have | CKR Core Platform | Manages images, video, audio, and datasets. |
| Reports | Should Have | Reporting & BI Application | Templated, automated donor-aligned reporting. |
| Analytics | Should Have | Reporting & BI Application | Trend and comparative performance analysis. |
| Business Intelligence | Should Have | Reporting & BI Application | Deeper analytical layer over the KPI dataset. |
| Search | Must Have | Enterprise Search Service | Federated, access-aware search across ESM and CKR. |
| Administration | Must Have | Governance & Administration Console | General platform configuration surface. |
| Identity Management | Must Have | IAM Service (Keycloak) | RBAC/MFA user and role administration. |
| Notifications | Must Have | Notification & Messaging Service | Multi-channel workflow and SLA-escalation alerts. |
| Settings | Should Have | Governance & Administration Console | User and organization-level preferences. |
| Audit | Must Have | Governance & Administration Console | System-generated, immutable audit trail. |
| Risk Register | Should Have | ESM Core Platform | Structured programme risk tracking. |
| Issue Register | Should Have | ESM Core Platform | Tracks materialized delivery issues. |
| Decision Register | Should Have | ESM Core Platform | Records formal governed decisions. |
| Training | Should Have | Collaboration & Training Workspace | Progressive, training-of-trainers content. |
| Help Desk | Should Have | Collaboration & Training Workspace | User-facing support ticketing. |
| Support | Should Have | Collaboration & Training Workspace | Technical incident and platform support. |
| Mobile | Should Have (responsive); Could Have (native) | ESM/CKR Core Platforms | Mobile access to core functionality. |
| Public Portal | Must Have | CKR Core Platform | The public-facing presentation layer of CKR. |

# 16.4 Technology Stack Decisions

Fourteen technology decisions were made through an explicit evaluation against schedule, sustainability, TOR constraints, and vendor lock-in risk.

| Layer | Recommended Technology | Key Reason |
| --- | --- | --- |
| Backend framework (CKR) | Laravel (PHP) | TOR names 'WordPress or equivalent' for the CMS; largest local talent pool |
| Backend framework (ESM) | Node.js | Event-driven fit for Workflow and Notifications |
| Database | PostgreSQL | No licensing cost; strong open-standard compliance |
| Search | OpenSearch | Fully open-source; avoids ElasticSearch's post-2021 licensing restriction |
| Cache | Redis | Low operational complexity; no lock-in risk |
| Containerization | Docker | Portable, consistent deployment unit |
| Orchestration | Managed container service (not full Kubernetes) | Right-sized to programme scale and KM/ICT Units' sustaining capacity |
| Cloud platform | Microsoft Azure (conditional on client's Microsoft 365 use; AWS if not) | Integration coherence with Power BI and Microsoft 365 |
| Web server / reverse proxy | NGINX | De facto standard; TLS termination and rate limiting |
| Identity platform | Keycloak | Portable across cloud providers; avoids identity-layer lock-in |
| BI / reporting (donor-facing) | Power BI | Donor-format export; Azure/Microsoft 365 ecosystem fit |
| BI / monitoring (operational) | Grafana | Open-source; purpose-built for infrastructure monitoring |
| Messaging | RabbitMQ (not Kafka) | Right-sized to current message volume |
| Operating system | Linux | No licensing cost; native fit with every other recommended technology |

# 16.5 Integration Requirements

Eleven integration points connect ESM and CKR to external systems and standards, all routed through a single Integration & API Gateway hub — no application connects directly to an external system.

| Integration Point | Direction | Protocol | Priority |
| --- | --- | --- | --- |
| SAPZ Public Website | Outbound (CKR → Website) | REST / Webhook | Must Have |
| Authentication & Identity Providers | Bidirectional | OAuth 2.0 / SAML | Must Have |
| Email Gateway | Outbound | SMTP / REST API | Must Have |
| SMS Gateway | Outbound | REST API | Should Have |
| Geographic Information System (GIS) | Outbound | REST / GeoJSON | Should Have |
| Power BI / Donor Reporting Export | Outbound | REST API / OData | Should Have |
| Microsoft 365 / Google Workspace | Bidirectional | REST API (Graph API or equivalent) | Should Have |
| API Standards (REST, GraphQL, Webhooks) | Governs all integrations | REST baseline; GraphQL Phase 2 | Must Have |
| File Storage Integration | Bidirectional | REST API | Should Have |
| Mobile Access | Bidirectional | REST API (same as web) | Should Have |
| Future ERP / MIS / M&E Systems | Bidirectional (future) | REST (TBD) | Could Have (Phase 2) |

Every integration point requires OAuth 2.0 token-based authentication and TLS encryption in transit without exception, and every request is logged to the Audit module.

# 16.6 Data Model Summary

Fourteen core entities make up the logical data model: Programme, Component, Project, Task, Document, Workflow Instance, Knowledge Item, Media Asset, Risk/Issue/Decision Record, State/FCT, User, Role, Donor/Co-Financier, and KPI. Key relationships: a Programme has many Components; a Component has many Projects; a Project has many Tasks; a Project or Component is referenced by many Documents; a Document has one active Workflow Instance; a Document or Knowledge Item may have many Media Assets; Knowledge Items relate to one another many-to-many (the Phase 2 Knowledge Graph edge); a State/FCT is referenced by many Projects, Documents, and Knowledge Items; and Users hold Roles many-to-many.

Five physical data store classes implement this model: an operational relational database (PostgreSQL) for Programme, Workflow, Governance, and Identity data; a document-oriented content store for Content and Knowledge data (underlying the Laravel/Node.js application layers); a search index (OpenSearch, two logically separate indexes — one per system) for Content and Knowledge data; object storage for Media Assets; and an analytics/reporting store for aggregated KPI data, decoupled from the operational database. Every mandatory metadata field (Title, Content Type, Owner/Steward, State/FCT, Component/Project, Classification/Sensitivity, Date, Version, Retention Class, Language, Taxonomy Terms) is enforced at capture time against a single, KMC-authored taxonomy shared identically across both systems.

# 16.7 Security Requirements

Security is designed in, governed by Zero Trust, Least Privilege, and Defense in Depth, and anchored to the ESM/CKR access boundary as the architecture's single most important control.

| Requirement | Specification |
| --- | --- |
| Access control model | RBAC baseline; ABAC layered on top specifically for state-scoped access decisions. |
| Multi-factor authentication | Mandatory for all privileged and administrative roles without exception. |
| Encryption at rest | Applied to every physical data store (database, content store, object storage, search index, backups) without exception. |
| Encryption in transit | TLS 1.2 or higher on every database connection, pipeline, and integration endpoint without exception. |
| Standards framework | ISO 27001 (security management); OWASP Top 10 / ASVS (application security); Nigeria Data Protection Regulation (personal data). |
| Audit logging | Immutable, centrally aggregated logging of every authentication, access, administrative, and data-export event. |
| Incident response | Four severity tiers (Critical, High, Medium, Low), each with a fixed response time and escalation path to the KMC and National Programme Coordinator for Critical/High events. |
| Disaster recovery | 24-hour Recovery Point Objective; 8-business-hour Recovery Time Objective for ESM and CKR core platforms; secondary-region provisioning to be confirmed in Weeks 1–2 (open item). |

# 16.8 AI Features

Phase 1 (the fixed twelve-week baseline) includes zero AI features — this is a fixed constraint, not an oversight, since Artificial Intelligence sits outside the TOR's explicit scope. Thirteen AI capabilities are specified as a distinct, separately costed Phase 2 roadmap, grouped into three families: Search and Discovery (Semantic Search, Natural Language Search, Knowledge Recommendations, Knowledge Discovery/Graph-Based), Content Intelligence (Document Summarisation, Automatic Classification, OCR, Document Intelligence, Translation, Speech-to-Text), and Interaction and Analytics (AI Assistant, Chatbot, Predictive Analytics). Every capability has a named human oversight point and is governed by three fixed principles: Ethical AI (no feature is proposed unless its output is explainable and auditable), Responsible AI (AI augments named human roles, never replaces their accountability), and Human Oversight (no capability without a credible human oversight point is included in the roadmap at all).

# 16.9 Assumptions and Constraints

Fixed constraints and open assumptions are listed separately: constraints do not change; assumptions are pending confirmation in Weeks 1–2 and should not be treated as settled facts by any downstream artefact.

## Fixed Constraints

| Constraint | Source |
| --- | --- |
| ESM and CKR must remain independently hosted and independently access-controlled. | TOR Section 4 |
| Delivery is fixed at twelve weeks, in five phases (Weeks 1–2, 3–8, 9–10, 11, 12). | TOR delivery timeline |
| The CKR content management system must be WordPress or an equivalent platform class. | TOR naming |
| Role-based access control and multi-factor authentication are mandatory. | TOR security requirement |
| No AI feature may be presented as part of the Phase 1 baseline. | Solution Strategy; Section 1.7 Phase Discipline principle |
| Personal data handling must comply with the Nigeria Data Protection Regulation. | NDPR |
| No permanent post-contract operational support is committed beyond a documented handover. | Section 3.2 MoSCoW Won't Have |

## Open Assumptions (Pending Weeks 1–2 Confirmation)

| Assumption | Confirmation Method |
| --- | --- |
| All nine business capabilities begin at Level 1 (Ad hoc) maturity, uniformly across all seven states and the FCT. | Content and data audit |
| The client's KM and ICT Units use Microsoft 365 (favouring Azure) rather than Google Workspace (favouring AWS). | Stakeholder consultation |
| Usable, GeoJSON-ready geographic boundary data exists for all seven states and the FCT. | Content and data audit |
| A secondary-region cloud failover is available and affordable within the programme budget. | Cloud environment design |
| The legacy document base, while expected to be disorganized, is not so degraded that OCR and migration cannot achieve adequate quality within the Must Have priority subset. | Content and data audit (Migration Stage 1, Audit) |

# 16.10 Prioritized List of Diagrams to Generate

Nineteen diagrams are specified, grouped into three priority tiers. Antigravity should generate Tier 1 first — these are sufficient for Steering Committee and Enterprise Architecture Review Board review on their own — followed by Tier 2 for the engineering build, then Tier 3 for detailed reference and future reuse.

## Tier 1 — Critical (Governance and Executive Review)

| # | Diagram | Source Section(s) | Content to Represent |
| --- | --- | --- | --- |
| 1 | Enterprise Context Diagram | Sections 1–2 | SAPZ Programme, ESM, CKR, and every external actor — seven states, FCT, NPCO, KMC, three co-financing donors, public/private stakeholders. |
| 2 | Business Capability Map | Section 2.3–2.4 | Nine Level-1 capabilities and their Level-2 decompositions, colour-coded by current-to-target maturity heat map. |
| 3 | Application Architecture Diagram | Section 3.3, 3.5 | Ten applications in the portfolio and their dependency relationships (shared services hub pattern). |
| 4 | Data Architecture Diagram | Section 6.3–6.4 | Eight data domains mapped to five physical data store classes and the pipelines connecting them. |
| 5 | Security Architecture Diagram | Section 8 | Zero Trust boundary, ESM/CKR micro-segmentation, RBAC/ABAC layers, and the encryption standard by layer. |
| 6 | Deployment Architecture Diagram | Section 13.2, Section 10.13 | The six-layer build sequence mapped onto the recommended technology stack. |

## Tier 2 — High Priority (Engineering Build)

| # | Diagram | Source Section(s) | Content to Represent |
| --- | --- | --- | --- |
| 7 | Integration Architecture Diagram | Section 7.2 | Hub-and-spoke topology; eleven integration points through the single Integration & API Gateway. |
| 8 | Technology Architecture Diagram | Section 10.13 | The fourteen-layer recommended stack, from operating system through BI/reporting. |
| 9 | Cloud Architecture Diagram | Section 10.7, Section 8.10 | Azure (or AWS) resource layout, including the conditional recommendation logic and DR secondary-region placement. |
| 10 | Network Diagram | Section 8.4 | Micro-segmented network boundary between ESM and CKR; per-request verification points. |
| 11 | Infrastructure Diagram | Section 6.4, Section 10.6 | Physical data stores, Docker containerization, and the managed container orchestration layer. |
| 12 | UML Component Diagram | Section 3.3, Section 4.1 | Ten applications decomposed into their twenty-eight hosted functional modules. |
| 13 | Workflow Diagrams | Section 2.5 | Swimlane detail for Approval Workflow and Document Lifecycle, the two highest-value processes. |
| 14 | Information Flow Diagram | Section 5.12 | The five-stage Capture → Classify → Govern → Store/Publish → Consume flow, plus the governed cross-boundary flow. |
| 15 | Knowledge Flow Diagram | Section 5.3, Section 2.6 | The Knowledge Management lifecycle (capture, curate, disseminate, reuse) and the 'state experience to institutional knowledge' value stream. |

## Tier 3 — Supporting (Detailed Reference and Reuse)

| # | Diagram | Source Section(s) | Content to Represent |
| --- | --- | --- | --- |
| 16 | Sequence Diagrams | Section 4.3, Section 7.1 | Key interactions: document approval routing, CKR content publication, federated search query. |
| 17 | Business Architecture Diagram | Section 2 (full) | Organisation Model, Operating Model, Stakeholder power/interest grid, and Governance Model in one integrated view. |
| 18 | Entity-Relationship (ER) Diagram | Section 6.1–6.2 | The full logical data model — fourteen entities and their cardinalities. |
| 19 | Reference Architecture | Whole Blueprint, generalized | A de-branded, SAPZ-independent version of this architecture, prepared for future AfDB, World Bank, UN, or Government bid reuse. |

# 16.11 Closing Statement

This completes the sixteen-section Enterprise Architecture & Digital Transformation Blueprint for the SAPZ Programme's Enterprise System Management Platform and Central Knowledge Repository. Every section aligns with, and does not contradict, the governing Procurement Intelligence Report; every recommendation is justified against a stated decision framework rather than asserted by reputation; every AI and Phase 2 capability is held separate from the fixed twelve-week Phase 1 commitment; and the Architecture Review Report in Section 15 has confirmed the architecture sound, with five tracked, non-blocking remediation items scheduled for resolution in Weeks 1–2. This Blueprint is ready for Steering Committee approval, Enterprise Architecture Review Board sign-off, IFAD technical review, and Government ICT review, and this Section 16 package is ready for Antigravity to begin generating the diagram set specified above.