# Appendix H — Enterprise Reference Deliverables Library

# H.1 Purpose

This appendix provides representative examples of high-quality engineering, project management, architecture, quality assurance, governance, and operational deliverables expected throughout the SAPZ Enterprise System Management (ESM) Platform and Central Knowledge Repository (CKR) project.

The objectives are to:

- Establish quality benchmarks.

- Demonstrate expected structure and level of detail.

- Reduce ambiguity during implementation.

- Accelerate onboarding of new team members.

- Promote consistency across engineering teams.

- Improve review efficiency.

- Support audit and knowledge transfer.

The examples in this appendix are illustrative and shall be adapted to the specific requirements of each work product.

# H.2 Reference Deliverables Catalogue

| Deliverable | Purpose | Primary Owner |
| --- | --- | --- |
| User Story | Define business requirements in Agile format | Business Analyst |
| Product Backlog Item | Prioritize implementation work | Product Owner |
| Architecture Decision Record (ADR) | Record architectural decisions | Enterprise Architect |
| API Specification | Define service contracts | Backend Team |
| Database Schema | Define persistent data structures | Database Architect |
| Entity Relationship Diagram (ERD) | Visualize data relationships | Database Architect |
| Test Case | Validate functional behaviour | QA Engineer |
| Bug Report | Track defects | QA Engineer |
| Pull Request | Peer-review code changes | Developer |
| Sprint Plan | Organize sprint work | Scrum Master |
| Sprint Review Report | Summarize completed sprint | Scrum Master |
| Sprint Retrospective | Continuous improvement | Scrum Team |
| Risk Register | Track project risks | Project Manager |
| Change Request | Control project changes | PMO |
| Dashboard Mock-up | Demonstrate reporting design | UX/UI Designer |
| Deployment Checklist | Validate production readiness | DevSecOps Engineer |
| UAT Sign-off | Record business acceptance | Product Owner |

# H.3 Example 1 — Well-Written User Story

Title

Document Approval Workflow

User Story

As a State Programme Officer, I want to submit project documents for review so that they can be approved electronically without relying on paper-based processes.

Business Value

- Reduces approval time.

- Improves transparency.

- Eliminates paper dependency.

- Enhances auditability.

Acceptance Criteria

- User can upload a document.

- Workflow is initiated automatically.

- Reviewer receives notification.

- Decision is recorded.

- Audit log is generated.

- Approved document becomes searchable in the CKR.

Definition of Done

- Functional testing passed.

- Security review completed.

- Documentation updated.

- Product Owner acceptance obtained.

# H.4 Example 2 — Architecture Decision Record (ADR)

ADR-0007

Title

Selection of PostgreSQL as the Enterprise Database

### Context

The platform requires a scalable, ACID-compliant relational database with support for advanced indexing, JSON storage, full-text search, and vector extensions.

### Alternatives

- PostgreSQL

- MySQL

- SQL Server

- Oracle

### Decision

Adopt PostgreSQL as the enterprise database.

### Rationale

- Open source

- Enterprise-grade reliability

- Native JSON support

- pgvector compatibility

- Excellent Laravel integration

- Strong community support

### Consequences

- Reduced licensing costs.

- Simplified cloud deployment.

- Excellent AI integration capability.

Status: Accepted

# H.5 Example 3 — API Specification

### Endpoint

POST /api/v1/documents

Purpose

Upload a document into the Central Knowledge Repository.

Authentication

OAuth2 Bearer Token

Request Body

{

"title": "SAPZ Progress Report",

"category": "Reports",

"state": "Kaduna",

"file": "multipart/form-data"

}

Response

{

"id": 1045,

"status": "Uploaded",

"message": "Document uploaded successfully."

}

Error Codes

| Code | Description |
| --- | --- |
| 400 | Validation Error |
| 401 | Unauthorized |
| 403 | Forbidden |
| 404 | Not Found |
| 500 | Internal Server Error |

# H.6 Example 4 — Database Schema

### Entity

documents

| Field | Type | Description |
| --- | --- | --- |
| id | UUID | Primary key |
| title | VARCHAR(255) | Document title |
| description | TEXT | Summary |
| category_id | UUID | Category |
| uploaded_by | UUID | User |
| approval_status | ENUM | Workflow state |
| storage_path | VARCHAR | Object storage path |
| created_at | TIMESTAMP | Creation date |
| updated_at | TIMESTAMP | Last modification |

Indexes

- idx_documents_title

- idx_documents_category

- idx_documents_status

- idx_documents_created_at

# H.7 Example 5 — Functional Test Case

| Field | Value |
| --- | --- |
| Test Case ID | TC-101 |
| Requirement | RTM-004 |
| Feature | Document Upload |
| Preconditions | Authenticated user |
| Test Steps | Upload valid PDF |
| Expected Result | Document stored successfully |
| Actual Result | Document stored successfully |
| Status | Pass |

# H.8 Example 6 — Pull Request

Title

feat: implement enterprise document approval workflow

Summary

- Added workflow engine.

- Implemented approval API.

- Added audit logging.

- Updated documentation.

Checklist

- ✅ Tests passed

- ✅ Security review completed

- ✅ Documentation updated

- ✅ Code reviewed

- ✅ SonarQube passed

# H.9 Example 7 — Sprint Review Report

Sprint 06

Duration

2 Weeks

### Planned

- Document Upload

- Workflow Engine

- Search

### Completed

- Document Upload

- Search

- Notification Engine

### Deferred

- OCR Integration

Velocity

42 Story Points

Blockers

None

Stakeholder Feedback

Positive.

# H.10 Example 8 — Executive Dashboard Mock-up

Dashboard Widgets

- Active Users

- Documents Uploaded Today

- Pending Approvals

- Workflow Completion Rate

- State Performance Comparison

- Knowledge Repository Growth

- AI Search Usage

- System Availability (SLA)

- Security Alerts

- Storage Utilization

Visualization Types

- KPI Cards

- Line Charts

- Bar Charts

- Geographic Map

- Pie Charts

- Data Tables

- Trend Analysis

# H.11 Example 9 — Risk Register

| ID | Risk | Probability | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R-001 | Delayed stakeholder approvals | Medium | High | Weekly governance meetings | Project Manager |
| R-002 | Integration complexity | Medium | High | Early API validation | Technical Lead |
| R-003 | Knowledge migration delays | Low | High | Pilot migration and phased rollout | Data Migration Lead |

# H.12 Example 10 — Change Request

Change Request ID

CR-014

Title

Add AI-powered semantic search capability.

Reason

Improve document discovery across the Central Knowledge Repository.

Business Benefit

- Faster information retrieval.

- Reduced duplication.

- Better decision support.

Impact Assessment

| Area | Impact |
| --- | --- |
| Scope | Medium |
| Cost | Medium |
| Schedule | Low |
| Security | Low |
| Architecture | Medium |

Decision

Approved

# H.13 Example 11 — Release Notes

Version

v1.2.0

### New Features

- AI-powered semantic search.

- Enhanced approval workflow.

- Bulk document import.

### Improvements

- Faster dashboard rendering.

- Improved accessibility.

### Bug Fixes

- Workflow notification issue resolved.

- Search indexing corrected.

### Known Issues

- Mobile offline mode under development.

# H.14 Example 12 — Architecture Review Summary

Review ID: AR-005
Scope: Enterprise Search Subsystem

Findings

- Architecture aligns with TOGAF principles.

- Security controls comply with ISO 27001.

- API contracts conform to OpenAPI 3.1.

- Performance targets achievable.

Recommendations

- Enable caching for search queries.

- Introduce asynchronous indexing.

- Expand monitoring coverage.

Decision: Approved with Recommendations

# H.15 Deliverable Quality Criteria

Every deliverable in the programme shall be assessed against the following quality attributes:

| Criterion | Description |
| --- | --- |
| Completeness | All required sections are present and fully addressed |
| Accuracy | Information is technically and factually correct |
| Traceability | Links to requirements, decisions, and test evidence are maintained |
| Consistency | Terminology, formatting, and standards are applied uniformly |
| Clarity | Content is understandable by its intended audience |
| Reviewability | Suitable for peer review, audit, and client validation |
| Reusability | Can serve as a template or reference for future work |
| Compliance | Aligns with approved standards, governance, and security requirements |

# H.16 Governance and Maintenance

- These examples shall be treated as the programme's reference implementation artifacts.

- Updated versions should be maintained as the project evolves, with obsolete examples archived but retained for audit purposes.

- The PMO and Architecture Review Board (ARB) shall review this appendix at major project milestones to ensure it remains aligned with evolving engineering practices and programme requirements.