# Appendix M — Enterprise Environment Configuration & Release Management Matrix

# M.1 Purpose

This appendix defines the enterprise environment strategy for the SAPZ Enterprise System Management (ESM) Platform and Central Knowledge Repository (CKR).

It establishes standardized configuration, deployment, access, data management, monitoring, and promotion rules across all environments to ensure consistency, quality, security, and auditability throughout the software delivery lifecycle.

The objectives are to:

- Prevent environment configuration drift.

- Standardize deployment practices.

- Ensure reliable testing and validation.

- Protect production systems.

- Support controlled software releases.

- Facilitate troubleshooting and rollback.

- Demonstrate governance and operational maturity.

# M.2 Environment Lifecycle

Software shall progress through environments in the following order:

Developer Workstation

│

▼

Development (DEV)

│

▼

Integration / Test (SIT)

│

▼

User Acceptance Testing (UAT)

│

▼

Staging / Pre-Production (STG)

│

▼

Production (PROD)

Promotion to the next environment shall only occur after successful completion of defined quality gates and approvals.

# M.3 Environment Overview

| Environment | Purpose | Typical Users | Availability |
| --- | --- | --- | --- |
| Local Development | Individual development and debugging | Developers | On demand |
| Development (DEV) | Shared feature integration | Engineering team | Business hours or 24×7 |
| System Integration Test (SIT) | Integration and system validation | QA, Developers | 24×7 |
| User Acceptance Test (UAT) | Business validation | Product Owner, Business Users | 24×7 during UAT |
| Staging (STG) | Production-like validation | Engineering, Operations | 24×7 |
| Production (PROD) | Live service delivery | End Users | 24×7 with SLA |

# M.4 Environment Configuration Matrix

| Attribute | DEV | SIT | UAT | STG | PROD |
| --- | --- | --- | --- | --- | --- |
| Purpose | Development | Integration Testing | Business Acceptance | Pre-production | Live Operations |
| Infrastructure | Shared | Shared | Dedicated | Mirrors Production | Dedicated |
| Data | Synthetic | Synthetic + Masked | Masked Production-like | Production-like | Live |
| External Integrations | Mock/Stub | Partial | Full (Test) | Full | Full |
| Authentication | Test Identity Provider | Test Identity Provider | UAT Identity Provider | Production-like | Production |
| Monitoring | Basic | Enhanced | Enhanced | Full | Full |
| Logging | Debug | Info | Info | Warning/Info | Production Standard |
| Performance Tuning | Minimal | Moderate | Production-like | Production | Production |
| Backups | Optional | Scheduled | Scheduled | Scheduled | Enterprise Policy |
| Disaster Recovery | Not required | Optional | Optional | Validated | Mandatory |

# M.5 Access Control Matrix

| Role | DEV | SIT | UAT | STG | PROD |
| --- | --- | --- | --- | --- | --- |
| Developer | Full | Limited | Read Only | Read Only | No Direct Access |
| QA Engineer | Limited | Full | Full | Read Only | Read Only |
| Product Owner | Read Only | Read Only | Full | Read Only | Read Only |
| DevSecOps | Full | Full | Full | Full | Full |
| Database Administrator | Full | Full | Full | Full | Full |
| Security Team | Audit | Audit | Audit | Audit | Audit |
| Business Users | No Access | No Access | Functional Access | Demo Access | Operational Access |

Production access shall be granted only through approved privileged access management processes and all administrative actions shall be logged.

# M.6 Data Management Policy

| Environment | Data Type | Refresh Frequency |
| --- | --- | --- |
| DEV | Synthetic test data | As needed |
| SIT | Synthetic + masked reference data | Weekly |
| UAT | Masked production-like data | Before each UAT cycle |
| STG | Production-like snapshot | Before each release |
| PROD | Live operational data | Continuous |

Requirements:

- No unmasked personal or sensitive data shall be used outside Production.

- Test data generation and masking shall be automated where feasible.

- Data refreshes shall be documented.

# M.7 Configuration Management

Configuration shall be managed through:

- Environment-specific configuration files.

- Infrastructure as Code (IaC).

- Secure secrets management.

- Version-controlled deployment manifests.

- Automated configuration validation.

Configuration changes require:

- Change Request (CR).

- Peer Review.

- Approval.

- Controlled deployment.

# M.8 Deployment & Promotion Rules

Promotion between environments requires:

| From | To | Required Gates |
| --- | --- | --- |
| Local | DEV | Build success, unit tests |
| DEV | SIT | Code review, CI pipeline, integration tests |
| SIT | UAT | QA approval, security checks |
| UAT | STG | UAT sign-off, release readiness review |
| STG | PROD | CAB approval, deployment checklist, rollback plan, executive authorization (where required) |

Emergency releases shall follow the Emergency Change Management process and require retrospective review.

# M.9 Release Management

Each release shall include:

- Version number (Semantic Versioning).

- Release notes.

- Deployment checklist.

- Rollback procedure.

- Database migration plan.

- API compatibility assessment.

- Security sign-off.

- Test summary.

- Known issues.

- Post-deployment validation plan.

# M.10 Monitoring & Observability

| Capability | DEV | SIT | UAT | STG | PROD |
| --- | --- | --- | --- | --- | --- |
| Application Logs | ✓ | ✓ | ✓ | ✓ | ✓ |
| Metrics | Basic | Standard | Standard | Full | Full |
| Tracing | Optional | ✓ | ✓ | ✓ | ✓ |
| Alerting | Developer | QA | QA | Operations | Operations |
| SLA Monitoring | ✗ | ✗ | Optional | ✓ | ✓ |

# M.11 Backup & Recovery

| Environment | Backup | Recovery Test |
| --- | --- | --- |
| DEV | Optional | Not required |
| SIT | Daily | Quarterly |
| UAT | Daily | Before major UAT |
| STG | Daily | Before each production release |
| PROD | Continuous + Daily | At least annually, with periodic failover exercises |

Production backup and recovery procedures shall align with the Disaster Recovery Plan (Appendix I) and Recovery Objectives defined in the operational documentation.

# M.12 Environment Security Requirements

All environments shall implement:

- Secure network segmentation.

- TLS for all communications.

- Role-based access control.

- Audit logging.

- Vulnerability scanning.

- Secure secrets management.

- Hardened operating systems.

- Approved container images.

- Patch management.

- Configuration baselines.

Additional production requirements:

- Multi-factor authentication for privileged access.

- Web Application Firewall (WAF).

- Continuous security monitoring.

- Intrusion detection/prevention.

- High availability architecture.

# M.13 Environment Naming Conventions

| Environment | Code | Example URL |
| --- | --- | --- |
| Development | DEV | dev.esm.sapz.gov.ng |
| System Integration Test | SIT | sit.esm.sapz.gov.ng |
| User Acceptance Test | UAT | uat.esm.sapz.gov.ng |
| Staging | STG | stg.esm.sapz.gov.ng |
| Production | PROD | esm.sapz.gov.ng |

Environment names shall be used consistently in repositories, pipelines, monitoring dashboards, and documentation.

# M.14 Environment Governance

Responsibilities:

| Role | Responsibility |
| --- | --- |
| DevSecOps Lead | Environment provisioning and maintenance |
| Solution Architect | Environment design alignment |
| QA Lead | Test environment readiness |
| Product Owner | UAT readiness |
| Project Manager | Release coordination |
| Security Architect | Security compliance reviews |
| Operations Team | Production support |

An Environment Review shall be conducted before each major release to confirm readiness.

# M.15 Compliance & Audit

The environment strategy shall support:

- ISO/IEC 27001

- ISO 22301

- NIST Cybersecurity Framework

- OWASP ASVS

- PMBOK governance practices

- Scrum release management

- IFAD programme governance requirements

Evidence retained for audit shall include deployment records, approvals, configuration baselines, environment inventories, release notes, rollback plans, and post-deployment validation reports.

# M.16 Compliance Statement

The Enterprise Environment Configuration & Release Management Matrix establishes the standardized approach for provisioning, securing, operating, and governing all environments supporting the SAPZ ESM and CKR programme. By defining consistent configuration standards, environment-specific controls, data management policies, deployment gates, release governance, and operational responsibilities, the programme minimizes configuration drift, strengthens quality assurance, enhances security, and ensures reliable, auditable software delivery from development through production.