# Appendix N — Enterprise Responsibility Assignment & Governance Matrix (RACI)

# N.1 Purpose

This appendix establishes the Responsibility Assignment Matrix (RACI) for the SAPZ Enterprise System Management (ESM) Platform and Central Knowledge Repository (CKR).

It defines ownership, accountability, consultation, and communication responsibilities for every major activity throughout the project lifecycle, ensuring clear governance, efficient decision-making, and effective stakeholder collaboration.

The objectives are to:

- Clarify roles and responsibilities.

- Eliminate ambiguity and duplication of effort.

- Strengthen governance and accountability.

- Support donor oversight and audit readiness.

- Facilitate timely decision-making.

- Improve project coordination across multiple organizations.

- Provide a single reference for operational responsibility.

# N.2 RACI Definitions

| Code | Meaning | Description |
| --- | --- | --- |
| R | Responsible | Performs the work and delivers the activity. Multiple Responsible parties are permitted. |
| A | Accountable | Ultimately answerable for the activity and final approval. Only one Accountable party should exist for each activity. |
| C | Consulted | Provides input, expertise, or review before decisions are made. |
| I | Informed | Kept informed of progress or outcomes after decisions are made. |

# N.3 Project Governance Roles

| Role | Description |
| --- | --- |
| Project Sponsor | Executive sponsor providing strategic direction and approvals |
| Steering Committee | Programme governance and oversight |
| NPCO Programme Manager | Overall programme delivery and coordination |
| Project Manager | Day-to-day project management |
| Product Owner | Owns business requirements and prioritization |
| Enterprise Architect | Owns enterprise architecture and standards |
| Solution Architect | Designs the technical solution |
| Business Analyst | Elicits and manages requirements |
| UX/UI Lead | User experience and interface design |
| Technical Lead | Oversees software development |
| Backend Development Team | Backend implementation |
| Frontend Development Team | Frontend implementation |
| AI/Knowledge Engineer | AI and knowledge management capabilities |
| Database Architect | Data model and database design |
| DevSecOps Lead | CI/CD, infrastructure, security, deployment |
| QA/Test Lead | Testing strategy and execution |
| Security Architect | Security design and compliance |
| Change Management Lead | Organizational change and adoption |
| Training Lead | User training and capacity building |
| Documentation Lead | Technical and user documentation |
| Operations & Support Lead | Operational readiness and support |
| SPIU Representatives | State-level business representatives |
| IFAD/NPCO Oversight | Donor and programme oversight |

# N.4 Project Lifecycle RACI Matrix

| Activity | Sponsor | Steering Committee | PM | PO | EA | SA | BA | Dev | QA | DevSecOps | Security | Training | Ops |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Initiation | A | C | R | I | I | I | C | I | I | I | I | I | I |
| Requirements Gathering | I | I | C | A | C | C | R | I | I | I | I | I | I |
| Solution Architecture | I | I | C | C | A | R | C | I | I | C | C | I | I |
| UX Design | I | I | C | C | C | C | C | R | I | I | I | I | I |
| Development | I | I | C | C | C | C | I | A/R | I | C | C | I | I |
| Testing | I | I | C | C | I | I | C | C | A/R | C | C | I | I |
| Security Review | I | I | I | I | C | C | I | C | C | C | A/R | I | I |
| UAT | I | I | C | A | I | I | R | C | R | I | I | C | I |
| Deployment | I | I | C | I | C | C | I | C | C | A/R | C | I | R |
| Go-Live | A | C | R | C | C | C | I | I | C | R | C | C | A |
| Hypercare | I | I | C | C | I | I | I | C | C | R | I | C | A |

# N.5 Engineering Discipline RACI

| Deliverable | BA | EA | SA | Backend | Frontend | DBA | QA | DevSecOps |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| BRD | A/R | C | C | I | I | I | I | I |
| PDD | C | A | R | C | C | C | I | I |
| SRS | A/R | C | C | C | C | C | C | I |
| API Specification | I | C | A | R | C | C | C | I |
| Database Design | I | C | C | C | I | A/R | C | I |
| Test Strategy | C | I | I | I | I | I | A/R | C |
| Deployment Plan | I | C | C | C | C | C | C | A/R |

# N.6 Governance & Approval Matrix

| Deliverable | Author | Reviewer | Approver |
| --- | --- | --- | --- |
| Business Requirements Document (BRD) | Business Analyst | Product Owner | Programme Manager |
| Product Definition Document (PDD) | Solution Architect | Enterprise Architect | Programme Manager |
| Solution Architecture | Solution Architect | Architecture Review Board | Steering Committee |
| Security Architecture | Security Architect | Enterprise Architect | Steering Committee |
| API Specification | Backend Lead | Solution Architect | Technical Lead |
| Database Design | Database Architect | Solution Architect | Enterprise Architect |
| Test Strategy | QA Lead | Technical Lead | Project Manager |
| Deployment Plan | DevSecOps Lead | Operations Lead | Programme Manager |
| User Training Materials | Training Lead | Product Owner | Programme Manager |

# N.7 Change Management RACI

| Activity | PM | PO | EA | SA | Dev | QA | CAB | Sponsor |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Submit Change Request | R | C | I | I | C | I | I | I |
| Impact Assessment | C | C | R | R | C | C | I | I |
| Technical Review | I | I | A | R | C | C | I | I |
| CAB Review | I | I | C | C | I | I | A/R | I |
| Final Approval | I | I | I | I | I | I | C | A |

# N.8 Incident Management RACI

| Activity | Operations | DevSecOps | Security | Dev Team | PM |
| --- | --- | --- | --- | --- | --- |
| Incident Detection | R | C | C | I | I |
| Incident Triage | C | R | C | C | I |
| Root Cause Analysis | I | C | C | A/R | I |
| Security Investigation | I | C | A/R | C | I |
| Stakeholder Communication | I | I | I | I | A/R |
| Incident Closure | C | R | C | C | A |

# N.9 Architecture Governance RACI

| Activity | Enterprise Architect | Solution Architect | ARB | Technical Lead |
| --- | --- | --- | --- | --- |
| Architecture Review | A/R | C | C | I |
| ADR Approval | A | R | C | I |
| Technology Selection | A | R | C | C |
| Architecture Compliance | A/R | C | C | I |

# N.10 Meeting Governance

| Meeting | Frequency | Chair | Participants |
| --- | --- | --- | --- |
| Steering Committee | Monthly | Project Sponsor | Steering Committee, PM |
| Project Status Meeting | Weekly | Project Manager | Core Team |
| Sprint Planning | Every Sprint | Scrum Master | Scrum Team |
| Sprint Review | Every Sprint | Product Owner | Scrum Team, Stakeholders |
| Architecture Review Board | Bi-weekly | Enterprise Architect | Architects, Technical Leads |
| Change Advisory Board | As Needed | Project Manager | CAB Members |
| Risk Review | Monthly | Project Manager | Risk Owners |
| Release Readiness Review | Before Each Release | DevSecOps Lead | QA, Operations, PM |

# N.11 RACI Governance Rules

- Every activity shall have exactly one Accountable (A) role.

- At least one Responsible (R) role must be assigned.

- Consulted (C) roles shall participate before key decisions are finalized.

- Informed (I) roles shall receive timely communication on decisions and outcomes.

- Changes to the RACI matrix require approval by the Project Management Office (PMO) and Steering Committee.

# N.12 Compliance Statement

The Enterprise Responsibility Assignment & Governance Matrix establishes the authoritative model for role definition, accountability, and decision-making throughout the SAPZ ESM and CKR programme. By clearly assigning responsibilities across project governance, architecture, engineering, testing, security, deployment, change management, operations, and support, the programme ensures effective coordination, transparent accountability, and efficient execution. The matrix supports governance, audit readiness, donor oversight, and long-term operational sustainability by providing a consistent framework for ownership across the entire project lifecycle.