# Appendix O — Enterprise Deliverables Register & Document Control Catalogue (EDRDCC)

# O.1 Purpose

This appendix establishes the authoritative register of all project deliverables for the SAPZ Enterprise System Management (ESM) Platform and Central Knowledge Repository (CKR).

It provides a single source of truth for planning, ownership, governance, review, approval, version control, contractual milestones, and acceptance of every project artifact.

The objectives are to:

- Ensure complete visibility of all deliverables.

- Support project planning and tracking.

- Provide contractual traceability.

- Improve document governance.

- Support donor audits and acceptance reviews.

- Facilitate knowledge transfer and project closure.

- Enable effective configuration management.

Every deliverable produced during the project lifecycle shall be recorded in this register.

# O.2 Deliverable Lifecycle

Every deliverable shall progress through the following lifecycle:

Planned

│

▼

Draft

│

▼

Internal Review

│

▼

Quality Assurance Review

│

▼

Client Review

│

▼

Approval

│

▼

Baseline

│

▼

Published

│

▼

Maintained

│

▼

Archived

# O.3 Deliverable Categories

The programme shall maintain deliverables in the following categories:

### Governance

- Project Charter

- Project Management Plan

- Communication Plan

- Risk Register

- Change Register

- Issue Register

- Decision Log

### Business Analysis

- Business Requirements Document (BRD)

- Requirements Traceability Matrix (RTM)

- User Personas

- Business Process Models

- Use Case Catalogue

### Architecture

- Product Definition Document (PDD)

- Enterprise Architecture

- Solution Architecture

- Security Architecture

- Integration Architecture

- Data Architecture

- AI Architecture

- Infrastructure Architecture

### Engineering

- API Specification

- Database Design

- Entity Relationship Diagram (ERD)

- Data Dictionary

- Source Code

- Configuration Files

- Infrastructure as Code (IaC)

### Quality Assurance

- Test Strategy

- Test Plan

- Test Cases

- Test Scripts

- Defect Register

- UAT Report

### Security

- Threat Model

- Security Risk Assessment

- Vulnerability Reports

- Penetration Test Report

- Security Controls Matrix

### DevSecOps

- CI/CD Pipeline

- Deployment Guide

- Environment Configuration

- Monitoring Configuration

- Disaster Recovery Plan

- Backup Procedures

### Training & Change

- Training Manual

- Administrator Guide

- User Guide

- Quick Reference Guide

- Knowledge Articles

- FAQs

### Operations

- Runbooks

- Standard Operating Procedures (SOPs)

- Service Catalogue

- Support Handbook

- Incident Response Playbook

### Procurement & Contract

- Expression of Interest (EOI)

- Technical Proposal

- Financial Proposal

- Capability Statement

- CVs

- Work Plan

- Progress Reports

- Final Project Report

# O.4 Master Deliverables Register

| Deliverable ID | Deliverable | Category | Format | Owner | Reviewer | Approver | Milestone | Version | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GOV-001 | Project Charter | Governance | PDF/DOCX | Project Manager | Sponsor | Steering Committee | Initiation | v1.0 | Planned |
| BA-001 | Business Requirements Document | Business Analysis | DOCX/PDF | Business Analyst | Product Owner | Programme Manager | Analysis | v1.0 | Planned |
| ARC-001 | Solution Architecture | Architecture | PDF | Solution Architect | Enterprise Architect | ARB | Design | v1.0 | Planned |
| ENG-001 | API Specification | Engineering | YAML/JSON | Backend Lead | Solution Architect | Technical Lead | Build | v1.0 | Planned |
| QA-001 | Test Strategy | QA | DOCX | QA Lead | Technical Lead | PM | Test | v1.0 | Planned |
| OPS-001 | Operations Manual | Operations | PDF | Operations Lead | PM | Sponsor | Go-Live | v1.0 | Planned |

# O.5 Deliverable Metadata

Every deliverable shall include:

- Deliverable ID

- Title

- Description

- Category

- Author

- Owner

- Reviewer

- Approver

- Version

- Revision History

- Status

- Classification

- Related Requirements

- Related ADRs

- Related Risks

- Related Change Requests

- Storage Location

- Approval Date

# O.6 Approval Authority Matrix

| Deliverable Category | Reviewer | Final Approver |
| --- | --- | --- |
| Governance | PMO | Project Sponsor |
| Business Analysis | Product Owner | Programme Manager |
| Architecture | Architecture Review Board | Steering Committee |
| Engineering | Technical Lead | Solution Architect |
| Security | Security Architect | Steering Committee |
| QA | QA Lead | Project Manager |
| Operations | Operations Lead | Programme Manager |
| Training | Change Management Lead | Product Owner |
| Procurement | Bid Manager | Executive Sponsor |

# O.7 Delivery Milestones

| Milestone | Key Deliverables |
| --- | --- |
| Project Initiation | Charter, PMP, RACI |
| Requirements | BRD, RTM, Personas |
| Architecture | PDD, Architecture Suite |
| Development | APIs, Database, Source Code |
| Testing | Test Cases, UAT Reports |
| Deployment | Release Package, Deployment Guide |
| Go-Live | Operations Manual, Training Materials |
| Project Closure | Final Report, Lessons Learned, Knowledge Transfer |

# O.8 Document Control

Each controlled document shall maintain:

- Document ID

- Version

- Status (Draft, Review, Approved, Baseline, Obsolete)

- Author

- Reviewer

- Approver

- Effective Date

- Next Review Date

- Classification

- Storage Repository

Versioning shall follow Semantic Versioning for technical artifacts and controlled document numbering for governance documentation.

# O.9 Repository Structure

/docs/

├── governance/

├── business-analysis/

├── architecture/

├── engineering/

├── api/

├── database/

├── testing/

├── security/

├── devsecops/

├── operations/

├── training/

├── procurement/

├── reports/

├── templates/

├── appendices/

└── archive/

# O.10 Deliverable Quality Gates

Before approval, every deliverable shall satisfy the following:

- Completeness check.

- Technical review.

- Editorial review.

- Security review (where applicable).

- Standards compliance verification.

- Requirements traceability verification.

- Cross-reference validation.

- Version control verification.

- Stakeholder review.

- Formal approval.

No deliverable may proceed to baseline without successful completion of all applicable quality gates.

# O.11 Deliverable Status Definitions

| Status | Meaning |
| --- | --- |
| Planned | Identified but not started |
| In Progress | Being developed |
| Internal Review | Under peer review |
| Client Review | Submitted for client feedback |
| Approved | Formally accepted |
| Baseline | Controlled reference version |
| Superseded | Replaced by a newer version |
| Archived | Retained for historical reference |

# O.12 Performance Metrics

The programme shall monitor:

- Total planned deliverables.

- Deliverables completed.

- Deliverables approved.

- Deliverables awaiting review.

- Overdue deliverables.

- Average approval cycle time.

- Percentage delivered on schedule.

- Rework rate.

- Documentation completeness.

- Acceptance rate.

# O.13 Governance & Maintenance

- The Deliverables Register shall be maintained by the Project Management Office (PMO).

- It shall be reviewed during every Steering Committee meeting.

- Changes to deliverables require an approved Change Request where scope, schedule, or contractual obligations are affected.

- Archived deliverables shall remain accessible for audit, knowledge transfer, and future reference.

# O.14 Compliance Statement

The Enterprise Deliverables Register & Document Control Catalogue is the authoritative inventory of all contractual, technical, governance, operational, and knowledge-management artifacts produced throughout the SAPZ ESM and CKR programme. By defining ownership, approval authority, document control, lifecycle status, quality gates, and delivery milestones for every artifact, the programme ensures complete traceability, consistent governance, audit readiness, and effective knowledge preservation. This appendix provides the foundation for disciplined project execution, transparent stakeholder oversight, and successful programme delivery in accordance with IFAD and Federal Government of Nigeria expectations.