# 16. Quality Engineering & Testing Standards

## Master Engineering Prompt

### Enterprise System Management (ESM) Platform (ESM) & Central Knowledge Repository (CKR)

### Special Agro-Industrial Processing Zones (SAPZ) Programme

### Federal Republic of Nigeria

# 16.1 Purpose

This document establishes the mandatory standards governing quality engineering, software verification, validation, test automation, defect management, and acceptance processes for the SAPZ Enterprise System Management (ESM) Platform and Central Knowledge Repository (CKR).

The objective is to ensure that quality is engineered into every phase of the software lifecycle rather than verified only at the end of development. Every deliverable shall be measurable, testable, traceable, and aligned with business requirements, security expectations, and operational objectives.

These standards apply to:

- Backend services

- Frontend applications

- APIs

- Databases

- AI-enabled features

- Infrastructure

- Integrations

- Reporting

- Mobile-responsive interfaces

- Configuration

- Documentation

- Deployment pipelines

# 16.2 Quality Engineering Principles

The platform shall adopt the following principles:

### Quality by Design

Quality requirements shall be identified during planning and incorporated into architecture, design, implementation, and operations.

### Shift-Left Testing

Testing activities shall begin during requirements analysis and continue throughout development, rather than being deferred to the end of the project.

### Automation First

Automated testing shall be preferred wherever repeatability, consistency, and efficiency can be improved.

### Risk-Based Testing

Testing priorities shall reflect business criticality, security sensitivity, operational impact, and likelihood of failure.

### Traceability

Every requirement shall be traceable to one or more test cases, defects, and acceptance criteria.

### Continuous Improvement

Quality metrics and lessons learned shall be used to refine engineering practices throughout the project lifecycle.

# 16.3 Quality Engineering Lifecycle

Quality activities shall be integrated into every stage of delivery.

Business Requirements

│

Requirements Review

│

Architecture Validation

│

Test Planning

│

Development

│

Automated Testing

│

Integration Testing

│

Security Testing

│

Performance Testing

│

User Acceptance Testing

│

Production Validation

│

Continuous Monitoring

No phase shall be considered complete until its associated quality gates have been satisfied.

# 16.4 Testing Strategy

The testing strategy shall follow the Test Pyramid.

Manual Exploratory Testing

▲

End-to-End (E2E) Testing

▲

Integration & API Testing

▲

Unit Testing

The majority of automated tests should reside at the lower levels to maximize speed, reliability, and maintainability.

# 16.5 Test Levels

The following levels of testing shall be implemented:

### Unit Testing

Validate individual functions, classes, and components in isolation.

### Component Testing

Verify reusable UI and backend components independently.

### Integration Testing

Validate interactions between modules, services, databases, and external systems.

### API Testing

Verify request handling, response structures, authentication, authorization, validation, and error handling.

### System Testing

Assess the complete platform against functional and non-functional requirements.

### End-to-End Testing

Simulate realistic user workflows across multiple modules.

### User Acceptance Testing (UAT)

Confirm that the platform satisfies business requirements and user expectations.

### Regression Testing

Ensure new changes do not adversely affect existing functionality.

# 16.6 Functional Testing Standards

Functional testing shall verify:

- Business rules

- Workflow execution

- User permissions

- Data validation

- CRUD operations

- Reporting

- Notifications

- Search functionality

- Knowledge management processes

- AI-assisted features

- Administrative functions

Each functional requirement shall have documented acceptance criteria.

# 16.7 Non-Functional Testing

The platform shall undergo structured testing for:

- Performance

- Scalability

- Availability

- Reliability

- Security

- Accessibility

- Usability

- Compatibility

- Maintainability

- Recoverability

Acceptance thresholds shall be defined during project planning.

# 16.8 Security Testing

Security testing shall include:

- Authentication testing

- Authorization testing

- OWASP Top 10 validation

- Input validation

- Session management

- File upload security

- API security

- Dependency vulnerability scanning

- Penetration testing

- Secure configuration reviews

Critical vulnerabilities shall be remediated before production deployment.

# 16.9 Performance & Load Testing

Performance testing shall evaluate:

- Response times

- Throughput

- Concurrent users

- Resource utilization

- Database performance

- Search performance

- File upload/download performance

- API latency

Representative workloads shall be used to simulate production conditions.

# 16.10 Accessibility Testing

Accessibility testing shall verify compliance with WCAG 2.1 AA requirements.

Testing shall include:

- Keyboard navigation

- Screen reader compatibility

- Colour contrast

- Focus management

- Semantic HTML

- Accessible forms

- Alternative text

- Responsive layouts

Accessibility shall be treated as a mandatory quality attribute.

# 16.11 AI Testing Standards

AI-enabled capabilities shall be evaluated for:

- Accuracy

- Relevance

- Hallucination risk

- Explainability

- Permission enforcement

- Search grounding

- Source attribution

- Recommendation quality

- Response consistency

- Bias and fairness

Human review shall be incorporated where AI outputs influence operational decisions.

# 16.12 Test Data Management

Test environments shall use controlled datasets.

Requirements include:

- Representative sample data.

- Anonymization of sensitive information.

- Synthetic data where appropriate.

- Repeatable test scenarios.

- Version-controlled test datasets.

- Data refresh procedures.

Production data shall not be used for testing unless expressly authorized and protected.

# 16.13 Test Automation

Automated testing shall cover:

- Unit tests

- Integration tests

- API tests

- UI tests

- Regression suites

- Smoke tests

- Sanity tests

Automation scripts shall be maintained alongside application code and executed as part of the CI/CD pipeline.

# 16.14 Defect Management

Every defect shall include:

- Unique identifier

- Summary

- Description

- Severity

- Priority

- Environment

- Steps to reproduce

- Expected result

- Actual result

- Supporting evidence

- Assigned owner

- Resolution status

- Verification outcome

Defect resolution shall follow an agreed workflow from identification to closure.

# 16.15 Quality Metrics

The project shall monitor key quality indicators, including:

- Test coverage

- Requirements coverage

- Defect density

- Defect leakage

- Defect resolution time

- Test execution success rate

- Automation coverage

- Code quality metrics

- Security vulnerability counts

- Performance benchmark compliance

Quality metrics shall be reviewed during sprint reviews and governance meetings.

# 16.16 Entry & Exit Criteria

Each testing phase shall define formal entry and exit criteria.

Typical entry criteria include:

- Approved requirements.

- Completed development.

- Successful build.

- Stable test environment.

- Available test data.

Typical exit criteria include:

- All planned tests executed.

- No unresolved critical defects.

- Acceptance criteria satisfied.

- Required quality metrics achieved.

- Test summary approved.

# 16.17 User Acceptance Testing (UAT)

UAT shall be conducted with designated business representatives.

Activities include:

- Scenario-based testing.

- Validation of business workflows.

- Confirmation of usability.

- Verification of reports and dashboards.

- Knowledge repository validation.

- AI feature validation.

- Formal sign-off.

Business approval is required before production deployment.

# 16.18 Continuous Quality Engineering

Quality engineering shall continue after deployment through:

- Production monitoring.

- Incident analysis.

- Customer feedback.

- Performance monitoring.

- Automated regression testing.

- Security monitoring.

- Continuous improvement initiatives.

Operational insights shall feed future releases.

# 16.19 Antigravity Quality Instructions

When generating engineering artifacts, Antigravity shall:

- Generate testable designs with measurable acceptance criteria.

- Produce unit, integration, API, and end-to-end test suites alongside application code.

- Maintain traceability between requirements, implementation, and tests.

- Integrate automated testing into CI/CD pipelines.

- Generate representative test data and fixtures.

- Produce test reports and coverage summaries.

- Validate accessibility, security, and performance requirements.

- Flag quality risks and assumptions requiring stakeholder review.

# 16.20 Quality Success Criteria

The quality engineering programme will be considered successful when:

- Every approved requirement is fully traceable to implementation and test evidence.

- Automated tests provide reliable regression protection across the platform.

- Functional, security, performance, accessibility, and AI quality objectives are consistently achieved.

- Defects are identified and resolved early in the development lifecycle.

- UAT confirms that business needs are met before production deployment.

- Quality metrics demonstrate continuous improvement throughout the project.

- The platform is delivered with a level of reliability, maintainability, and operational readiness appropriate for a mission-critical government enterprise system.

# 16.21 Enterprise Quality Statement

Quality is a shared responsibility across all engineering disciplines supporting the SAPZ ESM and CKR platforms. It is achieved through disciplined planning, continuous verification, comprehensive automation, rigorous governance, and active collaboration between business stakeholders and engineering teams. By embedding quality throughout the software lifecycle, the programme ensures that every release is secure, reliable, performant, and aligned with the operational objectives of the SAPZ Programme, providing confidence to users, administrators, and development partners alike.

Excellent. This is another chapter that is often underestimated. For a government enterprise platform funded by IFAD, documentation is not an afterthought—it is a contractual deliverable and a critical asset for sustainability, auditability, knowledge transfer, and long-term maintenance.

This section should define Documentation as Code, ensuring that every engineering artifact is documented, version-controlled, reviewed, and maintained throughout the project lifecycle.