# 20. Sprint Governance & Delivery Model

## Master Engineering Prompt

### Enterprise System Management (ESM) Platform (ESM) & Central Knowledge Repository (CKR)

### Special Agro-Industrial Processing Zones (SAPZ) Programme

### Federal Republic of Nigeria

# 20.1 Purpose

This document establishes the governance framework, delivery model, agile ceremonies, reporting mechanisms, decision-making processes, and operational controls governing the successful delivery of the SAPZ Enterprise System Management (ESM) Platform and Central Knowledge Repository (CKR).

The objective is to provide a disciplined yet adaptive delivery model that enables transparent collaboration among the National Programme Coordination Office (NPCO), participating State Programme Implementation Units (SPIUs), technical teams, business stakeholders, and implementation partners while ensuring that quality, security, schedule, and scope remain under effective governance.

The delivery model shall combine Agile software engineering with structured programme governance appropriate for a donor-funded government transformation initiative.

# 20.2 Delivery Principles

The delivery model shall be guided by the following principles:

### Business Value First

Every sprint shall deliver measurable business value aligned with programme objectives.

### Incremental Delivery

The platform shall be developed and released in manageable increments, enabling continuous validation and early realization of benefits.

### Transparency

Progress, risks, decisions, and impediments shall be visible to all authorized stakeholders.

### Collaboration

Business users, technical teams, programme management, and governance bodies shall actively participate throughout delivery.

### Quality by Default

Quality, security, testing, and documentation are integral to each sprint and shall not be deferred.

### Continuous Improvement

Processes, practices, and team performance shall be refined through regular inspection and adaptation.

# 20.3 Delivery Framework

The project shall follow an Agile Scrum delivery model with programme-level governance.

Programme Governance Board

│

Project Steering Committee

│

Programme Manager

│

Product Owner

│

Scrum Master

│

Architecture Board

│

Development Team

QA Team

DevSecOps Team

Business Analysts

UI/UX Team

Each governance level shall have clearly defined authority, responsibilities, and reporting obligations.

# 20.4 Sprint Lifecycle

Each sprint shall follow a structured lifecycle.

Product Backlog

│

Backlog Refinement

│

Sprint Planning

│

Sprint Execution

│

Daily Stand-ups

│

Code Review & Testing

│

Sprint Review

│

Product Demonstration

│

Sprint Retrospective

│

Backlog Update

│

Next Sprint

The standard sprint duration shall be two weeks, unless otherwise approved by the Programme Manager and Product Owner.

# 20.5 Governance Structure

### Programme Governance Board

Responsible for:

- Strategic oversight

- Budget governance

- Major scope approvals

- Risk oversight

- Executive decision-making

- Programme performance review

### Project Steering Committee

Responsible for:

- Delivery oversight

- Milestone approvals

- Cross-organizational coordination

- Escalation management

- Stakeholder alignment

### Product Owner

Responsible for:

- Product vision

- Prioritization

- Backlog management

- Acceptance of completed work

- Business stakeholder engagement

### Scrum Master

Responsible for:

- Sprint facilitation

- Team coaching

- Removing impediments

- Ensuring Agile discipline

- Sprint metrics

### Solution Architect

Responsible for:

- Architectural integrity

- Technical governance

- Technology decisions

- Architecture compliance

### Development Team

Responsible for:

- Design

- Development

- Unit testing

- Documentation

- Code quality

### Quality Assurance Team

Responsible for:

- Test planning

- Test execution

- Defect management

- UAT coordination

- Quality reporting

### DevSecOps Team

Responsible for:

- CI/CD

- Infrastructure

- Deployment

- Monitoring

- Security automation

- Operational readiness

# 20.6 Agile Ceremonies

The following ceremonies are mandatory.

## Backlog Refinement

Objectives:

- Clarify requirements.

- Estimate effort.

- Identify dependencies.

- Prepare work for Sprint Planning.

Frequency:

Weekly.

## Sprint Planning

Objectives:

- Select sprint backlog.

- Confirm sprint goal.

- Review Definition of Ready.

- Assign responsibilities.

Duration:

Up to four hours for a two-week sprint.

## Daily Stand-up

Duration:

15 minutes.

Agenda:

- What was completed?

- What will be done today?

- What impediments exist?

## Sprint Review

Objectives:

- Demonstrate completed work.

- Validate business outcomes.

- Capture stakeholder feedback.

- Obtain acceptance.

## Sprint Retrospective

Objectives:

- Evaluate delivery effectiveness.

- Identify improvements.

- Update engineering practices.

- Agree actionable improvements.

# 20.7 Sprint Deliverables

Every sprint shall produce:

- Working software increment

- Updated backlog

- Test reports

- Sprint review presentation

- Sprint metrics dashboard

- Updated documentation

- Release notes (if applicable)

- Risk register updates

- Decision log updates

# 20.8 Sprint Metrics

The following metrics shall be monitored:

- Sprint Velocity

- Story Completion Rate

- Planned vs Delivered Scope

- Defect Density

- Defect Escape Rate

- Cycle Time

- Lead Time

- Build Success Rate

- Test Automation Coverage

- Code Review Turnaround Time

- Deployment Frequency

- Team Capacity Utilization

- Technical Debt

- Customer Satisfaction

Metrics shall support continuous improvement rather than individual performance assessment.

# 20.9 Release Planning

Releases shall be planned based on:

- Business priorities

- Sprint outcomes

- Quality gates

- Security validation

- UAT completion

- Operational readiness

Each release shall include:

- Release scope

- Deployment plan

- Rollback strategy

- Communication plan

- Go-live checklist

# 20.10 Stakeholder Engagement

Stakeholder engagement shall include:

- Executive briefings

- Product demonstrations

- Technical design workshops

- Requirements validation sessions

- User acceptance workshops

- Training sessions

- Governance meetings

Communication shall be structured, timely, and documented.

# 20.11 Risk & Issue Escalation

Delivery risks and issues shall be managed through a defined escalation process.

Levels include:

- Team Level

- Scrum Master

- Product Owner

- Programme Manager

- Steering Committee

- Programme Governance Board

Escalation thresholds shall be defined based on impact, urgency, and risk.

# 20.12 Reporting

The delivery team shall provide:

- Daily progress updates

- Weekly sprint reports

- Fortnightly sprint review reports

- Monthly executive dashboards

- Risk reports

- Quality reports

- Security reports

- Budget and schedule updates

Reports shall include trends, achievements, risks, and planned actions.

# 20.13 Change Management Integration

Changes to scope, priorities, or architecture shall be evaluated through the project's Change Management process.

Each proposed change shall include:

- Business justification

- Impact assessment

- Cost implications

- Schedule implications

- Technical assessment

- Risk analysis

- Approval status

Approved changes shall be reflected in the Product Backlog and Release Plan.

# 20.14 Continuous Improvement

The delivery model shall support continuous improvement through:

- Sprint retrospectives

- Quality metrics analysis

- Architecture reviews

- Security reviews

- Lessons learned workshops

- Customer feedback

- Post-release reviews

Improvement actions shall be tracked to completion.

# 20.15 Antigravity Sprint Governance Instructions

When generating engineering artifacts, Antigravity shall:

- Organize work into epics, features, user stories, and tasks.

- Produce sprint plans aligned with business priorities and delivery capacity.

- Validate that all backlog items satisfy the Definition of Ready before scheduling.

- Generate sprint goals, acceptance criteria, and measurable deliverables.

- Produce sprint review reports, retrospective summaries, and updated backlog recommendations.

- Maintain traceability between requirements, implementation, testing, and releases.

- Highlight delivery risks, dependencies, blockers, and governance decisions requiring escalation.

- Ensure every sprint concludes with updated documentation, test evidence, release notes, and governance reports.

# 20.16 Success Criteria

The Sprint Governance and Delivery Model will be considered successful when:

- Sprint objectives are consistently achieved with predictable delivery outcomes.

- Stakeholders have continuous visibility into progress, quality, risks, and decisions.

- Governance bodies receive timely, accurate, and actionable reporting.

- Business priorities are reflected in backlog management and release planning.

- Quality, security, documentation, and operational readiness are embedded within every sprint.

- Continuous improvement practices lead to measurable gains in productivity, quality, and stakeholder satisfaction.

- The delivery model supports the successful implementation of the SAPZ ESM and CKR platforms while maintaining compliance with programme governance, donor expectations, and enterprise engineering standards.

# 20.17 Enterprise Delivery Statement

The Sprint Governance and Delivery Model provides the operational framework through which the SAPZ ESM and CKR platforms are planned, built, validated, and delivered. By combining Agile delivery practices with structured programme governance, disciplined quality management, transparent stakeholder engagement, and continuous improvement, the model ensures that each sprint contributes measurable value while maintaining the standards of accountability, security, and engineering excellence expected of a mission-critical, donor-funded government digital transformation programme.

Excellent. This is one of the most important governance documents in the Engineering Handbook. A project like the SAPZ Enterprise System Management (ESM) Platform & Central Knowledge Repository (CKR) involves multiple government agencies, donor oversight, several implementation states, third-party integrations, and evolving business requirements. Without a disciplined approach to Risk & Change Management, even technically sound projects can fail.

This chapter should align with PMBOK, PRINCE2, ISO 31000 (Risk Management), ISO 9001 (Quality Management), ITIL Change Enablement, and Agile Delivery.