SAPZ ENTERPRISE ENGINEERING HANDBOOK

Chapter 20

Sprint Governance and Delivery Model

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Master Engineering Prompt — The Project Delivery Operating Model

CHAPTER 20

Sprint Governance and Delivery Model

Chapter Overview

This chapter establishes the governance framework, delivery model, agile ceremonies, reporting mechanisms, decision-making processes, and operational controls governing the successful delivery of the Enterprise System Management (ESM) Platform and Central Knowledge Repository (CKR). It defines how engineering, governance, stakeholder engagement, quality assurance, and delivery execution work together across the National Programme Coordination Office (NPCO), participating State Programme Implementation Units (SPIUs), technical teams, and implementation partners.

Purpose

To provide a disciplined yet adaptive delivery model that enables transparent collaboration among all programme stakeholders while ensuring that quality, security, schedule, and scope remain under effective governance.

Objectives

- Understand the six Delivery Principles and the Delivery Framework.

- Understand the Sprint Lifecycle, governance structure, and Agile ceremonies.

- Understand sprint deliverables, metrics, release planning, and stakeholder engagement.

- Understand risk and issue escalation, reporting, and the Antigravity Sprint Governance Instructions.

# 20.1  Purpose

| Purpose | Establish the governance framework and delivery model for the programme. |
| --- | --- |
| Business Value | Enables transparent collaboration across NPCO, SPIUs, technical teams, and implementation partners. |
| Engineering Perspective | Combines Agile software engineering with structured programme governance appropriate for a donor-funded initiative. |
| Expected Outcome | A delivery model where quality, security, schedule, and scope remain under effective governance. |

This document establishes the governance framework, delivery model, agile ceremonies, reporting mechanisms, decision-making processes, and operational controls governing the successful delivery of the SAPZ Enterprise System Management (ESM) Platform and Central Knowledge Repository (CKR).

The objective is to provide a disciplined yet adaptive delivery model that enables transparent collaboration among the National Programme Coordination Office (NPCO), participating State Programme Implementation Units (SPIUs), technical teams, business stakeholders, and implementation partners while ensuring that quality, security, schedule, and scope remain under effective governance.

IMPORTANT The delivery model shall combine Agile software engineering with structured programme governance appropriate for a donor-funded government transformation initiative.

# 20.2  Delivery Principles

| Purpose | Define the six principles governing the delivery model. |
| --- | --- |
| Business Value | Keeps every sprint anchored to measurable business value, not just technical output. |
| Engineering Perspective | Applies Chapter 5's Core Engineering Principles specifically to delivery governance. |
| Expected Outcome | A delivery model that is transparent, collaborative, and continuously improving. |

The delivery model shall be guided by the following principles.

| Principle | Description |
| --- | --- |
| Business Value First | Every sprint shall deliver measurable business value aligned with programme objectives. |
| Incremental Delivery | The platform shall be developed and released in manageable increments, enabling continuous validation and early realization of benefits. |
| Transparency | Progress, risks, decisions, and impediments shall be visible to all authorized stakeholders. |
| Collaboration | Business users, technical teams, programme management, and governance bodies shall actively participate throughout delivery. |
| Quality by Default | Quality, security, testing, and documentation are integral to each sprint and shall not be deferred. |
| Continuous Improvement | Processes, practices, and team performance shall be refined through regular inspection and adaptation. |

# 20.3  Delivery Framework

| Purpose | Define the governance hierarchy overseeing delivery. |
| --- | --- |
| Business Value | Gives every level of the programme a clear line of authority and reporting. |
| Engineering Perspective | Each governance level has clearly defined authority, responsibilities, and reporting obligations. |
| Expected Outcome | A delivery structure spanning strategic governance through execution teams. |

The project shall follow an Agile Scrum delivery model with programme-level governance:

Programme Governance Board │ Project Steering Committee │ Programme Manager │ Product Owner │ Scrum Master │ Architecture Board │ ├── Development Team ├── QA Team ├── DevSecOps Team ├── Business Analysts └── UI/UX Team

Each governance level shall have clearly defined authority, responsibilities, and reporting obligations.

# 20.4  Sprint Lifecycle

| Purpose | Define the structured lifecycle every sprint follows. |
| --- | --- |
| Business Value | Gives every stakeholder a predictable, recurring cadence of delivery and feedback. |
| Engineering Perspective | Standard sprint duration is two weeks, unless otherwise approved. |
| Expected Outcome | A consistent sprint cadence from backlog refinement through retrospective. |

Each sprint shall follow a structured lifecycle:

Product Backlog │ Backlog Refinement │ Sprint Planning │ Sprint Execution │ Daily Stand-ups │ Code Review & Testing │ Sprint Review │ Product Demonstration │ Sprint Retrospective │ Backlog Update │ Next Sprint

The standard sprint duration shall be two weeks, unless otherwise approved by the Programme Manager and Product Owner.

# 20.5  Governance Structure

| Purpose | Define the responsibilities of each governance and delivery role. |
| --- | --- |
| Business Value | Removes ambiguity about which body or role owns a given decision. |
| Engineering Perspective | Spans strategic governance (Programme Governance Board) through execution (DevSecOps Team). |
| Expected Outcome | Clear, non-overlapping accountability across every level of the delivery organization. |

## 20.5.1  Programme Governance Board

Responsible for:

- Strategic oversight

- Budget governance

- Major scope approvals

- Risk oversight

- Executive decision-making

- Programme performance review

## 20.5.2  Project Steering Committee

Responsible for:

- Delivery oversight

- Milestone approvals

- Cross-organizational coordination

- Escalation management

- Stakeholder alignment

## 20.5.3  Product Owner

Responsible for:

- Product vision

- Prioritization

- Backlog management

- Acceptance of completed work

- Business stakeholder engagement

## 20.5.4  Scrum Master

Responsible for:

- Sprint facilitation

- Team coaching

- Removing impediments

- Ensuring Agile discipline

- Sprint metrics

## 20.5.5  Solution Architect

Responsible for:

- Architectural integrity

- Technical governance

- Technology decisions

- Architecture compliance

## 20.5.6  Development Team

Responsible for:

- Design

- Development

- Unit testing

- Documentation

- Code quality

## 20.5.7  Quality Assurance Team

Responsible for:

- Test planning

- Test execution

- Defect management

- UAT coordination

- Quality reporting

## 20.5.8  DevSecOps Team

Responsible for:

- CI/CD

- Infrastructure

- Deployment

- Monitoring

- Security automation

- Operational readiness

# 20.6  Agile Ceremonies

| Purpose | Define the mandatory Agile ceremonies and their objectives. |
| --- | --- |
| Business Value | Ensures a consistent rhythm of planning, execution, and reflection. |
| Engineering Perspective | Ceremonies span backlog refinement through sprint retrospective. |
| Expected Outcome | A predictable ceremony cadence that structures every sprint. |

The following ceremonies are mandatory.

## 20.6.1  Backlog Refinement

Objectives:

- Clarify requirements.

- Estimate effort.

- Identify dependencies.

- Prepare work for Sprint Planning.

Frequency: Weekly.

## 20.6.2  Sprint Planning

Objectives:

- Select sprint backlog.

- Confirm sprint goal.

- Review Definition of Ready.

- Assign responsibilities.

Duration: Up to four hours for a two-week sprint.

## 20.6.3  Daily Stand-up

Duration: 15 minutes. Agenda:

- What was completed?

- What will be done today?

- What impediments exist?

## 20.6.4  Sprint Review

Objectives:

- Demonstrate completed work.

- Validate business outcomes.

- Capture stakeholder feedback.

- Obtain acceptance.

## 20.6.5  Sprint Retrospective

Objectives:

- Evaluate delivery effectiveness.

- Identify improvements.

- Update engineering practices.

- Agree actionable improvements.

# 20.7  Sprint Deliverables

| Purpose | Define what every sprint must produce. |
| --- | --- |
| Business Value | Gives stakeholders a consistent, predictable set of artifacts at the close of every sprint. |
| Engineering Perspective | Deliverables span the working software increment through governance log updates. |
| Expected Outcome | A complete, auditable artifact set produced at the close of every sprint. |

Every sprint shall produce:

- Working software increment

- Updated backlog

- Test reports

- Sprint review presentation

- Sprint metrics dashboard

- Updated documentation

- Release notes (if applicable)

- Risk register updates

- Decision log updates

# 20.8  Sprint Metrics

| Purpose | Define the metrics monitored across every sprint. |
| --- | --- |
| Business Value | Gives programme leadership objective, quantitative visibility into delivery health. |
| Engineering Perspective | Metrics support continuous improvement rather than individual performance assessment. |
| Expected Outcome | Early detection of delivery trends across velocity, quality, and technical debt. |

The following metrics shall be monitored:

- Sprint Velocity

- Story Completion Rate

- Planned vs Delivered Scope

- Defect Density

- Defect Escape Rate

- Cycle Time

- Lead Time

- Build Success Rate

- Test Automation Coverage

- Code Review Turnaround Time

- Deployment Frequency

- Team Capacity Utilization

- Technical Debt

- Customer Satisfaction

Metrics shall support continuous improvement rather than individual performance assessment.

# 20.9  Release Planning

| Purpose | Define what release planning is based on and what every release must include. |
| --- | --- |
| Business Value | Ensures every release is deliberate, governed, and reversible. |
| Engineering Perspective | Consistent with the Release Management standards in Section 15.14. |
| Expected Outcome | Releases planned against quality gates, not calendar dates alone. |

Releases shall be planned based on:

- Business priorities

- Sprint outcomes

- Quality gates

- Security validation

- UAT completion

- Operational readiness

Each release shall include:

- Release scope

- Deployment plan

- Rollback strategy

- Communication plan

- Go-live checklist

# 20.10  Stakeholder Engagement

| Purpose | Define the mandatory stakeholder engagement activities. |
| --- | --- |
| Business Value | Keeps government and donor stakeholders informed and involved throughout delivery. |
| Engineering Perspective | Communication is structured, timely, and documented, not ad hoc. |
| Expected Outcome | Stakeholders who are never surprised by delivery outcomes at Sprint Review. |

Stakeholder engagement shall include:

- Executive briefings

- Product demonstrations

- Technical design workshops

- Requirements validation sessions

- User acceptance workshops

- Training sessions

- Governance meetings

Communication shall be structured, timely, and documented.

# 20.11  Risk and Issue Escalation

| Purpose | Define the escalation path for delivery risks and issues. |
| --- | --- |
| Business Value | Ensures risks reach the appropriate decision-making authority without delay. |
| Engineering Perspective | Escalation thresholds are defined based on impact, urgency, and risk. |
| Expected Outcome | No risk or issue stalls at a level without authority to resolve it. |

Delivery risks and issues shall be managed through a defined escalation process. Levels include:

- Team Level

- Scrum Master

- Product Owner

- Programme Manager

- Steering Committee

- Programme Governance Board

Escalation thresholds shall be defined based on impact, urgency, and risk.

# 20.12  Reporting

| Purpose | Define the reporting cadence and content the delivery team must provide. |
| --- | --- |
| Business Value | Gives every governance level reporting at the frequency appropriate to its oversight role. |
| Engineering Perspective | Reports include trends, achievements, risks, and planned actions — not status alone. |
| Expected Outcome | A reporting cadence from daily team updates through monthly executive dashboards. |

The delivery team shall provide:

- Daily progress updates

- Weekly sprint reports

- Fortnightly sprint review reports

- Monthly executive dashboards

- Risk reports

- Quality reports

- Security reports

- Budget and schedule updates

Reports shall include trends, achievements, risks, and planned actions.

# 20.13  Change Management Integration

| Purpose | Define how scope, priority, or architecture changes are evaluated. |
| --- | --- |
| Business Value | Prevents scope creep from silently expanding the programme's cost and schedule. |
| Engineering Perspective | Consistent with the Risk and Change Management standards in Chapter 21. |
| Expected Outcome | Every change formally assessed and reflected in the backlog and release plan. |

Changes to scope, priorities, or architecture shall be evaluated through the project's Change Management process. Each proposed change shall include:

- Business justification

- Impact assessment

- Cost implications

- Schedule implications

- Technical assessment

- Risk analysis

- Approval status

Approved changes shall be reflected in the Product Backlog and Release Plan.

# 20.14  Continuous Improvement

| Purpose | Define the mechanisms driving continuous improvement of the delivery model. |
| --- | --- |
| Business Value | Compounds delivery efficiency gains across the life of the programme. |
| Engineering Perspective | Improvement actions are tracked to completion, not merely discussed. |
| Expected Outcome | A delivery model that measurably improves sprint over sprint. |

The delivery model shall support continuous improvement through:

- Sprint retrospectives

- Quality metrics analysis

- Architecture reviews

- Security reviews

- Lessons learned workshops

- Customer feedback

- Post-release reviews

Improvement actions shall be tracked to completion.

# 20.15  Antigravity Sprint Governance Instructions

| Purpose | Define how Antigravity organizes and reports on delivery work. |
| --- | --- |
| Business Value | Gives the client assurance that AI-assisted planning follows the same governance discipline as human planning. |
| Engineering Perspective | Antigravity validates that backlog items satisfy the Definition of Ready before scheduling. |
| Expected Outcome | Sprint plans and reports generated with the same rigor as the rest of the delivery model. |

When generating engineering artifacts, Antigravity shall:

1. Organize work into epics, features, user stories, and tasks.

2. Produce sprint plans aligned with business priorities and delivery capacity.

3. Validate that all backlog items satisfy the Definition of Ready before scheduling.

4. Generate sprint goals, acceptance criteria, and measurable deliverables.

5. Produce sprint review reports, retrospective summaries, and updated backlog recommendations.

6. Maintain traceability between requirements, implementation, testing, and releases.

7. Highlight delivery risks, dependencies, blockers, and governance decisions requiring escalation.

8. Ensure every sprint concludes with updated documentation, test evidence, release notes, and governance reports.

# 20.16  Success Criteria

| Purpose | Define what success looks like for the Sprint Governance and Delivery Model. |
| --- | --- |
| Business Value | Gives the client a concrete, verifiable standard for evaluating delivery governance. |
| Engineering Perspective | Success is measured by predictable outcomes, not merely ceremony compliance. |
| Expected Outcome | A delivery model compliant with programme governance, donor expectations, and engineering standards. |

The Sprint Governance and Delivery Model will be considered successful when:

- Sprint objectives are consistently achieved with predictable delivery outcomes.

- Stakeholders have continuous visibility into progress, quality, risks, and decisions.

- Governance bodies receive timely, accurate, and actionable reporting.

- Business priorities are reflected in backlog management and release planning.

- Quality, security, documentation, and operational readiness are embedded within every sprint.

- Continuous improvement practices lead to measurable gains in productivity, quality, and stakeholder satisfaction.

- The delivery model supports the successful implementation of the SAPZ ESM and CKR platforms while maintaining compliance with programme governance, donor expectations, and enterprise engineering standards.

# 20.17  Enterprise Delivery Statement

GOVERNANCE NOTE The Sprint Governance and Delivery Model provides the operational framework through which the SAPZ ESM and CKR platforms are planned, built, validated, and delivered. By combining Agile delivery practices with structured programme governance, disciplined quality management, transparent stakeholder engagement, and continuous improvement, the model ensures that each sprint contributes measurable value while maintaining the standards of accountability, security, and engineering excellence expected of a mission-critical, donor-funded government digital transformation programme.

# 20.18  Chapter Summary

This chapter established the programme's delivery operating model: six Delivery Principles, the governance hierarchy from Programme Governance Board through execution teams, the sprint lifecycle, eight governance roles, five mandatory Agile ceremonies, sprint deliverables and metrics, release planning, stakeholder engagement, risk and issue escalation, reporting, change management integration, continuous improvement, and the Antigravity Sprint Governance Instructions.

## 20.18.1  Key Engineering Principles

- Every sprint delivers measurable business value aligned with programme objectives (Section 20.2).

- The standard sprint duration is two weeks unless otherwise approved (Section 20.4).

- Sprint Planning reviews the Definition of Ready before committing work (Section 20.6.2; see Chapter 19).

- Escalation thresholds route risks to the governance level with authority to resolve them (Section 20.11).

## 20.18.2  Implementation Checklist

- ☐ Confirm all eight governance roles (Section 20.5) are staffed with named individuals.

- ☐ Confirm the five mandatory Agile ceremonies (Section 20.6) are scheduled on a recurring cadence.

- ☐ Confirm Sprint Metrics (Section 20.8) are captured and reported on the sprint metrics dashboard.

- ☐ Confirm the reporting cadence (Section 20.12) reaches every governance level at the defined frequency.

## 20.18.3  Related Chapters

- Chapter 6 — Architecture Governance

- Chapter 18 — Code Review and Pull Request Policy

- Chapter 19 — Definition of Ready (DoR) and Definition of Done (DoD)

- Chapter 21 — Risk and Change Management