SAPZ ENTERPRISE ENGINEERING HANDBOOK

Chapter 21

Risk and Change Management

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Master Engineering Prompt — Programme Risk and Change Governance

CHAPTER 21

Risk and Change Management

Chapter Overview

This chapter establishes the mandatory framework for identifying, assessing, managing, approving, monitoring, and communicating risks and changes throughout the lifecycle of the Enterprise System Management (ESM) Platform and Central Knowledge Repository (CKR). A programme of this scale involves multiple government agencies, donor oversight, several implementation states, third-party integrations, and evolving business requirements — without disciplined risk and change management, even technically sound projects can fail.

Purpose

To minimize threats to successful project delivery, maximize opportunities for value creation, ensure controlled evaluation and approval of changes, protect project scope, schedule, cost, quality, security, and operational stability, and maintain transparency and accountability across all governance levels.

Objectives

- Understand the six Guiding Principles and the Risk Management Framework.

- Understand risk categories, assessment, the Risk Register, and response strategies.

- Understand the Change Management Framework, change categories, and the Change Advisory Board (CAB).

- Understand impact analysis, monitoring and reporting, and the Antigravity Risk and Change Instructions.

# 21.1  Purpose

| Purpose | Establish the mandatory framework for risk and change management. |
| --- | --- |
| Business Value | Protects programme scope, schedule, cost, quality, security, and operational stability. |
| Engineering Perspective | Integrated into all project activities, from inception through post-implementation support. |
| Expected Outcome | Risks addressed before they become issues, and changes evaluated before they are implemented. |

This document establishes the mandatory framework for identifying, assessing, managing, approving, monitoring, and communicating risks and changes throughout the lifecycle of the SAPZ Enterprise System Management (ESM) Platform and Central Knowledge Repository (CKR).

The objective is to:

- Minimize threats to successful project delivery.

- Maximize opportunities for value creation.

- Ensure controlled evaluation and approval of changes.

- Protect project scope, schedule, cost, quality, security, and operational stability.

- Maintain transparency and accountability across all governance levels.

IMPORTANT Risk and Change Management shall be integrated into all project activities, from inception through post-implementation support.

# 21.2  Guiding Principles

| Purpose | Define the six principles governing risk and change management. |
| --- | --- |
| Business Value | Ensures risk and change decisions consistently prioritize programme objectives. |
| Engineering Perspective | Applies Chapter 5's Core Engineering Principles specifically to risk and change governance. |
| Expected Outcome | A framework where every risk and every change has a designated, accountable owner. |

The framework shall be governed by the following principles.

| Principle | Description |
| --- | --- |
| Proactive Risk Management | Risks shall be identified and addressed before they become issues. |
| Controlled Change | All changes shall follow an approved governance process. |
| Business Value Protection | Risk responses and change decisions shall prioritize programme objectives and stakeholder value. |
| Transparency | Risks, issues, and approved changes shall be visible to authorized stakeholders. |
| Continuous Monitoring | Risk exposure and change impacts shall be reviewed throughout the project lifecycle. |
| Accountability | Every risk and every approved change shall have a designated owner responsible for monitoring and resolution. |

# 21.3  Risk Management Framework

| Purpose | Define the continuous risk management cycle followed by the project. |
| --- | --- |
| Business Value | Ensures risk management is a continuous discipline, not a one-time exercise. |
| Engineering Perspective | Integrated into sprint planning, governance meetings, architecture reviews, and release planning. |
| Expected Outcome | Risks tracked continuously from identification through lessons learned. |

The project shall follow a continuous risk management cycle:

Risk Identification │ Risk Analysis │ Risk Evaluation │ Risk Response Planning │ Risk Mitigation │ Monitoring & Review │ Lessons Learned

Risk management activities shall be integrated into sprint planning, governance meetings, architecture reviews, and release planning.

# 21.4  Risk Categories

| Purpose | Define the seven categories used to classify project risks. |
| --- | --- |
| Business Value | Gives the appropriate governance body ownership of each type of risk. |
| Engineering Perspective | Categories span strategic through external risks. |
| Expected Outcome | Every risk classified into a category with a natural owner. |

Project risks shall be classified into the following categories.

## 21.4.1  Strategic Risks

- Misalignment with SAPZ objectives.

- Policy changes.

- Donor requirement changes.

## 21.4.2  Business Risks

- Stakeholder availability.

- User adoption.

- Business process changes.

## 21.4.3  Technical Risks

- Integration complexity.

- Architecture weaknesses.

- Technology obsolescence.

- AI model limitations.

## 21.4.4  Security Risks

- Cybersecurity threats.

- Unauthorized access.

- Data breaches.

- Compliance violations.

## 21.4.5  Operational Risks

- Infrastructure failure.

- Backup failures.

- Service outages.

- Disaster recovery readiness.

## 21.4.6  Delivery Risks

- Schedule delays.

- Resource constraints.

- Budget overruns.

- Vendor dependencies.

## 21.4.7  External Risks

- Regulatory changes.

- Third-party service outages.

- Internet connectivity.

- Force majeure events.

# 21.5  Risk Assessment

| Purpose | Define the dimensions used to evaluate each identified risk. |
| --- | --- |
| Business Value | Ensures risk prioritization reflects business, technical, financial, and security impact together. |
| Engineering Perspective | Risks are prioritized using a Probability × Impact matrix. |
| Expected Outcome | A consistent, defensible risk rating for every entry in the Risk Register. |

Each identified risk shall be evaluated based on:

- Probability of occurrence.

- Business impact.

- Technical impact.

- Financial impact.

- Security impact.

- Reputational impact.

- Delivery impact.

Risks shall be prioritized using a Probability × Impact matrix. Example classifications:

- Low

- Medium

- High

- Critical

# 21.6  Risk Register

| Purpose | Define the mandatory fields captured for every risk. |
| --- | --- |
| Business Value | Gives governance bodies a single, auditable source of risk exposure. |
| Engineering Perspective | The Risk Register is reviewed at least once per sprint. |
| Expected Outcome | A complete, current, and owned record of every project risk. |

Every risk shall be recorded in the Risk Register with the following information:

- Risk ID

- Category

- Description

- Root Cause

- Trigger

- Probability

- Impact

- Overall Rating

- Mitigation Strategy

- Contingency Plan

- Risk Owner

- Target Resolution Date

- Current Status

- Review Date

The Risk Register shall be reviewed at least once per sprint.

# 21.7  Risk Response Strategies

| Purpose | Define the four response strategies available for each risk. |
| --- | --- |
| Business Value | Ensures every risk receives a deliberate, documented response — not silence. |
| Engineering Perspective | The selected strategy is documented and approved, not left implicit. |
| Expected Outcome | Every risk in the register mapped to an explicit avoid, mitigate, transfer, or accept decision. |

Appropriate response strategies include:

| Strategy | Description |
| --- | --- |
| Avoid | Eliminate the source of the risk. |
| Mitigate | Reduce the likelihood or impact. |
| Transfer | Shift responsibility through insurance, contracts, or third-party agreements. |
| Accept | Acknowledge the risk and monitor it where treatment is not cost-effective. |

The selected strategy shall be documented and approved.

# 21.8  Issue Management

| Purpose | Define how materialized risks (issues) are tracked. |
| --- | --- |
| Business Value | Ensures issues are resolved with the same discipline as risks are managed. |
| Engineering Perspective | Issues are tracked separately from risks but linked where appropriate. |
| Expected Outcome | Every issue traceable back to the risk it materialized from, where applicable. |

An issue is a risk that has materialized. Every issue shall include:

- Issue ID

- Description

- Severity

- Business Impact

- Owner

- Resolution Plan

- Target Resolution Date

- Escalation Status

- Closure Evidence

Issues shall be tracked separately from risks but linked where appropriate.

# 21.9  Change Management Framework

| Purpose | Define the structured lifecycle every proposed change must follow. |
| --- | --- |
| Business Value | Prevents ungoverned change from destabilizing scope, schedule, or architecture. |
| Engineering Perspective | No significant change is implemented without formal approval. |
| Expected Outcome | Every change assessed, reviewed, and validated before and after implementation. |

All proposed changes shall follow a structured lifecycle:

Change Request │ Impact Assessment │ Technical Review │ Business Review │ Risk Assessment │ Approval │ Implementation │ Validation │ Closure

WARNING No significant change shall be implemented without formal approval.

# 21.10  Change Categories

| Purpose | Define the three categories used to classify changes. |
| --- | --- |
| Business Value | Gives low-risk changes a fast path while preserving rigor for higher-risk changes. |
| Engineering Perspective | Emergency changes undergo mandatory post-implementation review. |
| Expected Outcome | Change velocity matched appropriately to change risk. |

Changes shall be classified as:

| Category | Description |
| --- | --- |
| Standard Change | Pre-approved, low-risk, repeatable changes. |
| Normal Change | Changes requiring full impact assessment and governance approval. |
| Emergency Change | Urgent changes required to restore critical services or address high-priority security issues. |

IMPORTANT Emergency changes shall undergo post-implementation review.

# 21.11  Change Request Requirements

| Purpose | Define the mandatory content of every Change Request (CR). |
| --- | --- |
| Business Value | Gives the Change Advisory Board complete information to evaluate a proposed change. |
| Engineering Perspective | Consistent with the Pull Request and ADR documentation patterns used elsewhere in this handbook. |
| Expected Outcome | Every Change Request reviewable on its own, without external context. |

Every Change Request (CR) shall include:

- Change ID

- Title

- Description

- Business Justification

- Requested By

- Date Submitted

- Affected Modules

- Scope Impact

- Schedule Impact

- Cost Impact

- Resource Impact

- Security Impact

- Risk Assessment

- Testing Requirements

- Rollback Plan

- Approval Status

# 21.12  Change Advisory Board (CAB)

| Purpose | Define the composition and evaluation criteria of the Change Advisory Board. |
| --- | --- |
| Business Value | Ensures significant changes are evaluated from every relevant discipline before approval. |
| Engineering Perspective | The CAB spans Programme Management through Business Operations. |
| Expected Outcome | Every significant change evaluated for business value, risk, and technical feasibility together. |

A Change Advisory Board shall review significant changes. The CAB shall include representatives from:

- Programme Management

- Product Ownership

- Solution Architecture

- Engineering

- Quality Assurance

- DevSecOps

- Information Security

- Business Operations

The CAB shall evaluate:

- Business value

- Risk

- Technical feasibility

- Security implications

- Resource availability

- Delivery impact

# 21.13  Impact Analysis

| Purpose | Define the dimensions every proposed change must be assessed against. |
| --- | --- |
| Business Value | Prevents changes with unassessed downstream consequences from being approved. |
| Engineering Perspective | No implementation proceeds without a documented impact assessment. |
| Expected Outcome | Every change's full footprint understood before implementation begins. |

Every proposed change shall assess its impact on:

- Business processes.

- User experience.

- Architecture.

- Security.

- Performance.

- Data integrity.

- Integrations.

- Documentation.

- Testing.

- Training.

- Deployment.

- Operations.

IMPORTANT No implementation shall proceed without a documented impact assessment.

# 21.14  Change Communication

| Purpose | Define what must be communicated once a change is approved. |
| --- | --- |
| Business Value | Prevents surprise disruption for users and operations teams. |
| Engineering Perspective | Communications are proactive, not reactive to user-reported confusion. |
| Expected Outcome | Every affected stakeholder informed before an approved change takes effect. |

Approved changes shall be communicated to affected stakeholders. Communications shall include:

- Purpose of the change.

- Scope.

- Implementation schedule.

- Expected impact.

- Downtime (if any).

- User actions required.

- Support contacts.

# 21.15  Monitoring and Reporting

| Purpose | Define what the project monitors regarding risk and change activity. |
| --- | --- |
| Business Value | Gives governance bodies trend visibility, not just point-in-time snapshots. |
| Engineering Perspective | Monthly governance reports summarize trends and recommendations. |
| Expected Outcome | Early detection of rising risk exposure or change failure rates. |

The project shall monitor:

- Open risks.

- High-priority risks.

- Risk exposure trends.

- Open issues.

- Average issue resolution time.

- Approved changes.

- Emergency changes.

- Failed changes.

- Rollback frequency.

Monthly governance reports shall summarize trends and recommendations.

# 21.16  Continuous Improvement

| Purpose | Define when the risk and change management framework is reviewed. |
| --- | --- |
| Business Value | Keeps the framework aligned with the programme's evolving risk profile. |
| Engineering Perspective | Lessons learned inform updates to processes, standards, and controls. |
| Expected Outcome | A risk and change framework that matures alongside the programme. |

Risk and Change Management shall be reviewed:

- At each sprint retrospective.

- After major releases.

- Following security incidents.

- Following production outages.

- During quarterly governance reviews.

Lessons learned shall inform updates to processes, standards, and controls.

# 21.17  Antigravity Risk and Change Instructions

| Purpose | Define how Antigravity identifies risks and manages changes when generating engineering artifacts. |
| --- | --- |
| Business Value | Gives the client assurance that AI-proposed changes are risk-assessed like any other change. |
| Engineering Perspective | Antigravity flags high-risk changes for review by the Solution Architect, Security Lead, and CAB. |
| Expected Outcome | AI-generated changes subject to the same risk and change discipline as human-proposed changes. |

When generating engineering artifacts, Antigravity shall:

1. Identify technical, business, operational, and security risks associated with every feature.

2. Generate a Risk Register with proposed mitigation strategies.

3. Produce Change Requests for modifications affecting architecture, scope, infrastructure, or integrations.

4. Perform impact analysis before proposing implementation changes.

5. Recommend rollback procedures and contingency plans.

6. Update traceability links, documentation, and testing artifacts following approved changes.

7. Flag high-risk changes for review by the Solution Architect, Security Lead, and Change Advisory Board.

8. Generate governance reports summarizing risks, issues, changes, and mitigation progress.

# 21.18  Success Criteria

| Purpose | Define what success looks like for the Risk and Change Management framework. |
| --- | --- |
| Business Value | Gives the client a concrete, verifiable standard for evaluating programme governance. |
| Engineering Perspective | Success is measured by platform stability despite evolving requirements, not the absence of change. |
| Expected Outcome | A platform that remains stable, secure, and aligned with programme objectives despite change. |

The Risk & Change Management framework will be considered successful when:

- Risks are identified early, assessed consistently, and actively managed throughout the project lifecycle.

- Issues are resolved within agreed service levels and with minimal disruption to delivery.

- All significant changes follow a documented approval process with appropriate impact assessments.

- Stakeholders receive timely communication regarding risks and approved changes.

- Governance bodies have accurate, current information to support decision-making.

- Lessons learned from risks, incidents, and changes drive continuous improvement.

- The SAPZ ESM and CKR platforms remain stable, secure, and aligned with programme objectives despite evolving business and technical requirements.

# 21.19  Enterprise Risk and Change Statement

GOVERNANCE NOTE Risk and Change Management are fundamental governance capabilities of the SAPZ ESM and CKR programme. By embedding proactive risk identification, disciplined impact assessment, structured approval processes, and continuous monitoring into every phase of delivery, the programme safeguards business value, ensures operational resilience, and supports informed decision-making. This framework enables the platform to evolve in a controlled, transparent, and auditable manner while maintaining the highest standards of quality, security, compliance, and stakeholder confidence.

# 21.20  Chapter Summary

This chapter established the programme's risk and change governance framework: six Guiding Principles, the continuous Risk Management Framework, seven Risk Categories, risk assessment and the Risk Register, four Risk Response Strategies, issue management, the Change Management Framework and its three change categories, Change Request requirements, the Change Advisory Board (CAB), impact analysis, change communication, monitoring and reporting, continuous improvement, and the Antigravity Risk and Change Instructions.

## 21.20.1  Key Engineering Principles

- Risks are identified and addressed before they become issues (Section 21.2, Proactive Risk Management).

- Every risk maps to an explicit avoid, mitigate, transfer, or accept response (Section 21.7).

- No significant change is implemented without formal approval (Section 21.9).

- No implementation proceeds without a documented impact assessment (Section 21.13).

## 21.20.2  Implementation Checklist

- ☐ Confirm the Risk Register (Section 21.6) is reviewed at least once per sprint.

- ☐ Confirm every Change Request (Section 21.11) is routed through the Change Advisory Board (Section 21.12).

- ☐ Confirm emergency changes (Section 21.10) undergo post-implementation review without exception.

- ☐ Confirm monthly governance reports (Section 21.15) summarize risk and change trends.

## 21.20.3  Related Chapters

- Chapter 6 — Architecture Governance

- Chapter 14 — Security and Compliance Standards

- Chapter 20 — Sprint Governance and Delivery Model

- Chapter 22 — Engineering Decision Log / Architecture Decision Record (ADR) Process