SAPZ ENTERPRISE ENGINEERING HANDBOOK

Chapter 22

Engineering Decision Log / Architecture Decision Record (ADR) Process

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Master Engineering Prompt — Enterprise Engineering Decision Management

CHAPTER 22

Engineering Decision Log / Architecture Decision Record (ADR) Process

Chapter Overview

This chapter establishes the mandatory standards for capturing, evaluating, approving, documenting, communicating, and maintaining engineering and architectural decisions throughout the lifecycle of the Enterprise System Management (ESM) Platform and Central Knowledge Repository (CKR). On a programme funded by an organization such as IFAD, decisions need to be recorded, justified, approved, traceable, and auditable — Architecture Decision Records (ADRs) are the core artifact of this Enterprise Engineering Decision Management Standard.

Purpose

To ensure all significant technical decisions are transparent, evidence-based, traceable, reproducible, governed, auditable, and understandable by future engineering teams.

Objectives

- Understand the six Guiding Principles and what requires an ADR.

- Understand the Decision Lifecycle and the standard ADR Template.

- Understand Decision Categories, Decision Governance, and evaluation criteria.

- Understand the ADR Repository, decision traceability, and the Antigravity ADR Instructions.

# 22.1  Purpose

| Purpose | Establish mandatory standards for engineering and architectural decision management. |
| --- | --- |
| Business Value | Preserves the institutional knowledge and reasoning behind every significant technical decision. |
| Engineering Perspective | Every strategic engineering decision is documented through an ADR and maintained in the CKR. |
| Expected Outcome | A permanent, auditable record of why the platform was built the way it was. |

This document establishes the mandatory standards for capturing, evaluating, approving, documenting, communicating, and maintaining engineering and architectural decisions throughout the lifecycle of the SAPZ Enterprise System Management (ESM) Platform and Central Knowledge Repository (CKR).

The objective is to ensure that all significant technical decisions are:

- Transparent.

- Evidence-based.

- Traceable.

- Reproducible.

- Governed.

- Auditable.

- Understandable by future engineering teams.

GOVERNANCE NOTE Every strategic engineering decision shall be documented through an Architecture Decision Record (ADR) and maintained within the Central Knowledge Repository (CKR).

# 22.2  Guiding Principles

| Purpose | Define the six principles governing engineering decision management. |
| --- | --- |
| Business Value | Ensures decisions are made on evidence, not individual preference. |
| Engineering Perspective | Applies Chapter 5's Core Engineering Principles specifically to decision governance. |
| Expected Outcome | Decisions that remain understandable and defensible years after they are made. |

The Engineering Decision Management process shall follow these principles.

| Principle | Description |
| --- | --- |
| Transparency | All significant technical decisions shall be visible to authorized stakeholders. |
| Traceability | Each decision shall be linked to business requirements, architecture artifacts, implementation tasks, test evidence, and deployment records. |
| Evidence-Based Decision Making | Decisions shall be supported by technical analysis, business needs, risk assessments, and stakeholder input rather than personal preference. |
| Consistency | Decisions shall align with the approved Enterprise Architecture, Engineering Standards, Security Policies, and Technology Stack. |
| Reversibility | Where feasible, decisions shall include rollback or alternative strategies. |
| Continuous Learning | Past decisions shall inform future design choices and prevent repeated analysis of previously resolved issues. |

# 22.3  What Requires an ADR

| Purpose | Define the categories of decision that mandatorily require an ADR. |
| --- | --- |
| Business Value | Prevents high-impact decisions from being made informally and undocumented. |
| Engineering Perspective | An ADR is mandatory for any decision that significantly influences architecture, technology, security, or operations. |
| Expected Outcome | No high-impact technical decision made without a documented record. |

An ADR is mandatory for any decision that significantly influences the platform's architecture, technology, security, or operations. Examples include:

## 22.3.1  Architecture Decisions

- Application architecture

- Service decomposition

- Microservices vs. modular monolith

- Event-driven architecture

- Deployment topology

## 22.3.2  Technology Decisions

- Programming languages

- Frameworks

- Databases

- Search engines

- Message brokers

- Identity providers

- AI frameworks

- Cloud services

## 22.3.3  Integration Decisions

- API standards

- Authentication protocols

- Data exchange mechanisms

- Third-party integrations

## 22.3.4  Security Decisions

- Encryption standards

- Identity management

- Access control models

- Secrets management

- Audit logging

## 22.3.5  Data Decisions

- Master data strategy

- Data retention

- Data archival

- Backup strategies

- Replication

- Data synchronization

## 22.3.6  DevSecOps Decisions

- CI/CD tooling

- Infrastructure as Code

- Container orchestration

- Monitoring platforms

## 22.3.7  AI Decisions

- Model selection

- Retrieval-Augmented Generation (RAG) architecture

- Embedding strategy

- Vector database selection

- Prompt governance

- Human review thresholds

# 22.4  Decision Lifecycle

| Purpose | Define the structured lifecycle every engineering decision must follow. |
| --- | --- |
| Business Value | Ensures decisions are stress-tested against options and risks before approval. |
| Engineering Perspective | No significant architectural decision bypasses this process. |
| Expected Outcome | Every decision analyzed, reviewed, approved, and validated before implementation. |

Every engineering decision shall follow a structured lifecycle:

Decision Identified │ Problem Definition │ Option Analysis │ Risk Assessment │ Stakeholder Review │ Architecture Review │ Approval │ Implementation │ Validation │ Documentation │ Periodic Review

WARNING No significant architectural decision shall bypass this process.

# 22.5  ADR Template

| Purpose | Define the mandatory sections of every ADR. |
| --- | --- |
| Business Value | Gives every reader — present or future — a consistent structure to find decision rationale. |
| Engineering Perspective | Includes options considered, not just the selected option, to preserve the full decision context. |
| Expected Outcome | A standardized ADR template applied to every recorded decision. |

Every ADR shall contain the following sections.

| Section | Content Guidance |
| --- | --- |
| ADR Identifier | A unique reference number, e.g., ADR-001. |
| Title | A concise description of the decision, e.g., "Adopt PostgreSQL as the Primary Relational Database." |
| Status | Proposed, Under Review, Approved, Implemented, Superseded, Deprecated, or Rejected. |
| Date | Decision approval date. |
| Authors | Decision owner(s). |
| Reviewers | Technical reviewers. |
| Approvers | Architecture Board and designated governance authorities. |
| Context | Business drivers, technical background, existing constraints, assumptions, and dependencies. |
| Problem Statement | A clear definition of the engineering problem that requires a decision. |
| Options Considered | For each option: description, advantages, disadvantages, risks, cost implications, and operational impact. |
| Decision | The selected option and the reasoning behind the choice. |
| Consequences | Positive impacts, negative impacts, trade-offs, and future considerations. |
| Implementation Plan | Tasks, milestones, dependencies, success criteria, and rollback approach. |
| Related Documents | Links to requirements, architecture diagrams, API specifications, database designs, test cases, the Risk Register, and Change Requests. |
| Review Schedule | When the ADR should be re-evaluated. |

# 22.6  Decision Categories

| Purpose | Define the ten categories used to classify engineering decisions. |
| --- | --- |
| Business Value | Determines which governance authority must approve a given decision. |
| Engineering Perspective | Classification directly drives the required approval authority in Section 22.7. |
| Expected Outcome | Every decision routed to the correct approval authority based on its category. |

Engineering decisions shall be classified as:

- Strategic

- Architectural

- Technical

- Security

- Infrastructure

- Data

- AI

- Operational

- Performance

- Compliance

Classification determines the required approval authority.

# 22.7  Decision Governance

| Purpose | Define the roles and bodies responsible for reviewing and approving decisions. |
| --- | --- |
| Business Value | Ensures every decision is reviewed by the discipline most qualified to assess it. |
| Engineering Perspective | The Architecture Review Board (ARB) approves strategic architectural decisions. |
| Expected Outcome | Clear, non-overlapping decision governance across every engineering discipline. |

## 22.7.1  Engineering Team

May propose technical decisions.

## 22.7.2  Solution Architect

Reviews architectural consistency.

## 22.7.3  Security Lead

Reviews security-sensitive decisions.

## 22.7.4  DevSecOps Lead

Reviews infrastructure and deployment decisions.

## 22.7.5  Product Owner

Validates alignment with business objectives.

## 22.7.6  Architecture Review Board (ARB)

Approves strategic architectural decisions. The ARB shall consist of representatives from:

- Enterprise Architecture

- Solution Architecture

- Security

- Data Architecture

- DevSecOps

- Product Management

- Programme Management

# 22.8  Decision Evaluation Criteria

| Purpose | Define the criteria used to evaluate every proposed decision. |
| --- | --- |
| Business Value | Ensures decisions balance business value against technical and operational risk. |
| Engineering Perspective | High-impact decisions are accompanied by a documented evaluation matrix. |
| Expected Outcome | A consistent, multi-dimensional evaluation applied to every significant decision. |

Every proposed decision shall be assessed against:

- Business value

- Strategic alignment

- Technical feasibility

- Security

- Scalability

- Maintainability

- Performance

- Reliability

- Cost

- Vendor dependency

- Skills availability

- Compliance

- Sustainability

- User experience

- Operational complexity

A documented evaluation matrix shall accompany high-impact decisions.

# 22.9  ADR Repository

| Purpose | Define where ADRs are stored and how they are organized. |
| --- | --- |
| Business Value | Gives every stakeholder a single, governed place to find every past decision. |
| Engineering Perspective | Superseded ADRs remain archived for historical reference, never deleted. |
| Expected Outcome | A searchable, version-controlled, fully audited archive of every ADR ever recorded. |

All approved ADRs shall be maintained in the Central Knowledge Repository (CKR). The repository shall support:

- Version history

- Search

- Metadata

- Cross-references

- Tags

- Decision status

- Ownership

- Approval records

- Audit trail

Superseded ADRs shall remain archived for historical reference.

# 22.10  Decision Traceability

| Purpose | Define what every ADR must be linked to. |
| --- | --- |
| Business Value | Enables anyone to trace from a line of code back to the business requirement and decision that justified it. |
| Engineering Perspective | Links span from the PDD and Enterprise Architecture through deployment records and runbooks. |
| Expected Outcome | Complete end-to-end traceability from business requirement to operational runbook. |

Each ADR shall be linked to:

- Business Requirements

- Product Definition Document (PDD)

- Enterprise Architecture

- Solution Architecture

- User Stories

- Source Code

- Pull Requests

- Test Cases

- Deployment Records

- Risk Register

- Change Requests

- Operational Runbooks

This ensures complete end-to-end traceability.

# 22.11  Decision Review

| Purpose | Define when approved ADRs are reviewed. |
| --- | --- |
| Business Value | Prevents outdated decisions from silently governing current engineering practice. |
| Engineering Perspective | Changes result in either an updated ADR or a new ADR that supersedes the previous one. |
| Expected Outcome | ADRs that remain current with the platform's evolving technology and regulatory context. |

Approved ADRs shall be reviewed:

- Annually.

- Before major releases.

- Following significant architectural changes.

- Following major incidents.

- When new technologies or regulations materially affect the original assumptions.

Changes shall result in either an updated ADR or a new ADR that supersedes the previous one.

# 22.12  Antigravity ADR Instructions

| Purpose | Define how Antigravity detects and documents engineering decisions. |
| --- | --- |
| Business Value | Gives the client assurance that AI-driven decisions are captured with the same rigor as human decisions. |
| Engineering Perspective | Antigravity flags decisions requiring Architecture Review Board or Security approval. |
| Expected Outcome | Every significant AI-proposed decision automatically documented as an ADR. |

When generating engineering artifacts, Antigravity shall:

1. Detect engineering decisions that require formal documentation.

2. Automatically generate ADRs using the approved template.

3. Compare multiple solution options with objective evaluation criteria.

4. Highlight assumptions, risks, dependencies, and trade-offs.

5. Link each ADR to related requirements, architecture artifacts, implementation tasks, tests, and deployment records.

6. Recommend appropriate reviewers and approval authorities.

7. Flag decisions that require Architecture Review Board or Security approval.

8. Maintain a structured ADR index and update it as new decisions are made.

# 22.13  Success Criteria

| Purpose | Define what success looks like for the Engineering Decision Management process. |
| --- | --- |
| Business Value | Gives the client a concrete, verifiable standard for evaluating decision governance. |
| Engineering Perspective | The Central Knowledge Repository is the authoritative source for all engineering decisions. |
| Expected Outcome | A durable knowledge base explaining every significant technical choice on the programme. |

The Engineering Decision Management process will be considered successful when:

- All significant engineering and architectural decisions are documented, approved, and traceable.

- Decision rationale remains accessible throughout the project lifecycle.

- Future engineering teams can understand the context, alternatives, and trade-offs behind previous decisions.

- Governance bodies have clear visibility into strategic technical choices.

- Decision records reduce rework, improve consistency, and support informed evolution of the platform.

- The Central Knowledge Repository serves as the authoritative source for all engineering decisions.

# 22.14  Enterprise Decision Management Statement

GOVERNANCE NOTE Engineering decisions represent the institutional knowledge that shapes the long-term evolution of the SAPZ ESM and CKR platforms. By formally recording architectural choices, technology selections, trade-offs, and governance approvals through Architecture Decision Records, the programme ensures transparency, accountability, and continuity across changing teams and project phases. This disciplined approach strengthens enterprise architecture governance, supports auditability, and provides a durable knowledge base that enables future enhancements while preserving the strategic intent behind every significant technical decision.

# 22.15  Chapter Summary

This chapter established the Enterprise Engineering Decision Management Standard: six Guiding Principles, the categories of decision that require an ADR, the eleven-stage Decision Lifecycle, the standard ADR Template, Decision Categories and Decision Governance, decision evaluation criteria, the ADR Repository, decision traceability, decision review cadence, and the Antigravity ADR Instructions.

## 22.15.1  Key Engineering Principles

- Every strategic engineering decision is documented through an ADR maintained in the CKR (Section 22.1).

- No significant architectural decision bypasses the eleven-stage Decision Lifecycle (Section 22.4).

- The Architecture Review Board (ARB) approves strategic architectural decisions (Section 22.7.6).

- Superseded ADRs remain archived, never deleted, for historical reference (Section 22.9).

## 22.15.2  Implementation Checklist

- ☐ Confirm every ADR follows the standard template (Section 22.5) with all fifteen sections completed.

- ☐ Confirm ADR classification (Section 22.6) correctly routes each decision to its approval authority.

- ☐ Confirm ADRs are linked to source code, Pull Requests, and test cases for full traceability (Section 22.10).

- ☐ Confirm ADRs are reviewed on the defined cadence (Section 22.11), not left static indefinitely.

## 22.15.3  Related Chapters

- Chapter 6 — Architecture Governance

- Chapter 13 — AI and Knowledge Management Standards

- Chapter 18 — Code Review and Pull Request Policy

- Chapter 21 — Risk and Change Management

- Chapter 23 — Antigravity Operating Instructions