SAPZ MASTER ENGINEERING KNOWLEDGE BASE

Part 4

Engineering Work Breakdown Structure

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Master Engineering Knowledge Base (MEKB) — Bridging Documentation and Implementation

PART 4

Engineering Work Breakdown Structure

Part Overview

This Part organizes the Engineering Domains (Part 2) and Modules (Part 3) into a single hierarchical Work Breakdown Structure (WBS), from the Programme level down to individual implementation tasks. The WBS is presented in outline form and in tabular form, and concludes with the preliminary allocation of the platform's twenty-five Engineering Work Packages — the direct input into Parts 5 through 8.

Consistent with standard WBS practice on a programme of this scale, full task-level decomposition (Levels 4–6) is shown here in illustrative form for one representative module. Complete Feature, Component, and Task decomposition for every module is delivered progressively — first at Work Package level in Parts 5 through 8, and then at sprint level in Part 6's Sprint Roadmap and during sprint planning itself, consistent with Handbook Chapter 20 (Sprint Governance).

# 4.1  Purpose and WBS Principles

| Purpose | Establish a single, unambiguous hierarchical decomposition of all engineering scope on the programme. |
| --- | --- |
| Business Value | Gives the Programme Manager and PMO a WBS suitable for progress tracking, resourcing, and contractual milestone reporting, consistent with Appendix O. |
| Engineering Perspective | The WBS is 100% derived from Parts 1–3; it introduces no new scope. |
| Expected Outcome | Every engineering task on the programme traceable to exactly one WBS node, one domain, and one module. |

The WBS follows six levels: Programme, Domain, Module (or cross-cutting Workstream), Feature, Component, and Task. Each level narrows scope by roughly an order of magnitude, from a single multi-year platform programme at Level 1 down to individually estimable, individually assignable units of work at Level 6.

- 100% Rule: the WBS at every level captures 100% of the scope of its parent node — no more, no less.

- Mutual exclusivity: no unit of work appears under more than one WBS node.

- Outcome orientation: WBS nodes name deliverables and capabilities, not activities or durations.

- Traceability: every Level 3 node (Module or Workstream) maps to exactly one primary Engineering Domain, per Part 3, Section 3.21.

# 4.2  WBS Numbering Convention and Level Definitions

| Level | Name | Numbering Pattern | Example |
| --- | --- | --- | --- |
| 1 | Programme | 1.0 | 1.0 SAPZ ESM & CKR Platform |
| 2 | Domain | 1.x | 1.1 Backend Engineering |
| 3 | Module / Workstream | 1.x.y | 1.1.8 Documents |
| 4 | Feature | 1.x.y.z | 1.1.8.1 Document Upload & Storage |
| 5 | Component | 1.x.y.z.n | 1.1.8.1.1 Document Service — Upload API |
| 6 | Task | 1.x.y.z.n.m | 1.1.8.1.1.1 Implement POST /api/v1/documents endpoint |

NOTE Cross-cutting domains — Database Engineering, API & Integration Engineering, DevSecOps & Infrastructure Engineering, Quality Engineering & Testing, and Documentation & Engineering Governance — do not own Modules in the SRS sense. At Level 3 they instead carry named Workstreams representing platform-wide engineering capability that every module depends on.

# 4.3  WBS Outline — Levels 1 to 3 (Programme, Domain, Module / Workstream)

| Purpose | Provide the complete Level 1–3 decomposition of the programme's engineering scope. |
| --- | --- |
| Business Value | The single reference used for programme-level progress tracking and reporting to the Steering Committee. |
| Engineering Perspective | Twenty Modules plus fourteen cross-cutting Workstreams together account for the entire engineering scope of the platform. |
| Expected Outcome | Every domain, module, and workstream accounted for exactly once. |

1.0 SAPZ ESM & CKR Platform 1.1 Backend Engineering 1.1.1 Executive Management 1.1.2 Programme Management 1.1.3 Projects 1.1.4 Tasks 1.1.5 Workflow 1.1.6 Approvals 1.1.7 Administration 1.1.8 Documents 1.1.9 Media 1.1.10 Reporting 1.1.11 Analytics 1.1.12 Notifications (Module-Level) 1.1.13 Support 1.2 Frontend Engineering 1.2.1 Training 1.2.2 Help Desk 1.2.3 Public Portal 1.3 Database Engineering 1.3.1 Foundational Schema & Migration Workstream 1.3.2 Indexing & Performance Workstream 1.3.3 Data Governance & Audit Workstream 1.4 API & Integration Engineering 1.4.1 Platform API Gateway & Contract Workstream 1.4.2 External Integration Workstream 1.5 Security Engineering 1.5.1 Security (Module-Level) 1.5.2 Platform Security Hardening Workstream 1.6 AI & Knowledge Management Engineering 1.6.1 Knowledge Repository 1.6.2 Search (Module-Level) 1.6.3 AI Assistant (Phase 2) 1.7 DevSecOps & Infrastructure Engineering 1.7.1 CI/CD Pipeline Workstream 1.7.2 Environment & Release Workstream 1.7.3 Observability & Disaster Recovery Workstream 1.8 Quality Engineering & Testing 1.8.1 Test Automation Workstream 1.8.2 UAT Coordination Workstream 1.8.3 Release Readiness Workstream 1.9 Documentation & Engineering Governance 1.9.1 Handbook & Appendices Maintenance Workstream 1.9.2 ADR & Traceability Workstream

# 4.4  Illustrative Full-Depth Decomposition — Documents Module (Levels 4–6)

| Purpose | Demonstrate the complete Level 4–6 decomposition pattern using one representative module. |
| --- | --- |
| Business Value | Gives Antigravity and human engineers a concrete template to replicate for every other module during sprint planning. |
| Engineering Perspective | The Documents module (WBS 1.1.8) is chosen because it exercises backend, frontend, database, and security concerns simultaneously. |
| Expected Outcome | A repeatable Feature → Component → Task pattern applied consistently across all twenty modules. |

1.1.8 Documents 1.1.8.1 Document Upload & Storage (Feature) 1.1.8.1.1 Document Service — Upload API (Component) 1.1.8.1.1.1 Implement POST /api/v1/documents endpoint (Task) 1.1.8.1.1.2 Implement virus scanning gate (Task) 1.1.8.1.1.3 Implement file storage adapter (Task) 1.1.8.1.2 Upload Document Page (Component) 1.1.8.1.2.1 Build upload form UI (Task) 1.1.8.1.2.2 Build progress and validation feedback (Task) 1.1.8.2 Version Control (Feature) 1.1.8.2.1 Version Control Engine (Component) 1.1.8.2.1.1 Implement version increment logic (Task) 1.1.8.2.1.2 Implement check-in / check-out locking (Task) 1.1.8.2.2 Version History Viewer (Component) 1.1.8.2.2.1 Build version history UI (Task) 1.1.8.3 Document Retention & Archival (Feature) 1.1.8.3.1 Retention Policy Manager (Component) 1.1.8.3.1.1 Implement retention rule engine (Task) 1.1.8.3.1.2 Implement archival job scheduler (Task)

RECOMMENDATION When Antigravity or a human engineer opens Engineering Work Package WP-12 (Documents) in MEKB Part 6, this Level 4–6 pattern should be reproduced in full for the assigned Work Package before implementation begins, consistent with Definition of Ready (Handbook Chapter 19).

# 4.5  Master WBS Table — Levels 1 to 3

| Purpose | Provide the WBS in tabular form for direct import into a programme scheduling or PMO tool. |
| --- | --- |
| Business Value | Enables progress percentage roll-up from Task through Component, Feature, Module, Domain, to Programme. |
| Engineering Perspective | Every row's Parent WBS ID enables automated hierarchy reconstruction. |
| Expected Outcome | A machine-readable master WBS table maintained alongside the Master Product Backlog (MEKB Part 7). |

| WBS ID | Level | Name | Parent | Type |
| --- | --- | --- | --- | --- |
| 1.0 | 1 | SAPZ ESM & CKR Platform | — | Programme |
| 1.1 | 2 | Backend Engineering | 1.0 | Domain |
| 1.1.1 | 3 | Executive Management | 1.1 | Module |
| 1.1.2 | 3 | Programme Management | 1.1 | Module |
| 1.1.3 | 3 | Projects | 1.1 | Module |
| 1.1.4 | 3 | Tasks | 1.1 | Module |
| 1.1.5 | 3 | Workflow | 1.1 | Module |
| 1.1.6 | 3 | Approvals | 1.1 | Module |
| 1.1.7 | 3 | Administration | 1.1 | Module |
| 1.1.8 | 3 | Documents | 1.1 | Module |
| 1.1.9 | 3 | Media | 1.1 | Module |
| 1.1.10 | 3 | Reporting | 1.1 | Module |
| 1.1.11 | 3 | Analytics | 1.1 | Module |
| 1.1.12 | 3 | Notifications (Module-Level) | 1.1 | Module |
| 1.1.13 | 3 | Support | 1.1 | Module |
| 1.2 | 2 | Frontend Engineering | 1.0 | Domain |
| 1.2.1 | 3 | Training | 1.2 | Module |
| 1.2.2 | 3 | Help Desk | 1.2 | Module |
| 1.2.3 | 3 | Public Portal | 1.2 | Module |
| 1.3 | 2 | Database Engineering | 1.0 | Domain |
| 1.3.1 | 3 | Foundational Schema & Migration Workstream | 1.3 | Workstream |
| 1.3.2 | 3 | Indexing & Performance Workstream | 1.3 | Workstream |
| 1.3.3 | 3 | Data Governance & Audit Workstream | 1.3 | Workstream |
| 1.4 | 2 | API & Integration Engineering | 1.0 | Domain |
| 1.4.1 | 3 | Platform API Gateway & Contract Workstream | 1.4 | Workstream |
| 1.4.2 | 3 | External Integration Workstream | 1.4 | Workstream |
| 1.5 | 2 | Security Engineering | 1.0 | Domain |
| 1.5.1 | 3 | Security (Module-Level) | 1.5 | Module |
| 1.5.2 | 3 | Platform Security Hardening Workstream | 1.5 | Workstream |
| 1.6 | 2 | AI & Knowledge Management Engineering | 1.0 | Domain |
| 1.6.1 | 3 | Knowledge Repository | 1.6 | Module |
| 1.6.2 | 3 | Search (Module-Level) | 1.6 | Module |
| 1.6.3 | 3 | AI Assistant (Phase 2) | 1.6 | Module |
| 1.7 | 2 | DevSecOps & Infrastructure Engineering | 1.0 | Domain |
| 1.7.1 | 3 | CI/CD Pipeline Workstream | 1.7 | Workstream |
| 1.7.2 | 3 | Environment & Release Workstream | 1.7 | Workstream |
| 1.7.3 | 3 | Observability & Disaster Recovery Workstream | 1.7 | Workstream |
| 1.8 | 2 | Quality Engineering & Testing | 1.0 | Domain |
| 1.8.1 | 3 | Test Automation Workstream | 1.8 | Workstream |
| 1.8.2 | 3 | UAT Coordination Workstream | 1.8 | Workstream |
| 1.8.3 | 3 | Release Readiness Workstream | 1.8 | Workstream |
| 1.9 | 2 | Documentation & Engineering Governance | 1.0 | Domain |
| 1.9.1 | 3 | Handbook & Appendices Maintenance Workstream | 1.9 | Workstream |
| 1.9.2 | 3 | ADR & Traceability Workstream | 1.9 | Workstream |

# 4.6  WBS-to-Work-Package Allocation

| Purpose | Allocate the thirty-four Level 3 nodes into twenty-five self-contained Engineering Work Packages. |
| --- | --- |
| Business Value | Converts the WBS into the exact structure that Parts 5 through 8 will build out in full. |
| Engineering Perspective | Each Work Package corresponds to exactly one Module or one cross-cutting Workstream group, consistent with the 100% Rule. |
| Expected Outcome | A fixed, twenty-five-Work-Package structure carried forward, unchanged, through the rest of the MEKB. |

Twenty of the twenty-five Work Packages correspond one-to-one with the twenty functional modules from Part 3. The remaining five Work Packages consolidate the fourteen cross-cutting Workstreams from Section 4.3 into foundational and closeout packages, reflecting how this work is actually planned and resourced — foundational workstreams (database, API gateway, DevSecOps pipeline) are executed early and once, while quality and documentation workstreams run continuously and are closed out at the end.

| WP ID | Work Package Name | WBS Reference | Primary Domain | Delivered In |
| --- | --- | --- | --- | --- |
| WP-01 | Platform Database Foundation | 1.3.1, 1.3.2, 1.3.3 | Database Engineering | MEKB Part 5 |
| WP-02 | API & Integration Platform Foundation | 1.4.1, 1.4.2 | API & Integration Engineering | MEKB Part 5 |
| WP-03 | DevSecOps Pipeline & Environment Foundation | 1.7.1, 1.7.2, 1.7.3 | DevSecOps & Infrastructure Engineering | MEKB Part 5 |
| WP-04 | Administration & User Management | 1.1.7 | Backend Engineering | MEKB Part 5 |
| WP-05 | Security & Access Control | 1.5.1, 1.5.2 | Security Engineering | MEKB Part 5 |
| WP-06 | Executive Management | 1.1.1 | Backend Engineering | MEKB Part 6 |
| WP-07 | Programme Management | 1.1.2 | Backend Engineering | MEKB Part 6 |
| WP-08 | Projects | 1.1.3 | Backend Engineering | MEKB Part 6 |
| WP-09 | Tasks | 1.1.4 | Backend Engineering | MEKB Part 6 |
| WP-10 | Workflow Engine | 1.1.5 | Backend Engineering | MEKB Part 6 |
| WP-11 | Approvals | 1.1.6 | Backend Engineering | MEKB Part 7 |
| WP-12 | Documents | 1.1.8 | Backend Engineering | MEKB Part 7 |
| WP-13 | Knowledge Repository | 1.6.1 | AI & Knowledge Management Engineering | MEKB Part 7 |
| WP-14 | Media | 1.1.9 | Backend Engineering | MEKB Part 7 |
| WP-15 | Search (Platform-Wide) | 1.6.2 | AI & Knowledge Management Engineering | MEKB Part 7 |
| WP-16 | Reporting | 1.1.10 | Backend Engineering | MEKB Part 8 |
| WP-17 | Analytics | 1.1.11 | Backend Engineering | MEKB Part 8 |
| WP-18 | Notifications (Platform-Wide) | 1.1.12 | Backend Engineering | MEKB Part 8 |
| WP-19 | Training | 1.2.1 | Frontend Engineering | MEKB Part 8 |
| WP-20 | Support | 1.1.13 | Backend Engineering | MEKB Part 8 |
| WP-21 | Help Desk | 1.2.2 | Frontend Engineering | MEKB Part 8 |
| WP-22 | Public Portal | 1.2.3 | Frontend Engineering | MEKB Part 8 |
| WP-23 | AI Assistant (Phase 2) | 1.6.3 | AI & Knowledge Management Engineering | MEKB Part 8 |
| WP-24 | Quality Engineering & Release Readiness | 1.8.1, 1.8.2, 1.8.3 | Quality Engineering & Testing | MEKB Part 8 |
| WP-25 | Documentation, ADR & Traceability Closeout | 1.9.1, 1.9.2 | Documentation & Engineering Governance | MEKB Part 8 |

GOVERNANCE NOTE This twenty-five Work Package structure is fixed as of this Part and is carried forward unchanged into MEKB Parts 5 through 10. Any subsequent change to Work Package scope or numbering requires a Change Request against the MEKB itself, per the governance rules in Part 1, Section 1.6.

# 4.7  Summary and Bridge to Part 5

This Part organized the Engineering Domains and Modules into a complete six-level Work Breakdown Structure, presented both as an outline and as a master table, and allocated the WBS into twenty-five fixed Engineering Work Packages spanning five foundational/closeout packages and twenty module-aligned packages.

Part 5 opens the first five Work Packages — WP-01 through WP-05, the platform's foundational database, API, DevSecOps, administration, and security capability — each written to the full self-contained specification required for Antigravity to begin implementation: objective, business context, scope, inputs and outputs, dependencies, user stories, functional and non-functional requirements, database entities, API endpoints, UI screens, security controls, acceptance criteria, test cases, documentation updates, related ADRs, risks, deliverables, and Definition of Ready / Definition of Done.

## 4.7.1  Key Takeaways

- The WBS spans six levels — Programme, Domain, Module/Workstream, Feature, Component, Task — with a fixed numbering convention.

- Twenty Modules and fourteen cross-cutting Workstreams together account for 100% of the programme's engineering scope.

- Full Feature-to-Task decomposition is demonstrated for the Documents module as a repeatable template for every other module.

- The programme's twenty-five Engineering Work Packages are now fixed and mapped to WBS nodes, domains, and the MEKB Part in which each will be fully specified.

## 4.7.2  Related Parts

- MEKB Part 2 — Engineering Domains

- MEKB Part 3 — Module Decomposition

- MEKB Part 5 — Engineering Work Packages 01–05

- MEKB Part 9 — Sprint Roadmap