SAPZ MASTER ENGINEERING KNOWLEDGE BASE

Part 8

Engineering Work Packages 16–25

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Master Engineering Knowledge Base (MEKB) — Bridging Documentation and Implementation

PART 8

Engineering Work Packages 16–25

Part Overview

This Part specifies the final ten Engineering Work Packages — WP-16 through WP-25 — completing the programme's full set of twenty-five Work Packages. WP-16 through WP-23 deliver the platform's remaining functional modules: Reporting, Analytics, Notifications, Training, Support, Help Desk, Public Portal, and the AI Assistant. WP-24 and WP-25 are the programme's two closeout Work Packages, certifying release readiness and finalizing documentation and traceability.

With this Part, every Work Package referenced throughout the MEKB — from the Work Breakdown Structure in Part 4 through the Sprint Roadmap in Part 9 and the Dependency Matrix in Part 10 — is now fully specified to the same standard: self-contained, independently implementable, and bounded by an explicit Definition of Ready and Definition of Done.

GOVERNANCE NOTE WP-24 and WP-25 are deliberately sequenced last. Neither Work Package introduces new functional scope; both certify and close out the scope delivered across WP-01 through WP-23, consistent with the Deliverable Lifecycle defined in Appendix O, Section O.2 (Planned through Archived).

# 8.1  WP-16 — Reporting

| Field | Detail |
| --- | --- |
| Objective | Deliver standardized and ad-hoc reporting across all programme data via a shared Report Engine. |
| Business Context | Every module produces data that stakeholders need to report on. A shared reporting engine prevents each module from building bespoke report generation. |
| Scope | Report Engine, Report Scheduler, Export Formatter, per SRS Part 15, consuming the Report Catalogue defined in SRS Part 25. |
| Out of Scope | Analytics/trend computation itself (WP-17); Executive Management-specific dashboard aggregation (WP-06, already delivered). |
| Inputs | SRS Part 15 and Part 25; all data-producing modules delivered in WP-04 through WP-15. |
| Outputs | A functioning Reporting module supporting catalogue-driven report execution, scheduling, and export. |
| Dependencies | WP-07 (Programme Management), WP-08 (Projects) as primary early data sources; extensible to all subsequent modules. |

User Stories

- US-046: As a Programme Manager, I want to run a standardized report from the catalogue so that I get consistent output without building it manually.

- US-047: As a Finance Officer, I want to schedule a report for automatic monthly distribution so that stakeholders receive updates without manual effort.

- US-048: As a Business Analyst, I want to build an ad-hoc report so that I can answer a one-off data question.

Functional Requirements

- FR-RPT-01: Implement report catalogue execution against the Report Catalogue defined in SRS Part 25.

- FR-RPT-02: Implement report scheduling and automated distribution.

- FR-RPT-03: Implement export in standard formats — PDF, XLSX, CSV.

- FR-RPT-04: Implement an ad-hoc report builder with field selection and filtering.

Non-Functional Requirements

- NFR-RPT-01: Reports complete within the SLA defined for their data volume, per SRS Part 33.

- NFR-RPT-02: Report access is scoped to the underlying data permissions of the requesting user.

Database Entities

report_definitions, report_executions, report_schedules (DDS Part 13).

API Endpoints

| Method / Path | Description |
| --- | --- |
| GET /api/v1/reports | List the report catalogue. |
| POST /api/v1/reports/{id}/execute | Execute a report. |
| POST /api/v1/reports/schedules | Create a report schedule. |
| GET /api/v1/reports/{id}/export | Export report output. |

UI Screens

- Report Catalogue

- Report Builder (ad-hoc)

- Scheduled Reports manager (SRS Part 25).

Security Controls

- Report-level access control aligned to underlying data permissions per WP-05 RBAC.

Acceptance Criteria

1. A catalogue report executes successfully and returns correct data for a test dataset.

2. A scheduled report is distributed automatically at the configured interval.

3. Report export produces correctly formatted PDF, XLSX, and CSV output.

4. A user cannot access report data beyond their underlying permissions.

Test Cases

| Test ID | Type | Description |
| --- | --- | --- |
| UT-RPT-01 | Unit | Report field selection logic correctly restricts to permitted fields. |
| IT-RPT-01 | Integration | Report execution correctly aggregates data from Programme Management and Projects. |
| ST-RPT-01 | Security | Report execution is denied for data outside the user's permission scope. |
| UAT-RPT-01 | UAT | Programme Manager runs and schedules a catalogue report in staging. |

Documentation Updates

- SRS Part 15 and Part 25 status updated to ‘Implemented’.

- Reporting User Guide drafted.

Related ADRs

- ADR-0020: Reporting Engine Architecture.

Risks

| Risk ID | Description | Mitigation |
| --- | --- | --- |
| R-RPT-01 | Ad-hoc report queries could degrade database performance if unconstrained. | Query complexity limits and read-replica execution. |

Deliverables

- DEL-ENG-035: Reporting Module.

- DEL-ENG-036: Report Catalogue and Builder UI.

| Gate | Criteria |
| --- | --- |
| Definition of Ready | WP-07 and WP-08 complete; SRS Part 15 and Part 25 approved. |
| Definition of Done | All acceptance criteria met; test cases passing including UAT; ADR recorded; documentation updated; Backend Lead and QA Lead sign-off. |

# 8.2  WP-17 — Analytics

| Field | Detail |
| --- | --- |
| Objective | Deliver trend analysis, forecasting, and comparative performance insight beyond static reporting. |
| Business Context | Executive Management (WP-06) and Programme Management stakeholders require insight into trends and forecasts, not just point-in-time reports. |
| Scope | Analytics Engine, KPI Computation Service, Trend Visualization Library, per SRS Part 16. |
| Out of Scope | Static report generation (WP-16, already delivered); AI-driven forecasting refinement (WP-23, Phase 2). |
| Inputs | SRS Part 16; Reporting (WP-16); Programme Management (WP-07) and Projects (WP-08) data. |
| Outputs | A functioning Analytics module supporting trend dashboards and KPI computation feeding Executive Management (WP-06). |
| Dependencies | WP-16 (Reporting, for underlying data access patterns); WP-06 (Executive Management, as primary consumer). |

User Stories

- US-049: As an NPCO Executive, I want trend dashboards so that I can see whether programme performance is improving or declining.

- US-050: As a Programme Manager, I want comparative analysis across zones so that I can identify underperforming areas.

- US-051: As a Finance Officer, I want forecast variance analysis so that I can anticipate budget shortfalls.

Functional Requirements

- FR-ANL-01: Implement KPI computation and datamart population, per SRS Part 16.

- FR-ANL-02: Implement trend dashboard visualization.

- FR-ANL-03: Implement comparative analysis across zones and projects.

Non-Functional Requirements

- NFR-ANL-01: Analytics data refreshes within the near-real-time window defined in SRS Part 16.

- NFR-ANL-02: Trend computations scale to the full programme data volume without degraded dashboard performance.

Database Entities

analytics_datamarts, kpi_definitions (DDS Part 13).

API Endpoints

| Method / Path | Description |
| --- | --- |
| GET /api/v1/analytics/trends | Retrieve trend data. |
| GET /api/v1/analytics/kpis | Retrieve computed KPIs. |
| GET /api/v1/analytics/compare | Retrieve comparative analysis across zones/projects. |

UI Screens

- Analytics Dashboard

- Trend Explorer

- Comparative Analysis view (SRS Part 24).

Security Controls

- Analytics access aligned to Executive Management and Programme Management RBAC per WP-05.

Acceptance Criteria

1. Trend dashboard correctly reflects historical KPI changes over a test data period.

2. Comparative analysis correctly ranks zones/projects by a selected metric.

3. Datamart refresh completes within the defined near-real-time window.

4. Analytics access is correctly restricted to authorized roles.

Test Cases

| Test ID | Type | Description |
| --- | --- | --- |
| UT-ANL-01 | Unit | KPI computation logic produces correct aggregate values. |
| IT-ANL-01 | Integration | Datamart refresh correctly reflects new Programme Management and Projects data. |
| PT-ANL-01 | Performance | Dashboard renders within acceptable time for full-scale test data volume. |

Documentation Updates

- SRS Part 16 status updated to ‘Implemented’.

- Analytics User Guide drafted.

Related ADRs

- ADR-0021: Analytics Datamart Architecture.

Risks

| Risk ID | Description | Mitigation |
| --- | --- | --- |
| R-ANL-01 | Datamart staleness could mislead decision-makers if refresh fails silently. | Refresh monitoring and alerting via WP-03 observability. |

Deliverables

- DEL-ENG-037: Analytics Module.

- DEL-ENG-038: Analytics Dashboard UI.

| Gate | Criteria |
| --- | --- |
| Definition of Ready | WP-16 complete; SRS Part 16 approved. |
| Definition of Done | All acceptance criteria met; test cases passing; ADR recorded; documentation updated; Backend Lead and Programme Manager sign-off. |

# 8.3  WP-18 — Notifications (Platform-Wide)

| Field | Detail |
| --- | --- |
| Objective | Deliver a shared, channel-appropriate notification dispatch capability for platform events across all modules. |
| Business Context | Every process-driven module (Tasks, Workflow, Approvals) already assumes notification delivery exists. This Work Package completes that dependency with a single, reusable dispatch service. |
| Scope | Notification Dispatcher, Channel Adapter (email/SMS/in-app), Preference Manager, per SRS Part 17. |
| Out of Scope | Module-specific notification trigger logic, already embedded within each producing module (Tasks, Workflow, Approvals). |
| Inputs | SRS Part 17; Tasks (WP-09), Workflow (WP-10), Approvals (WP-11) as event producers. |
| Outputs | A functioning Notifications module delivering in-app, email, and SMS notifications with user-configurable preferences. |
| Dependencies | WP-09, WP-10, WP-11 (event producers already delivered). |

User Stories

- US-052: As a Staff Member, I want to receive a notification when a task is assigned to me so that I don't miss new work.

- US-053: As a Staff Member, I want to configure my notification channel preferences so that I'm not overwhelmed with alerts.

- US-054: As an Approver, I want a notification when an approval is pending so that requests are not delayed.

Functional Requirements

- FR-NOT-01: Implement notification dispatch across in-app, email, and SMS channels, per SRS Part 17.

- FR-NOT-02: Implement user notification preference management.

- FR-NOT-03: Implement digest scheduling for low-priority notifications.

Non-Functional Requirements

- NFR-NOT-01: Notifications are delivered within the SLA defined in SRS Part 17.

- NFR-NOT-02: No duplicate notifications are sent for a single event.

Database Entities

notifications, notification_preferences, notification_templates (DDS Part 3).

API Endpoints

| Method / Path | Description |
| --- | --- |
| GET /api/v1/notifications | Retrieve notifications for the current user. |
| PATCH /api/v1/notifications/preferences | Update notification preferences. |
| POST /api/v1/notifications/dispatch | Internal dispatch trigger (service-to-service). |

UI Screens

- Notification Center

- Preference settings screen (SRS Part 23).

Security Controls

- Notification content scoped to the recipient's access permissions.

- No sensitive data included in SMS/email previews.

Acceptance Criteria

1. A task assignment event correctly triggers an in-app notification.

2. A user's channel preference correctly routes notifications to the selected channel(s).

3. No duplicate notification is generated for a single underlying event in a test suite.

4. Notification delivery meets the defined SLA under representative load.

Test Cases

| Test ID | Type | Description |
| --- | --- | --- |
| UT-NOT-01 | Unit | Deduplication logic correctly suppresses duplicate notification triggers. |
| IT-NOT-01 | Integration | Workflow (WP-10) escalation event correctly triggers a notification. |
| PT-NOT-01 | Performance | Notification delivery meets SLA under representative event volume. |

Documentation Updates

- SRS Part 17 status updated to ‘Implemented’.

- Notifications configuration guide drafted.

Related ADRs

- ADR-0022: Notification Channel Architecture.

Risks

| Risk ID | Description | Mitigation |
| --- | --- | --- |
| R-NOT-01 | Notification volume could overwhelm users, leading to alert fatigue. | Digest scheduling and granular preference controls. |

Deliverables

- DEL-ENG-039: Notifications Module.

- DEL-ENG-040: Notification Center UI.

| Gate | Criteria |
| --- | --- |
| Definition of Ready | WP-09, WP-10, WP-11 complete; SRS Part 17 approved. |
| Definition of Done | All acceptance criteria met; test cases passing; ADR recorded; documentation updated; Backend Lead and Product Owner sign-off. |

# 8.4  WP-19 — Training

| Field | Detail |
| --- | --- |
| Objective | Deliver training content delivery and progress tracking to support platform capacity building. |
| Business Context | Sustained adoption depends on trained staff. The Training module operationalizes the Training & Capacity Building Plan (PDIB Part 12) within the platform itself. |
| Scope | Training Content Service, Progress Tracker, Certification Engine, per SRS Part 18. |
| Out of Scope | Training content authoring workflow beyond basic upload, which reuses the Documents module (WP-12) for content storage. |
| Inputs | SRS Part 18; PDIB Part 12; Administration (WP-04) for user records. |
| Outputs | A functioning Training module supporting course delivery, progress tracking, and certification. |
| Dependencies | WP-04 (Administration, for user records); WP-12 (Documents, for training content storage). |

User Stories

- US-055: As a Staff Member, I want to complete a training course within the platform so that I don't need a separate system.

- US-056: As a Training Coordinator, I want to track completion rates so that I can identify staff needing follow-up.

- US-057: As a Staff Member, I want a certification record so that I have proof of completed training.

Functional Requirements

- FR-TRN-01: Implement training course catalogue and content delivery, per SRS Part 18.

- FR-TRN-02: Implement progress tracking per user per course.

- FR-TRN-03: Implement certification issuance on course completion.

Non-Functional Requirements

- NFR-TRN-01: Training content supports offline-capable delivery for low-connectivity zones.

- NFR-TRN-02: Progress records are durable and auditable.

Database Entities

training_courses, training_progress, certifications (DDS Part 3).

API Endpoints

| Method / Path | Description |
| --- | --- |
| GET /api/v1/training/courses | List the training catalogue. |
| POST /api/v1/training/progress | Record training progress. |
| GET /api/v1/training/certifications | Retrieve certification records. |

UI Screens

- Training Catalogue

- Course Player

- Certification Dashboard (SRS Part 23).

Security Controls

- Training content access governed by role, per WP-05 RBAC.

Acceptance Criteria

1. A staff member can complete a training course and progress is correctly tracked.

2. Course completion issues a certification record.

3. A Training Coordinator can view completion rates across staff.

4. Training content remains accessible under simulated low-connectivity conditions.

Test Cases

| Test ID | Type | Description |
| --- | --- | --- |
| UT-TRN-01 | Unit | Progress tracking logic correctly computes completion percentage. |
| IT-TRN-01 | Integration | Course completion correctly triggers certification issuance. |
| UAT-TRN-01 | UAT | Staff Member completes a full training course workflow in staging. |

Documentation Updates

- SRS Part 18 status updated to ‘Implemented’.

- Training User Guide drafted.

Related ADRs

- ADR-0023: Offline-Capable Content Delivery Strategy.

Risks

| Risk ID | Description | Mitigation |
| --- | --- | --- |
| R-TRN-01 | Low-connectivity zones could experience incomplete progress sync. | Offline-first progress caching with background sync. |

Deliverables

- DEL-ENG-041: Training Module.

- DEL-ENG-042: Training Catalogue and Course Player UI.

| Gate | Criteria |
| --- | --- |
| Definition of Ready | WP-04 and WP-12 complete; SRS Part 18 approved. |
| Definition of Done | All acceptance criteria met; test cases passing including UAT; ADR recorded; documentation updated; Frontend Lead and Change Management Lead sign-off. |

# 8.5  WP-20 — Support

| Field | Detail |
| --- | --- |
| Objective | Deliver internal support ticketing for platform users experiencing issues. |
| Business Context | A dedicated support ticketing capability, integrated with Notifications and Workflow, reduces resolution time and keeps issue history auditable. |
| Scope | Support Ticket Service, SLA Escalation Engine, per SRS Part 19. |
| Out of Scope | Self-service FAQ content, delivered separately in Help Desk (WP-21). |
| Inputs | SRS Part 19; Notifications (WP-18) for ticket alerts; Workflow (WP-10) for escalation. |
| Outputs | A functioning Support module supporting ticket creation, assignment, and SLA-driven escalation. |
| Dependencies | WP-18 (Notifications), WP-10 (Workflow, for escalation orchestration). |

User Stories

- US-058: As a Staff Member, I want to submit a support ticket so that my issue is tracked and resolved.

- US-059: As a Support Agent, I want a ticket queue so that I can manage and prioritize incoming issues.

- US-060: As a Support Manager, I want automatic escalation on SLA breach so that unresolved tickets are surfaced.

Functional Requirements

- FR-SUP-01: Implement ticket creation, assignment, and status tracking, per SRS Part 19.

- FR-SUP-02: Implement SLA-based escalation using the Workflow Engine (WP-10).

- FR-SUP-03: Implement ticket history and resolution notes.

Non-Functional Requirements

- NFR-SUP-01: Ticket submission completes within the response time defined in SRS Part 33.

- NFR-SUP-02: SLA escalation triggers reliably within the configured threshold.

Database Entities

support_tickets, ticket_history (DDS Part 3).

API Endpoints

| Method / Path | Description |
| --- | --- |
| POST /api/v1/support/tickets | Submit a support ticket. |
| GET /api/v1/support/tickets/{id} | Retrieve ticket detail. |
| PATCH /api/v1/support/tickets/{id} | Update ticket status or assignment. |

UI Screens

- Submit Ticket form

- Ticket Queue (support staff)

- My Tickets view (SRS Part 23).

Security Controls

- Ticket visibility scoped to submitter and assigned support staff, per WP-05 RBAC.

Acceptance Criteria

1. A ticket can be submitted and appears in the Support Agent's queue.

2. An unresolved ticket past its SLA threshold triggers an escalation event.

3. Ticket history correctly records all status changes and resolution notes.

4. A user cannot view another user's ticket unless they are assigned support staff.

Test Cases

| Test ID | Type | Description |
| --- | --- | --- |
| UT-SUP-01 | Unit | SLA threshold calculation correctly determines escalation timing. |
| IT-SUP-01 | Integration | SLA breach correctly triggers a Workflow Engine escalation and a Notifications alert. |
| UAT-SUP-01 | UAT | Support Agent processes a ticket from submission to resolution in staging. |

Documentation Updates

- SRS Part 19 status updated to ‘Implemented’.

- Support User Guide drafted.

Related ADRs

- ADR-0024: Support Ticket SLA Model.

Risks

| Risk ID | Description | Mitigation |
| --- | --- | --- |
| R-SUP-01 | High ticket volume during rollout could overwhelm support staff. | Help Desk (WP-21) self-service deflection reduces incoming volume. |

Deliverables

- DEL-ENG-043: Support Module.

- DEL-ENG-044: Ticket Queue UI.

| Gate | Criteria |
| --- | --- |
| Definition of Ready | WP-18 and WP-10 complete; SRS Part 19 approved. |
| Definition of Done | All acceptance criteria met; test cases passing including UAT; ADR recorded; documentation updated; Backend Lead and Support Manager sign-off. |

# 8.6  WP-21 — Help Desk

| Field | Detail |
| --- | --- |
| Objective | Deliver a self-service knowledge layer — FAQs and guided troubleshooting — reducing Support (WP-20) ticket volume. |
| Business Context | A well-maintained Help Desk reduces load on human support staff and gives users immediate answers to common questions. |
| Scope | Help Desk Content Service, FAQ Manager, per SRS Part 20. |
| Out of Scope | Ticket management itself (WP-20); AI-driven chatbot troubleshooting (WP-23, Phase 2). |
| Inputs | SRS Part 20; Knowledge Repository (WP-13) for shared content patterns; Support (WP-20) for ticket deflection metrics. |
| Outputs | A functioning Help Desk module supporting FAQ browsing and guided troubleshooting. |
| Dependencies | WP-13 (Knowledge Repository, for content model reuse); WP-20 (Support, for deflection measurement). |

User Stories

- US-061: As a Staff Member, I want to search FAQs before submitting a ticket so that I can resolve simple issues myself.

- US-062: As a Help Desk Content Owner, I want to keep FAQ content current so that it reflects the latest platform release.

- US-063: As a Staff Member, I want guided troubleshooting steps so that I can diagnose common issues without contacting support.

Functional Requirements

- FR-HD-01: Implement FAQ catalogue and content management, per SRS Part 20.

- FR-HD-02: Implement guided troubleshooting flows for common issue categories.

- FR-HD-03: Implement a contextual help widget embeddable across other modules.

Non-Functional Requirements

- NFR-HD-01: FAQ content review cycle aligned to each platform release, per Handbook Chapter 17.

- NFR-HD-02: Help Desk search returns relevant results within the SRS Part 31 threshold.

Database Entities

helpdesk_articles, faq_entries (DDS Part 3).

API Endpoints

| Method / Path | Description |
| --- | --- |
| GET /api/v1/helpdesk/articles | Retrieve Help Desk articles. |
| GET /api/v1/helpdesk/faq | Retrieve FAQ entries. |
| POST /api/v1/helpdesk/articles/{id}/feedback | Submit article helpfulness feedback. |

UI Screens

- Help Desk portal

- FAQ browser

- Contextual help widget (SRS Part 23).

Security Controls

- Public/internal content classification enforced per WP-05 RBAC.

Acceptance Criteria

1. A user can search and find a relevant FAQ entry for a common issue.

2. Guided troubleshooting correctly walks a user through a defined issue category.

3. The contextual help widget correctly surfaces relevant articles based on the current module context.

4. Article feedback is correctly captured and reportable.

Test Cases

| Test ID | Type | Description |
| --- | --- | --- |
| UT-HD-01 | Unit | FAQ search ranking correctly prioritizes relevant entries. |
| IT-HD-01 | Integration | Contextual help widget correctly surfaces module-relevant articles. |
| UAT-HD-01 | UAT | Staff Member resolves a simulated issue via Help Desk without submitting a Support ticket. |

Documentation Updates

- SRS Part 20 status updated to ‘Implemented’.

- Help Desk content authoring guide drafted.

Related ADRs

- ADR-0025: Help Desk Content Model — shared with Knowledge Repository taxonomy.

Risks

| Risk ID | Description | Mitigation |
| --- | --- | --- |
| R-HD-01 | Stale FAQ content could mislead users. | Mandatory content review at each release per Handbook Chapter 17. |

Deliverables

- DEL-ENG-045: Help Desk Module.

- DEL-ENG-046: Help Desk Portal UI.

| Gate | Criteria |
| --- | --- |
| Definition of Ready | WP-13 and WP-20 complete; SRS Part 20 approved. |
| Definition of Done | All acceptance criteria met; test cases passing including UAT; ADR recorded; documentation updated; Frontend Lead and Support Manager sign-off. |

# 8.7  WP-22 — Public Portal

| Field | Detail |
| --- | --- |
| Objective | Deliver the external-facing Public Portal providing programme transparency to public stakeholders. |
| Business Context | Public transparency is a donor and government expectation. The Public Portal must publish only approved content while remaining strictly separated from internal data. |
| Scope | Public Portal Service, Public Content Publisher, Feedback Intake, per SRS Part 21. |
| Out of Scope | Internal Programme Management editing (WP-07); the Approvals gate mechanics themselves (WP-11, already delivered and reused here). |
| Inputs | SRS Part 21; Programme Management (WP-07) as source data via a publish workflow; Approvals (WP-11) as the publish gate; Documents (WP-12) for the public document library. |
| Outputs | A functioning Public Portal presenting published programme summaries, reports, and a feedback channel to the public. |
| Dependencies | WP-07, WP-11, WP-12. |

User Stories

- US-064: As a Member of the Public, I want to view programme progress summaries so that I understand how the SAPZ programme is performing.

- US-065: As a Communications Officer, I want to publish approved content to the Public Portal so that transparency requirements are met.

- US-066: As a Member of the Public, I want to submit feedback so that my input can reach the programme team.

Functional Requirements

- FR-PUB-01: Implement public programme summary pages sourced from approved Programme Management content, per SRS Part 21.

- FR-PUB-02: Implement a publish-only workflow gated through Approvals (WP-11).

- FR-PUB-03: Implement the public feedback intake form.

Non-Functional Requirements

- NFR-PUB-01: Public Portal achieves the high-availability target defined in PDIB Part 13.

- NFR-PUB-02: Public Portal meets WCAG 2.1 AA accessibility, per SRS Part 34.

- NFR-PUB-03: No unauthenticated request can access internal-only data.

Database Entities

public_content, public_feedback (DDS Part 3).

API Endpoints

| Method / Path | Description |
| --- | --- |
| GET /api/v1/public/programmes | Retrieve published programme summaries. |
| POST /api/v1/public/feedback | Submit public feedback. |
| GET /api/v1/public/documents | Retrieve the public document library. |

UI Screens

- Public Portal homepage

- Programme Summary pages

- Public Document Library

- Feedback form (SRS Part 23).

Security Controls

- Strict separation from internal data stores.

- Publish-only workflow gated through Approvals.

- No authentication required for public content, by design, per SRS Part 21.

Acceptance Criteria

1. Only content that has passed the Approvals (WP-11) publish gate appears on the Public Portal.

2. Public Portal pages meet WCAG 2.1 AA accessibility criteria in an automated audit.

3. Public feedback submission is captured and routed to the appropriate internal recipient.

4. A penetration test confirms no path from the Public Portal to internal-only data.

Test Cases

| Test ID | Type | Description |
| --- | --- | --- |
| IT-PUB-01 | Integration | Approved Programme Management content correctly appears on the Public Portal after publish. |
| ST-PUB-01 | Security | Attempted access to internal API endpoints from the Public Portal context is denied. |
| UAT-PUB-01 | UAT | Communications Officer publishes content through the full Approvals-gated workflow and verifies public visibility. |

Documentation Updates

- SRS Part 21 status updated to ‘Implemented’.

- Public Portal Content Guide drafted.

Related ADRs

- ADR-0026: Public/Internal Data Separation Architecture.

Risks

| Risk ID | Description | Mitigation |
| --- | --- | --- |
| R-PUB-01 | Accidental publication of unapproved or sensitive content. | Mandatory Approvals gate combined with a strict data separation architecture. |

Deliverables

- DEL-ENG-047: Public Portal Module.

- DEL-ENG-048: Public Portal UI.

| Gate | Criteria |
| --- | --- |
| Definition of Ready | WP-07, WP-11, WP-12 complete; SRS Part 21 approved. |
| Definition of Done | All acceptance criteria met; test cases passing including UAT and penetration test; ADR recorded; documentation updated; Security Architect and Communications Lead sign-off. |

# 8.8  WP-23 — AI Assistant (Phase 2)

| Field | Detail |
| --- | --- |
| Objective | Deliver a conversational AI interface over the Knowledge Repository and platform data for staff and, where appropriate, public users. |
| Business Context | The AI Assistant is the platform's principal differentiator and the culmination of the AI & Knowledge Management Strategy. It is explicitly scoped as a Phase 2 capability, built once the Knowledge Repository and Search have reached a stable content base. |
| Scope | AI Assistant Conversational Service, Retrieval-Augmented Generation Pipeline, Escalation-to-Human Handler, per SRS Part 22. |
| Out of Scope | The underlying Knowledge Repository and Search indexes themselves (WP-13, WP-15, already delivered and reused here). |
| Inputs | SRS Part 22; Knowledge Repository (WP-13); Search (WP-15); TSAS Part 12 (AI Validation Strategy). |
| Outputs | A functioning AI Assistant capable of retrieval-augmented question answering with a defined human-escalation path. |
| Dependencies | WP-13, WP-15, WP-05 (Security, for query/response access scoping). |

User Stories

- US-067: As a Staff Member, I want to ask the AI Assistant a question in natural language so that I get an answer without searching manually.

- US-068: As a Staff Member, I want the AI Assistant to cite its sources so that I can verify the answer.

- US-069: As a Staff Member, I want to escalate to a human when the AI Assistant cannot answer so that I am not left without support.

Functional Requirements

- FR-AI-01: Implement retrieval-augmented generation over the Knowledge Repository and Search indexes, per SRS Part 22.

- FR-AI-02: Implement source citation in AI Assistant responses.

- FR-AI-03: Implement escalation-to-human handoff when confidence is below a defined threshold.

Non-Functional Requirements

- NFR-AI-01: Response accuracy meets the threshold defined in TSAS Part 12.

- NFR-AI-02: No AI Assistant response exposes data beyond the requesting user's access permissions.

- NFR-AI-03: All queries and responses are logged for audit, per SRS Part 22.

Database Entities

ai_conversation_logs, ai_feedback (DDS Part 12).

API Endpoints

| Method / Path | Description |
| --- | --- |
| POST /api/v1/ai/query | Submit a natural-language query. |
| POST /api/v1/ai/feedback | Submit feedback on an AI Assistant response. |
| POST /api/v1/ai/escalate | Escalate a conversation to human support. |

UI Screens

- AI Assistant chat widget, contextual and platform-wide (SRS Part 23).

Security Controls

- Full query and response logging for audit.

- Permission-aware retrieval consistent with WP-05 RBAC and WP-15 result filtering.

- No exposure of restricted content in generated responses.

Acceptance Criteria

1. The AI Assistant answers a representative set of test questions at or above the TSAS Part 12 accuracy threshold.

2. Every AI Assistant response includes a citation to its source document or article.

3. A low-confidence query correctly triggers escalation to human support (WP-20).

4. A user does not receive AI Assistant content derived from documents outside their access permissions, verified in a red-team test.

Test Cases

| Test ID | Type | Description |
| --- | --- | --- |
| IT-AI-01 | Integration | AI Assistant query correctly retrieves from the Search (WP-15) index. |
| ST-AI-01 | Security | AI Assistant does not surface restricted-content data to an unauthorized user. |
| UAT-AI-01 | AI Validation | AI Assistant achieves the defined accuracy threshold across the TSAS Part 12 validation question set. |

Documentation Updates

- SRS Part 22 status updated to ‘Implemented’.

- AI Assistant User Guide and model card drafted.

Related ADRs

- ADR-0027: AI Assistant Architecture — retrieval-augmented generation model selection.

Risks

| Risk ID | Description | Mitigation |
| --- | --- | --- |
| R-AI-01 | AI-generated responses could be inaccurate or misleading. | Mandatory source citation, confidence-based escalation, and TSAS Part 12 validation gating. |

Deliverables

- DEL-ENG-049: AI Assistant Module.

- DEL-ENG-050: AI Assistant Chat UI.

- DEL-ENG-051: AI Model Card.

| Gate | Criteria |
| --- | --- |
| Definition of Ready | WP-13, WP-15, WP-05 complete; SRS Part 22 approved; TSAS Part 12 validation criteria defined. |
| Definition of Done | All acceptance criteria met; TSAS Part 12 validation passed; ADR recorded; documentation updated; AI/KM Lead and Steering Committee sign-off per Appendix O, Section O.6. |

# 8.9  WP-24 — Quality Engineering & Release Readiness

| Field | Detail |
| --- | --- |
| Objective | Execute the full test strategy across all delivered Work Packages and certify release readiness for go-live. |
| Business Context | No individual module Work Package's own testing substitutes for programme-wide regression, performance, and release readiness verification. This Work Package is the final quality gate before deployment. |
| Scope | Cross-module regression test execution, test automation consolidation, performance and security testing at platform scale, release readiness checklist execution, per TSAS Parts 4–16. |
| Out of Scope | Module-specific unit and integration tests, already delivered within each module's own Work Package. |
| Inputs | TSAS Parts 1–19; all completed Work Packages WP-01 through WP-23. |
| Outputs | A certified release-ready platform with a complete regression suite and a signed-off Release Readiness Report. |
| Dependencies | WP-01 through WP-23 (all preceding Work Packages). |

User Stories

- US-070: As a QA Lead, I want a full regression suite so that a change in one module doesn't silently break another.

- US-071: As a Programme Manager, I want a Release Readiness Report so that I can make an informed go-live decision.

- US-072: As a Security Architect, I want a platform-wide penetration test before go-live so that residual risk is understood.

Functional Requirements

- FR-QA-01: Execute the full functional regression suite across all Work Packages, per TSAS Part 4–5.

- FR-QA-02: Execute platform-wide performance and load testing, per TSAS Part 9.

- FR-QA-03: Execute a platform-wide penetration test, per TSAS Part 8.

- FR-QA-04: Execute the Release Readiness Checklist, per TSAS Part 15.

Non-Functional Requirements

- NFR-QA-01: Regression suite achieves the test coverage target defined in TSAS Part 16.

- NFR-QA-02: All Severity 1 and Severity 2 defects are resolved before go-live sign-off.

Database Entities

None directly — this Work Package consumes and reports against the schema and data delivered by all prior Work Packages.

API Endpoints

| Method / Path | Description |
| --- | --- |
| None | Exercises the full API surface delivered by WP-01 through WP-23 through automated test suites. |

UI Screens

- None directly — exercises the full UI surface delivered by WP-01 through WP-23 through automated and manual UAT.

Security Controls

- Full platform-wide security regression per Appendix K.

- Penetration test remediation verified before sign-off.

Acceptance Criteria

1. The full regression suite passes with zero unresolved Severity 1/2 defects.

2. Platform-wide performance testing meets the thresholds defined across SRS Part 33 and DDS Part 16.

3. The platform-wide penetration test is complete with all findings remediated or formally risk-accepted by the Security Architect.

4. The Release Readiness Checklist (TSAS Part 15) is 100% complete and signed off.

Test Cases

| Test ID | Type | Description |
| --- | --- | --- |
| IT-QA-01 | Integration | Full cross-module regression suite executes successfully. |
| PT-QA-01 | Performance | Platform-wide load test meets defined concurrent user and response-time targets. |
| ST-QA-01 | Security | Platform-wide penetration test identifies no unremediated critical findings. |

Documentation Updates

- TSAS Part 15 (Release Readiness Checklist) marked complete.

- Release Readiness Report published per Appendix O.

Related ADRs

- None — this Work Package validates, rather than introduces, architectural decisions.

Risks

| Risk ID | Description | Mitigation |
| --- | --- | --- |
| R-QA-01 | Late-discovered defects could delay go-live. | Continuous regression testing throughout Parts 5–7 rather than deferring all testing to this Work Package alone. |

Deliverables

- DEL-ENG-052: Full Regression Test Suite.

- DEL-ENG-053: Release Readiness Report.

- DEL-ENG-054: Penetration Test Report.

| Gate | Criteria |
| --- | --- |
| Definition of Ready | WP-01 through WP-23 complete. |
| Definition of Done | All acceptance criteria met; Release Readiness Report signed off by QA Lead, Security Architect, and Project Manager per Appendix O, Section O.6. |

# 8.10  WP-25 — Documentation, ADR & Traceability Closeout

| Field | Detail |
| --- | --- |
| Objective | Finalize all engineering documentation, consolidate the ADR log, and certify complete requirements traceability before programme closure. |
| Business Context | IFAD and Federal Government of Nigeria acceptance depends on a complete, auditable documentation and traceability record. This Work Package is the final governance gate alongside WP-24. |
| Scope | Final Handbook and Appendices update, ADR log consolidation, Enterprise Traceability Matrix completion and verification, per Appendix J and Appendix O. |
| Out of Scope | New feature documentation, delivered incrementally within each module Work Package; this Work Package closes out and verifies completeness rather than authoring new content. |
| Inputs | All documentation updates recorded across WP-01 through WP-24; Appendix J; Appendix O. |
| Outputs | A finalized, verified, complete documentation and traceability record. |
| Dependencies | WP-01 through WP-24 (all preceding Work Packages, as sources of documentation). |

User Stories

- US-073: As a Technical Writer, I want to verify every Work Package's documentation updates are complete so that the Handbook accurately reflects the built system.

- US-074: As an Enterprise Architect, I want a consolidated ADR log so that all architectural decisions are traceable in one place.

- US-075: As an Auditor, I want a verified Enterprise Traceability Matrix so that I can confirm zero orphaned requirements.

Functional Requirements

- FR-DOC-CL-01: Verify and finalize all Engineering Handbook and Appendix updates referenced across WP-01 through WP-24.

- FR-DOC-CL-02: Consolidate all twenty-seven ADRs (ADR-0001 through ADR-0027) into the master ADR log, per Handbook Chapter 22.

- FR-DOC-CL-03: Complete and verify the Enterprise Traceability Matrix against Appendix J's coverage requirements.

Non-Functional Requirements

- NFR-DOC-CL-01: 100% of requirements have complete traceability, per Appendix J, Section J.14 compliance metrics.

- NFR-DOC-CL-02: 100% of deliverables in the Master Deliverables Register (Appendix O) reach Baseline or Published status.

Database Entities

None directly — this Work Package operates on documentation and traceability artifacts, not application data.

API Endpoints

| Method / Path | Description |
| --- | --- |
| None | Documentation and governance Work Package. |

UI Screens

- None — documentation and governance Work Package.

Security Controls

- Documentation classification and access control consistent with Appendix O, Section O.8 (Document Control).

Acceptance Criteria

1. Every Work Package's Documentation Updates field (WP-01 through WP-24) is verified as completed in the repository.

2. All twenty-seven ADRs are present, correctly formatted, and cross-referenced in the master ADR log.

3. The Enterprise Traceability Matrix shows 100% coverage against the ten compliance metrics in Appendix J, Section J.14.

4. The Master Deliverables Register (Appendix O, Section O.4) shows all engineering deliverables at Baseline or Published status.

Test Cases

| Test ID | Type | Description |
| --- | --- | --- |
| IT-DOC-CL-01 | Integration | Traceability Matrix cross-reference check confirms no orphaned requirements. |
| UAT-DOC-CL-01 | UAT | PMO reviews and signs off the completed Deliverables Register at a Steering Committee meeting, per Appendix O, Section O.13. |

Documentation Updates

- Engineering Handbook and Appendices finalized to their go-live version.

- Enterprise Traceability Matrix published.

- Master ADR log published.

Related ADRs

- None — this Work Package consolidates, rather than introduces, ADRs.

Risks

| Risk ID | Description | Mitigation |
| --- | --- | --- |
| R-DOC-CL-01 | Documentation debt accumulated during rapid sprint execution could surface late. | Continuous documentation verification at each Work Package's Definition of Done. |

Deliverables

- DEL-ENG-055: Finalized Engineering Handbook and Appendices.

- DEL-ENG-056: Master ADR Log.

- DEL-ENG-057: Verified Enterprise Traceability Matrix.

| Gate | Criteria |
| --- | --- |
| Definition of Ready | WP-01 through WP-24 complete. |
| Definition of Done | All acceptance criteria met; Traceability Matrix and Deliverables Register signed off by Programme Manager and PMO per Appendix O, Sections O.6 and O.13. |

# 8.11  Summary and Bridge to Part 9

This Part fully specified the final ten Engineering Work Packages, completing all twenty-five Work Packages across Parts 5 through 8. Reporting, Analytics, and Notifications extend the platform's cross-module capability; Training, Support, and Help Desk complete the platform's people-facing capability; Public Portal delivers external transparency; the AI Assistant delivers the platform's Phase 2 differentiator; and Quality Engineering & Release Readiness together with Documentation, ADR & Traceability Closeout certify the programme for go-live.

Part 9 — Sprint Roadmap — sequences all twenty-five Work Packages into a concrete sprint-by-sprint delivery plan, from Sprint 0 through the final release, with objectives, dependencies, deliverables, exit criteria, risks, and milestones defined for each sprint.

## 8.11.1  Key Takeaways

- All twenty-five Engineering Work Packages (WP-01 through WP-25) are now fully specified — the complete implementation scope of the SAPZ ESM and CKR platform.

- The AI Assistant (WP-23) is the only Work Package explicitly gated on TSAS Part 12 AI validation rather than conventional QA sign-off alone.

- WP-24 and WP-25 introduce no new ADRs — they certify and consolidate the twenty-seven ADRs (ADR-0001 through ADR-0027) produced by WP-01 through WP-23.

- Every Work Package's Definition of Done ties back to a named role sign-off, consistent with the Approval Authority Matrix in Appendix O, Section O.6.

## 8.11.2  Related Parts

- MEKB Part 4 — Engineering Work Breakdown Structure

- MEKB Part 7 — Engineering Work Packages 11–15

- MEKB Part 9 — Sprint Roadmap

- MEKB Part 10 — Master Product Backlog, Work Package Dependency Matrix, and Master Prompt Library