SAPZ MASTER ENGINEERING KNOWLEDGE BASE

Part 10

Master Product Backlog

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Master Engineering Knowledge Base (MEKB) — Bridging Documentation and Implementation

PART 10

Master Product Backlog

Part Overview

This Part consolidates all seventy-five user stories defined across the twenty-five Engineering Work Packages (MEKB Parts 5–8) into a single Master Product Backlog: five Epics, each corresponding directly to one of the five Releases defined in Part 9, containing the Work Packages allocated to it as Features, each listing its user stories with story points and priority.

No new user story is introduced in this Part. Every story here was first defined in its owning Work Package and traces to that Work Package's Functional Requirements, which in turn trace to the governing SRS Part — full requirement-level traceability is maintained in the Enterprise Traceability Matrix (Appendix J), finalized under WP-25.

# 10.1  Backlog Structure and Methodology

| Purpose | Establish how the backlog is organized and how story points and priority were assigned. |
| --- | --- |
| Business Value | Gives the PMO a single, consistent backlog for velocity tracking and sprint planning. |
| Engineering Perspective | Epics map one-to-one onto the five Releases (Part 9, Section 9.1); Features map one-to-one onto Work Packages (Parts 5–8); Stories are the seventy-five user stories already fixed in those Work Packages. |
| Expected Outcome | A backlog structure any Scrum Master can load directly into a backlog management tool without re-deriving hierarchy. |

Across the full backlog: 75 user stories, 357 total story points. By priority: Must Have — 207 points; Should Have — 131 points; Could Have — 19 points.

| Epic | Release | Features (Work Packages) | Stories |
| --- | --- | --- | --- |
| EP-01 | Release 0.1 — Foundation | WP-01, WP-02, WP-03, WP-04, WP-05 | 15 |
| EP-02 | Release 0.5 — Core Delivery Chain | WP-06, WP-07, WP-08, WP-09, WP-10, WP-11 | 18 |
| EP-03 | Release 0.8 — Content & Discovery | WP-12, WP-13, WP-14, WP-15 | 12 |
| EP-04 | Release 0.9 — Full Functional Scope | WP-16, WP-17, WP-18, WP-19, WP-20, WP-21, WP-22 | 21 |
| EP-05 | Release 1.0 — General Availability | WP-23, WP-24, WP-25 | 9 |

NOTE Story points shown here are planning-level estimates consistent with the relative complexity described in each Work Package (MEKB Parts 5–8). They are a starting baseline for sprint planning, not a substitute for team-level estimation at the start of each sprint, per PDIB Part 6 (Agile Delivery Framework).

# 10.2.1  EP-01 — Platform Foundation (Release 0.1 — Foundation)

WP-01 — Platform Database Foundation  ·  Must Have  ·  Sprint 1

| Story ID | User Story | Points |
| --- | --- | --- |
| US-001 | As a Backend Engineer, I want a stable database schema so that I can build service logic against fixed table structures. | 8 |
| US-002 | As a Data Architect, I want a migration framework so that schema changes are versioned and reversible. | 5 |
| US-003 | As a Compliance Officer, I want every data change audited so that the platform can withstand an IFAD audit. | 5 |

WP-02 — API & Integration Platform Foundation  ·  Must Have  ·  Sprint 2

| Story ID | User Story | Points |
| --- | --- | --- |
| US-004 | As a Backend Engineer, I want a consistent API gateway so that every module's endpoints follow the same authentication and versioning pattern. | 8 |
| US-005 | As an external integration partner, I want a published OpenAPI specification so that I can build against a stable contract. | 5 |
| US-006 | As a Security Architect, I want centralized authentication middleware so that authorization logic is not duplicated per module. | 3 |

WP-03 — DevSecOps Pipeline & Environment Foundation  ·  Must Have  ·  Sprint 2

| Story ID | User Story | Points |
| --- | --- | --- |
| US-007 | As a DevSecOps Lead, I want an automated CI/CD pipeline so that every merged change is built, tested, and deployable without manual steps. | 8 |
| US-008 | As a Security Architect, I want centralized secrets management so that credentials are never hard-coded. | 5 |
| US-009 | As an Operations Lead, I want baseline monitoring so that I can detect service degradation before users report it. | 5 |

WP-04 — Administration & User Management  ·  Must Have  ·  Sprint 3

| Story ID | User Story | Points |
| --- | --- | --- |
| US-010 | As a Super Administrator, I want to provision new users so that staff can access the platform. | 5 |
| US-011 | As a Super Administrator, I want to manage organizational units (zones) so that data can be scoped correctly. | 3 |
| US-012 | As a Programme Manager, I want to configure system settings so that the platform reflects programme-specific parameters. | 3 |

WP-05 — Security & Access Control  ·  Must Have  ·  Sprint 4

| Story ID | User Story | Points |
| --- | --- | --- |
| US-013 | As a Security Architect, I want centrally defined roles and permissions so that access control is consistent across all modules. | 8 |
| US-014 | As an Administrator, I want to assign roles to users so that they receive only the access they need. | 5 |
| US-015 | As an Auditor, I want an access audit trail so that I can verify least-privilege compliance. | 5 |

# 10.2.2  EP-02 — Core Delivery Chain (Release 0.5 — Core Delivery Chain)

WP-06 — Executive Management  ·  Must Have  ·  Sprint 5

| Story ID | User Story | Points |
| --- | --- | --- |
| US-016 | As an NPCO Executive, I want a single dashboard showing programme-wide KPIs so that I can assess status without requesting manual reports. | 5 |
| US-017 | As an NPCO Executive, I want auto-generated decision briefs so that I can prepare for Steering Committee meetings efficiently. | 3 |
| US-018 | As a Programme Manager, I want to configure which KPIs appear on the executive dashboard so that reporting reflects current priorities. | 3 |

WP-07 — Programme Management  ·  Must Have  ·  Sprint 5

| Story ID | User Story | Points |
| --- | --- | --- |
| US-019 | As a Programme Manager, I want to set up a new programme with defined zones so that work can be organized geographically. | 5 |
| US-020 | As a Programme Manager, I want to allocate budgets across zones so that financial oversight is possible. | 5 |
| US-021 | As a Finance Officer, I want to track milestone-linked budget utilization so that spend is auditable. | 3 |

WP-08 — Projects  ·  Must Have  ·  Sprint 6

| Story ID | User Story | Points |
| --- | --- | --- |
| US-022 | As a Zone Coordinator, I want to register a new project within my zone so that delivery can begin. | 5 |
| US-023 | As a Project Manager, I want to assign resources to a project so that responsibilities are clear. | 3 |
| US-024 | As a Project Manager, I want a visual timeline so that I can track project progress against plan. | 3 |

WP-09 — Tasks  ·  Must Have  ·  Sprint 7

| Story ID | User Story | Points |
| --- | --- | --- |
| US-025 | As a Team Member, I want to see my assigned tasks so that I know what to work on. | 3 |
| US-026 | As a Project Manager, I want to define task dependencies so that sequencing is enforced. | 3 |
| US-027 | As a Team Member, I want to update task status so that progress is visible to the team. | 2 |

WP-10 — Workflow Engine  ·  Must Have  ·  Sprint 8

| Story ID | User Story | Points |
| --- | --- | --- |
| US-028 | As a Business Analyst, I want to define a workflow without code changes so that process changes don't require a development cycle. | 8 |
| US-029 | As a Process Owner, I want automatic escalation on SLA breach so that stalled processes are surfaced. | 5 |
| US-030 | As an Auditor, I want full workflow state history so that I can verify process compliance. | 5 |

WP-11 — Approvals  ·  Must Have  ·  Sprint 9

| Story ID | User Story | Points |
| --- | --- | --- |
| US-031 | As an Approver, I want to review and approve or reject a request with comments so that decisions are documented. | 5 |
| US-032 | As an Approver going on leave, I want to delegate my approval authority so that requests are not delayed. | 5 |
| US-033 | As a Compliance Officer, I want a complete, non-repudiable approval audit trail so that decisions can withstand an IFAD audit. | 3 |

# 10.2.3  EP-03 — Content & Discovery (Release 0.8 — Content & Discovery)

WP-12 — Documents  ·  Must Have  ·  Sprint 10

| Story ID | User Story | Points |
| --- | --- | --- |
| US-034 | As a Document Owner, I want to upload a document with metadata so that it is discoverable and properly classified. | 5 |
| US-035 | As a Reviewer, I want to check out a document for edits so that concurrent editing conflicts are prevented. | 5 |
| US-036 | As a Records Officer, I want retention policies enforced automatically so that documents are archived per programme retention schedules. | 3 |

WP-13 — Knowledge Repository  ·  Should Have  ·  Sprint 11

| Story ID | User Story | Points |
| --- | --- | --- |
| US-037 | As a Knowledge Manager, I want to classify documents into a taxonomy so that institutional knowledge is organized. | 5 |
| US-038 | As a Staff Member, I want to browse curated collections so that I can find relevant knowledge without searching from scratch. | 5 |
| US-039 | As a Knowledge Manager, I want to author knowledge articles so that tacit knowledge is captured explicitly. | 3 |

WP-14 — Media  ·  Could Have  ·  Sprint 10

| Story ID | User Story | Points |
| --- | --- | --- |
| US-040 | As a Communications Officer, I want to upload and organize media assets so that they are available for programme communication. | 5 |
| US-041 | As a Communications Officer, I want uploaded video automatically transcoded so that it plays reliably across devices. | 3 |
| US-042 | As a Staff Member, I want to browse a media gallery so that I can find approved visual assets. | 3 |

WP-15 — Search (Platform-Wide)  ·  Should Have  ·  Sprint 12

| Story ID | User Story | Points |
| --- | --- | --- |
| US-043 | As a Staff Member, I want a single global search bar so that I can find relevant content across all modules. | 8 |
| US-044 | As a Staff Member, I want faceted filters so that I can narrow search results by type, date, or zone. | 5 |
| US-045 | As a Security Architect, I want search results scoped to the requester's permissions so that no data leakage occurs through search. | 5 |

# 10.2.4  EP-04 — Full Functional Scope (Release 0.9 — Full Functional Scope)

WP-16 — Reporting  ·  Should Have  ·  Sprint 13

| Story ID | User Story | Points |
| --- | --- | --- |
| US-046 | As a Programme Manager, I want to run a standardized report from the catalogue so that I get consistent output without building it manually. | 5 |
| US-047 | As a Finance Officer, I want to schedule a report for automatic monthly distribution so that stakeholders receive updates without manual effort. | 5 |
| US-048 | As a Business Analyst, I want to build an ad-hoc report so that I can answer a one-off data question. | 3 |

WP-17 — Analytics  ·  Should Have  ·  Sprint 13

| Story ID | User Story | Points |
| --- | --- | --- |
| US-049 | As an NPCO Executive, I want trend dashboards so that I can see whether programme performance is improving or declining. | 5 |
| US-050 | As a Programme Manager, I want comparative analysis across zones so that I can identify underperforming areas. | 5 |
| US-051 | As a Finance Officer, I want forecast variance analysis so that I can anticipate budget shortfalls. | 3 |

WP-18 — Notifications (Platform-Wide)  ·  Should Have  ·  Sprint 14

| Story ID | User Story | Points |
| --- | --- | --- |
| US-052 | As a Staff Member, I want to receive a notification when a task is assigned to me so that I don't miss new work. | 5 |
| US-053 | As a Staff Member, I want to configure my notification channel preferences so that I'm not overwhelmed with alerts. | 3 |
| US-054 | As an Approver, I want a notification when an approval is pending so that requests are not delayed. | 3 |

WP-19 — Training  ·  Should Have  ·  Sprint 14

| Story ID | User Story | Points |
| --- | --- | --- |
| US-055 | As a Staff Member, I want to complete a training course within the platform so that I don't need a separate system. | 5 |
| US-056 | As a Training Coordinator, I want to track completion rates so that I can identify staff needing follow-up. | 3 |
| US-057 | As a Staff Member, I want a certification record so that I have proof of completed training. | 3 |

WP-20 — Support  ·  Should Have  ·  Sprint 15

| Story ID | User Story | Points |
| --- | --- | --- |
| US-058 | As a Staff Member, I want to submit a support ticket so that my issue is tracked and resolved. | 5 |
| US-059 | As a Support Agent, I want a ticket queue so that I can manage and prioritize incoming issues. | 3 |
| US-060 | As a Support Manager, I want automatic escalation on SLA breach so that unresolved tickets are surfaced. | 3 |

WP-21 — Help Desk  ·  Could Have  ·  Sprint 15

| Story ID | User Story | Points |
| --- | --- | --- |
| US-061 | As a Staff Member, I want to search FAQs before submitting a ticket so that I can resolve simple issues myself. | 3 |
| US-062 | As a Help Desk Content Owner, I want to keep FAQ content current so that it reflects the latest platform release. | 3 |
| US-063 | As a Staff Member, I want guided troubleshooting steps so that I can diagnose common issues without contacting support. | 2 |

WP-22 — Public Portal  ·  Should Have  ·  Sprint 16

| Story ID | User Story | Points |
| --- | --- | --- |
| US-064 | As a Member of the Public, I want to view programme progress summaries so that I understand how the SAPZ programme is performing. | 5 |
| US-065 | As a Communications Officer, I want to publish approved content to the Public Portal so that transparency requirements are met. | 5 |
| US-066 | As a Member of the Public, I want to submit feedback so that my input can reach the programme team. | 5 |

# 10.2.5  EP-05 — General Availability (Release 1.0 — General Availability)

WP-23 — AI Assistant  ·  Should Have  ·  Sprint 17

| Story ID | User Story | Points |
| --- | --- | --- |
| US-067 | As a Staff Member, I want to ask the AI Assistant a question in natural language so that I get an answer without searching manually. | 13 |
| US-068 | As a Staff Member, I want the AI Assistant to cite its sources so that I can verify the answer. | 8 |
| US-069 | As a Staff Member, I want to escalate to a human when the AI Assistant cannot answer so that I am not left without support. | 5 |

WP-24 — Quality Engineering & Release Readiness  ·  Must Have  ·  Sprint 18

| Story ID | User Story | Points |
| --- | --- | --- |
| US-070 | As a QA Lead, I want a full regression suite so that a change in one module doesn't silently break another. | 13 |
| US-071 | As a Programme Manager, I want a Release Readiness Report so that I can make an informed go-live decision. | 8 |
| US-072 | As a Security Architect, I want a platform-wide penetration test before go-live so that residual risk is understood. | 5 |

WP-25 — Documentation, ADR & Traceability Closeout  ·  Must Have  ·  Sprint 19

| Story ID | User Story | Points |
| --- | --- | --- |
| US-073 | As a Technical Writer, I want to verify every Work Package's documentation updates are complete so that the Handbook accurately reflects the built system. | 5 |
| US-074 | As an Enterprise Architect, I want a consolidated ADR log so that all architectural decisions are traceable in one place. | 5 |
| US-075 | As an Auditor, I want a verified Enterprise Traceability Matrix so that I can confirm zero orphaned requirements. | 3 |

# 10.3  Summary and Bridge to Part 11

This Part organized all seventy-five user stories into a five-Epic, twenty-five-Feature Master Product Backlog, with story points and priorities assigned consistently with each Work Package's specification and the Sprint Roadmap's release structure.

Part 11 — Work Package Dependency Matrix — shows, for every Work Package, what it depends on, what it enables, and the risk of delaying it, and highlights the programme's critical path.

## 10.3.1  Key Takeaways

- The backlog totals 75 user stories and 357 story points across five Epics.

- Every story traces directly to its owning Work Package's Functional Requirements — no orphaned backlog items exist.

- Priority follows MoSCoW, assigned at Feature (Work Package) level, consistent with the Sprint Roadmap's release sequencing.

## 10.3.2  Related Parts

- MEKB Part 5–8 — Engineering Work Packages 01–25

- MEKB Part 9 — Sprint Roadmap

- MEKB Part 11 — Work Package Dependency Matrix

- Appendix J — Enterprise Requirements Traceability & Governance Matrix