SAPZ MASTER ENGINEERING KNOWLEDGE BASE

Part 14

Quality Gates & Acceptance Framework

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Master Engineering Knowledge Base (MEKB) — Bridging Documentation and Implementation

PART 14

Quality Gates & Acceptance Framework

Part Overview

Quality gates already exist throughout the MEKB — the Definition of Ready and Definition of Done fixed for every Work Package (Parts 5–8), the Sprint Exit Criteria in every sprint (Part 9), the Release Readiness Checklist executed under WP-24, and the Deliverable Quality Gates defined in Appendix O. This Part does not introduce new gates; it consolidates all of them into a single Four-Tier Quality Gate Model, so that 'is this good enough to proceed' has exactly one answer at every level of the programme — Work Package, Sprint, Release, and Programme.

# 14.1  Purpose and Quality Philosophy

| Purpose | State the quality philosophy underlying every gate in this Part. |
| --- | --- |
| Business Value | A single, consistent quality philosophy is what makes the platform auditable by IFAD and the Federal Government of Nigeria. |
| Engineering Perspective | Quality is gated at every level of granularity, not just at the end — a defect caught at the Work Package gate is orders of magnitude cheaper to fix than one caught at the Programme gate. |
| Expected Outcome | No artifact — code, test, document, or decision — advances past its tier without passing its gate. |

Three principles govern every gate defined in this Part, consistent with the Quality Assurance category established in Appendix O, Section O.3, and the Traceability Principles in Appendix J, Section J.2:

1. No artifact advances to the next tier without passing its own tier's gate — a Work Package with an unmet Acceptance Criterion does not enter Sprint Exit review; a sprint with an unmet Exit Criterion does not contribute to the Release gate.

2. Every gate produces evidence, not just a pass/fail flag — the evidence is what makes the gate auditable after the fact.

3. A gate failure is a routing decision, not a dead end — Section 14.8 defines exactly how a non-conformance is triaged, deferred, or waived, so that a failed gate never simply stalls the programme.

# 14.2  The Four-Tier Quality Gate Model

| Purpose | Show how the four gate tiers relate and where each is already defined elsewhere in the MEKB. |
| --- | --- |
| Business Value | Gives the PMO a single mental model of quality assurance across the entire programme. |
| Engineering Perspective | Each tier's gate criteria were already fixed elsewhere in the MEKB — this section is the index, not a new specification. |
| Expected Outcome | Any stakeholder can locate the authoritative gate criteria for any level of the programme from this one table. |

Tier 4 — Programme Acceptance Gate (Section 14.6 — IFAD / Federal Government of Nigeria final acceptance) ▲ │ requires all Releases accepted Tier 3 — Release Quality Gate (Section 14.5 — WP-24 Release Readiness Checklist, per Release in Part 9) ▲ │ requires all Sprints in the Release to have exited cleanly Tier 2 — Sprint Quality Gate (Section 14.4 — Sprint Exit Criteria, per sprint in Part 9) ▲ │ requires all Work Packages in the Sprint to be Done Tier 1 — Work Package Quality Gate (Section 14.3 — Definition of Ready / Definition of Done, Parts 5–8)

| Tier | Gate Name | Authoritative Criteria | Owner |
| --- | --- | --- | --- |
| 1 | Work Package Quality Gate | Definition of Ready and Definition of Done fields, fixed per Work Package (MEKB Parts 5–8). | Technical Lead / Work Package reviewer |
| 2 | Sprint Quality Gate | Exit Criteria field, fixed per sprint (MEKB Part 9). | Scrum Master |
| 3 | Release Quality Gate | WP-24 Release Readiness Checklist and Acceptance Criteria (MEKB Part 8). | QA Lead |
| 4 | Programme Acceptance Gate | Appendix O Deliverable Quality Gates (Section O.10) and WP-25 Acceptance Criteria (MEKB Part 8). | Programme Manager / PMO |

# 14.3  Tier 1 — Work Package Quality Gate

| Purpose | Formalize the Work-Package-level gate every one of the twenty-five Work Packages already passes through. |
| --- | --- |
| Business Value | Catches defects at the cheapest possible point — before they are compounded by downstream Work Packages. |
| Engineering Perspective | This gate has two checkpoints: entry (Definition of Ready) and exit (Definition of Done), both already fixed per Work Package in Parts 5–8. |
| Expected Outcome | Zero Work Packages enter execution without meeting Definition of Ready; zero Work Packages are marked complete without meeting Definition of Done. |

| Checkpoint | Criteria Source | Verification Method | Evidence Produced |
| --- | --- | --- | --- |
| Entry — Definition of Ready | Each Work Package's own Definition of Ready field (Parts 5–8). | Manual confirmation by the assigned engineer or Antigravity session before Step 1 of the Master Prompt (Part 12). | Sprint Board state change: Backlog → Sprint-Ready (Part 13, Section 13.3). |
| Mid-Gate — Code Review | Handbook Chapter 18 (Code Review and Pull Request Policy). | Peer review of the Pull Request against the Work Package's Functional and Non-Functional Requirements. | Approved Pull Request with reviewer identity and timestamp. |
| Exit — Definition of Done | Each Work Package's own Definition of Done field (Parts 5–8); Step 9 of the Master Prompt. | Confirmation against every Acceptance Criterion, Test Case, and Documentation Update listed for the Work Package. | Sprint Board state change: In Review → Done; traceability matrix entry (Appendix J). |

NOTE Every Work Package's Definition of Done in Parts 5–8 already names the specific human role required to sign off — Technical Lead, Solution Architect, Security Architect, or equivalent. This gate does not add a new signatory; it enforces that the existing one is obtained before the Work Package moves to Done.

# 14.4  Tier 2 — Sprint Quality Gate

| Purpose | Formalize the sprint-level gate that determines whether a sprint's Work Packages collectively count as delivered. |
| --- | --- |
| Business Value | Prevents a sprint from being reported as complete when its Work Packages are only partially Done. |
| Engineering Perspective | This gate's criteria are the Exit Criteria field already fixed for every sprint in Part 9. |
| Expected Outcome | A sprint is reported to the Steering Committee as complete only when every Work Package assigned to it has passed the Tier 1 gate. |

At Sprint Review (Part 13, Section 13.9), the Scrum Master verifies each Work Package assigned to the sprint against its Tier 1 exit evidence, then confirms the sprint's own Exit Criteria as stated in Part 9. A Work Package that has not passed its Tier 1 gate is carried forward to the next sprint with a documented reason — it does not cause the entire sprint to be marked incomplete, but it does not count toward that sprint's velocity either.

| Sprint Gate Outcome | Condition | Action |
| --- | --- | --- |
| Clean Exit | All Work Packages assigned to the sprint have passed their Tier 1 gate. | Sprint marked complete; contributes fully to the Release Quality Gate (Tier 3). |
| Partial Exit | One or more Work Packages remain In Progress or In Review at sprint end. | Sprint reported with the specific Work Package(s) carried forward; reason logged per Handbook Chapter 21. |
| Blocked Exit | A Work Package is blocked by an unresolved escalation (Part 13, Section 13.6) past its trigger threshold. | Escalation reported to the Steering Committee; Release Quality Gate (Tier 3) timeline reassessed. |

# 14.5  Tier 3 — Release Quality Gate

| Purpose | Formalize the Release-level gate executed by WP-24 (Quality Engineering & Release Readiness). |
| --- | --- |
| Business Value | The single point at which the platform is certified fit for the next Release, including the final General Availability Release. |
| Engineering Perspective | This gate's mechanism is WP-24 itself (MEKB Part 8); this section restates its criteria as a formal gate definition rather than duplicating the Work Package. |
| Expected Outcome | No Release proceeds to deployment with an unresolved Severity 1 or Severity 2 defect, per WP-24's own Acceptance Criteria. |

| Gate Criterion | Source | Pass Threshold |
| --- | --- | --- |
| Full regression suite | WP-24, TSAS Parts 4–5. | 100% pass rate; zero unresolved Severity 1/2 defects (Part 13, Section 13.8). |
| Platform-wide performance test | WP-24, TSAS Part 9; SRS Part 33; DDS Part 16. | All defined performance thresholds met under representative load. |
| Platform-wide penetration test | WP-24, TSAS Part 8; Appendix K. | All findings remediated or formally risk-accepted by the Security Architect. |
| Release Readiness Checklist | WP-24; TSAS Part 15. | 100% complete and signed off. |
| Traceability coverage for this Release's scope | Appendix J, Section J.14. | 100% of the Release's requirements traceable end to end. |

COMPLIANCE REQUIREMENT Per the Sprint Roadmap's Release structure (Part 9, Section 9.1), this gate is executed once per Release, not once per sprint. Releases 0.1 through 0.9 may use an abbreviated form of this gate scoped to that Release's incremental Work Packages, but the full Tier 3 gate as specified here is mandatory before Release 1.0 (General Availability).

# 14.6  Tier 4 — Programme Acceptance Gate

| Purpose | Formalize the final gate at which the platform is accepted by IFAD and the Federal Government of Nigeria. |
| --- | --- |
| Business Value | The gate that converts engineering completion into contractual, donor-recognized programme completion. |
| Engineering Perspective | This gate's mechanism is WP-25 (Documentation, ADR & Traceability Closeout) combined with the Deliverable Quality Gates in Appendix O, Section O.10. |
| Expected Outcome | Formal, auditable confirmation that every contractual deliverable has reached Baseline or Published status. |

Appendix O, Section O.10 defines ten Deliverable Quality Gates that every deliverable must satisfy before Approval. At the Programme Acceptance Gate, these ten checks are applied collectively across the entire Master Deliverables Register (Appendix O, Section O.4), not deliverable by deliverable:

1. Completeness check — every deliverable in the Register is present.

2. Technical review — completed per each deliverable's Approval Authority Matrix entry (Appendix O, Section O.6).

3. Editorial review — completed per Handbook Chapter 17 (Documentation Standards).

4. Security review — completed for every deliverable so flagged, per Appendix K.

5. Standards compliance verification — every deliverable conforms to its governing Handbook chapter.

6. Requirements traceability verification — 100% per Appendix J, Section J.14.

7. Cross-reference validation — every cross-reference in the MEKB (Parts 1–15) resolves correctly.

8. Version control verification — every deliverable at its correct, final version per Appendix O, Section O.8.

9. Stakeholder review — Steering Committee review per Appendix O, Section O.13.

10. Formal approval — Steering Committee sign-off, per the Approval Authority Matrix (Appendix O, Section O.6).

GOVERNANCE NOTE No deliverable may proceed to Baseline status without successful completion of all ten applicable quality gates, per Appendix O, Section O.10. This rule is restated here, not modified — Appendix O remains the sole authority on deliverable lifecycle status.

# 14.7  Quality Metrics and Reporting

| Purpose | Define the metrics that make gate status visible at every tier without waiting for the gate event itself. |
| --- | --- |
| Business Value | Gives the Steering Committee continuous, leading visibility into quality risk rather than only a pass/fail result at each gate. |
| Engineering Perspective | Metrics are drawn directly from artifacts already produced by the Work Packages and sprints — no new instrumentation is required beyond what WP-01 through WP-25 already deliver. |
| Expected Outcome | A quality dashboard the PMO can review at any point in the programme, not only at gate events. |

| Metric | Tier | Source | Target |
| --- | --- | --- | --- |
| % Work Packages meeting Definition of Ready before Sprint start | 1 | Sprint Board (Part 13) | 100% |
| % Pull Requests passing CI on first submission | 1 | DevSecOps pipeline (WP-03) | ≥ 90% |
| Sprint velocity (story points Done per sprint) | 2 | Master Product Backlog (Part 10) | Stable ± 15% sprint to sprint |
| Sprint Exit Criteria met on first review | 2 | Sprint Review record (Part 13, Section 13.9) | ≥ 90% of sprints |
| Defect density (Severity 1/2 per Work Package) | 3 | Defect log (Part 13, Section 13.8) | Trending toward zero by Release Quality Gate |
| Test coverage against TSAS Part 16 target | 3 | WP-24 regression suite | 100% of the coverage target |
| Traceability coverage (Appendix J, Section J.14 metrics) | 4 | Enterprise Traceability Matrix (WP-25) | 100% across all ten Appendix J metrics |
| Deliverables at Baseline/Published status | 4 | Master Deliverables Register (Appendix O, Section O.4) | 100% at Programme Acceptance Gate |

# 14.8  Non-Conformance and Waiver Process

| Purpose | Define what happens when an artifact fails its gate — the routing decision referenced in Section 14.1. |
| --- | --- |
| Business Value | Prevents a failed gate from becoming an undocumented, silent scope reduction. |
| Engineering Perspective | Consistent with the Risk and Change Management process in Handbook Chapter 21 — a waiver is a formally logged risk acceptance, not a bypass. |
| Expected Outcome | Every gate failure resolved through exactly one of three documented paths: fix, defer, or waive — never silently ignored. |

| Path | When Used | Authority Required | Record |
| --- | --- | --- | --- |
| Fix | The non-conformance can be remediated within the current tier's timeline. | None beyond normal review — this is the default path. | Updated Pull Request, test result, or deliverable version. |
| Defer | The non-conformance is real but does not block the current gate's core purpose, and can be scheduled into a later sprint or Release. | Technical Lead (Tier 1–2); QA Lead (Tier 3); Programme Manager (Tier 4). | Change Request per Handbook Chapter 21, cross-referenced to the deferred item's new target sprint/Release. |
| Waive | The non-conformance is accepted as a residual risk rather than remediated at all. | Named approver in the relevant tier's Approval Authority Matrix entry (Appendix O, Section O.6) — Security Architect for security waivers, Steering Committee for Tier 4 waivers. | Risk register entry (Handbook Chapter 21) with explicit owner, rationale, and review date. |

WARNING A Severity 1 or Severity 2 defect (Part 13, Section 13.8) may be deferred only with written Security Architect or QA Lead approval, and may never be waived at Tier 3 or Tier 4 — this is a hard constraint from WP-24's own Acceptance Criteria (MEKB Part 8) and is not subject to override at a lower approval tier.

# 14.9  Summary and Bridge to Part 15

This Part consolidated every quality gate already established across the MEKB — Work Package Definition of Ready/Done, Sprint Exit Criteria, the WP-24 Release Readiness mechanism, and the Appendix O Deliverable Quality Gates — into a single Four-Tier Quality Gate Model, added the quality metrics that make gate status visible continuously, and defined the fix/defer/waive process for handling non-conformance at any tier.

Part 15 — Implementation Readiness Assessment — is the MEKB's final capstone: a structured, auditable go/no-go assessment confirming that Parts 1 through 14 are complete and that the programme is genuinely ready to begin Sprint 0.

## 14.9.1  Key Takeaways

- Four gate tiers — Work Package, Sprint, Release, Programme — each with an already-defined authoritative criteria source; no new criteria are introduced.

- Every gate produces auditable evidence, not just a pass/fail flag.

- Quality metrics give continuous visibility between gate events, not just at the gate itself.

- Every non-conformance resolves through exactly one of three documented paths — fix, defer, or waive — with Severity 1/2 defects excluded from waiver at Tier 3 and Tier 4.

## 14.9.2  Related Parts

- MEKB Part 8 — WP-24 (Quality Engineering & Release Readiness), WP-25 (Documentation, ADR & Traceability Closeout)

- MEKB Part 9 — Sprint Roadmap

- MEKB Part 13 — Engineering Execution Playbook

- MEKB Part 15 — Implementation Readiness Assessment

- Appendix O — Enterprise Deliverables Register & Document Control Catalogue