VOLUME IV — ENTERPRISE ENGINEERING WORK PACKAGE LIBRARY (EWPL)

WP-01

Platform Database Foundation

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Implementation-Ready Engineering Work Package — Release 1, Sprint 1

WP-01

Platform Database Foundation

Work Package Profile

| Field | Value |
| --- | --- |
| Work Package ID | WP-01 |
| Business Capability | Platform Data Backbone |
| Engineering Domain | Database (MEKB Part 2) |
| ERS Release / Sprint | Release 1 / Sprint 1 |
| Estimated Story Points | 21 (Complexity: High) |
| Business / Technical Priority | Critical / Critical |
| Dependencies | None — first Work Package on the critical path |
| Owner | Data Architect |
| Status | Ready — Definition of Ready met |

# 1  Executive Summary

Purpose

Establish the platform's single, secure, auditable relational database — the system of record every one of the other twenty-four Work Packages reads and writes through.

Business Objective

Give the programme a data foundation that never needs to be re-platformed once module development begins, so that donor and government stakeholders can rely on a single, consistent, audit-ready system of record for the life of the platform.

Expected Business Value

Eliminates the single largest source of rework risk on enterprise platform programmes: retrofitting a shared schema after multiple modules have already been built against inconsistent, ad hoc data assumptions. Every hour spent here is an hour saved, many times over, in every Work Package that follows.

# 2  Business Context

| Field | Detail |
| --- | --- |
| Business Capability | Platform Data Backbone — the foundational capability every business capability in the platform depends on. |
| Stakeholders | Data Architect (accountable); all 24 downstream Technical Leads (consumers); Security Architect (encryption, audit); DevSecOps Lead (backup/DR, environments); PMO and donor oversight (auditability). |
| Business Drivers | IFAD and donor audit requirements for a defensible, tamper-evident system of record; twenty functional modules require a shared, normalized data model rather than per-module silos that would fragment reporting and compromise data integrity. |
| Problems Addressed | Prevents duplicate or conflicting data models emerging independently across twenty-five Work Packages; establishes referential integrity, audit trail, and backup/disaster-recovery posture before any real business data exists. |

# 3  Scope

In Scope

- Core relational schema: users, organizations, roles, permissions, master data (lookup/reference tables), audit log, system configuration.

- Migration framework and version-controlled schema change process.

- Seed data for initial administrative access and reference/lookup values.

- Encryption at rest for all data classified Confidential or above (per Security Architecture).

- Backup and disaster-recovery baseline (automated backups, point-in-time recovery, tested restore procedure).

- Connection pooling and database-level performance monitoring.

Out of Scope

- Module-specific business entities — each module's own tables are added by that module's own Work Package (e.g., Programme/Project tables by WP-07/WP-08).

- Full-text and semantic search indexing (delivered by WP-15 Search).

- Reporting data marts and analytical schemas (delivered by WP-16 Reporting and WP-17 Analytics).

Assumptions

- The approved enterprise relational database platform (per DDS Part 1, Executive Database Overview) is available as a managed cloud service consistent with the Enterprise Solution Architecture.

- Environments (dev, test, staging, production) are provisioned by WP-03 in parallel; this Work Package targets the development environment first.

Constraints

- The schema must support the full twenty-five Work Package platform scope without a breaking redesign.

- Query performance must meet the thresholds fixed in SRS Part 33 (Performance Requirements) under projected production load.

- All schema changes after this Work Package closes follow the migration framework established here — no direct production schema edits.

# 4  Requirements Traceability

| Req ID | Description | Source | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| NFR-DB-01 | Schema must support multi-tenant organizational scoping for every business entity. | SRS Part 30 | Must Have | Every business table carries an organization/zone-scoping foreign key, enforced at the database layer. |
| NFR-DB-02 | Schema must be extensible without breaking changes to accommodate all 20 functional modules. | SRS Part 30 | Must Have | Migration framework supports additive, backward-compatible schema evolution; verified against a mock WP-07 migration in test. |
| NFR-SEC-01 | Data classified Confidential or above must be encrypted at rest. | Security Architecture, SRS Part 32 | Must Have | Encryption at rest verified for all Confidential-classified columns; key management follows Security Architecture. |
| NFR-AUDIT-01 | Every insert, update, and delete on a business table must be attributable to a user and timestamp. | DDS Part 10 (Audit Model) | Must Have | Audit log table populated automatically via trigger or application-layer interceptor for 100% of write operations in test. |
| NFR-PERF-01 | Indexed lookups on primary business entities must return within the threshold fixed in SRS Part 33. | SRS Part 33 | Must Have | Load test demonstrates p95 query latency within SRS Part 33 threshold at projected production volume. |
| BR-DATA-01 | Referential integrity must be enforced at the database layer, not application layer alone. | DDS Part 9 (Constraints Specification) | Must Have | Foreign key constraints present and enforced for every documented relationship in DDS Part 5. |
| COMP-01 | Data residency and retention must comply with donor and national data protection requirements. | SRS Part 35 (Compliance Requirements) | Must Have | Hosting region and retention configuration reviewed and signed off by Compliance Officer. |

# 5  Functional Specification

Features

- Version-controlled schema migrations, applied identically across dev, test, staging, and production.

- Seed data loader for initial super-admin account, default roles, and reference/lookup tables.

- Automatic audit logging for all write operations on business tables.

- Master data administration data model (lookup tables for country, currency, zone type, document category, and other platform-wide reference values).

User Stories

- As a Data Architect, I can apply a new migration to any environment and have it apply identically and idempotently.

- As a Security Architect, I can confirm that every Confidential-classified column is encrypted at rest without inspecting application code.

- As an Auditor, I can trace any data change in the system to a specific user, timestamp, and originating request.

Business Rules

- No business table may omit an organization/zone-scoping foreign key (NFR-DB-01).

- No migration may be applied directly to production without first succeeding in staging.

- Soft-delete, not hard-delete, is the default for all business entities, to preserve audit history (DDS Part 10).

Validation Rules

- All foreign keys must reference an existing, non-deleted parent row.

- All monetary and quantity fields must use fixed-precision decimal types, never floating point.

- All timestamp fields are stored in UTC; timezone conversion is a presentation-layer concern.

Workflows

Migration workflow: a schema change is authored, peer-reviewed, applied to the development environment, verified in test, promoted to staging, verified again, then promoted to production during an approved deployment window (per WP-03's environment promotion protocol, MEKB Part 13).

Error Scenarios & Exception Handling

- Migration failure mid-apply: the migration framework must support atomic rollback to the pre-migration state.

- Constraint violation on write: the database rejects the write and returns a structured error the API layer (WP-02) translates into a client-facing validation message.

- Backup failure: DevSecOps monitoring (WP-03) alerts within 15 minutes of a missed or failed backup window.

# 6  Technical Specification

| Element | Detail |
| --- | --- |
| Architecture References | Enterprise Solution Architecture (Data Architecture section); DDS Parts 1-9 (Executive Overview, Domain Model, Entity Catalogue, Data Dictionary, Relationship Model, Master Data Catalogue, Lookup Tables, Indexing Strategy, Constraints Specification). |
| Components | Database engine (managed relational service); migration runner; seed-data loader; audit-logging interceptor. |
| Services | None exposed directly — this Work Package has no service layer of its own; it is consumed exclusively through WP-02's API gateway and ORM layer. |
| Database Entities | users, organizations, roles, permissions, role_permissions, audit_log, system_configuration, lookup_country, lookup_currency, lookup_zone_type, lookup_document_category (full catalogue: DDS Part 3). |
| Events | entity.created, entity.updated, entity.deleted — emitted by the audit-logging interceptor for downstream consumption by WP-18 Notifications once it is live. |
| Background Jobs | Nightly backup verification job; weekly index-health and query-plan review job. |
| Configuration | Connection pool size, statement timeout, backup retention window — externalized to environment configuration (WP-03), never hardcoded. |
| Feature Flags | None at the database layer; feature flags are an application-layer concern owned by consuming Work Packages. |

# 7  User Interface

This Work Package has no end-user interface. Its only interface is the schema and migration tooling consumed by engineering teams and by WP-04's Administration Console (which surfaces master data administration). Accessibility and responsive-behavior requirements accordingly do not apply to WP-01 directly; they are inherited by WP-04's UI layer.

# 8  API Specification

This Work Package exposes no public or internal API of its own. All access to the schema established here is mediated through WP-02's API & Integration Platform Foundation, which is the only permitted access path for any application code. Direct database access from application services bypassing WP-02's data access layer is prohibited (Engineering Handbook Chapter 9).

# 9  Database Specification

Core Tables

| Table | Purpose | Key Relationships |
| --- | --- | --- |
| users | Platform user accounts. | belongs to organizations; has many role_assignments. |
| organizations | Organizational/zone scoping entity referenced by every business table. | self-referencing hierarchy (parent zone); has many users. |
| roles | Named permission bundles. | has many role_permissions; assigned to users via role_assignments. |
| permissions | Atomic permission grants. | referenced by role_permissions. |
| role_permissions | Join table: roles to permissions. | many-to-many resolver. |
| audit_log | Immutable record of every write operation. | references users (actor) and the affected entity by polymorphic reference. |
| system_configuration | Platform-wide configuration key/value store. | none — flat reference table. |
| lookup_* (country, currency, zone_type, document_category, …) | Shared reference/master data. | referenced by business tables across all modules. |

Constraints & Indexes

- Primary keys: UUID, generated at insert time (DDS Part 3 standard).

- Foreign keys: enforced with ON DELETE RESTRICT by default; ON DELETE CASCADE only where explicitly documented in DDS Part 5.

- Indexes: composite index on (organization_id, created_at) for every business table, per DDS Part 8 (Indexing Strategy); unique index on users.email.

Migrations & Seed Data

Migrations are additive and reversible, applied via the migration runner established in this Work Package and reused by every subsequent Work Package's own migrations. Seed data loaded here includes the initial super-admin account (credentials rotated on first login), the default role set (Super Admin, Admin, Standard User), and all lookup/reference tables required for WP-04 to function on day one.

# 10  Security Requirements

| Control | Requirement |
| --- | --- |
| Authentication | No direct database authentication for application users; service-account credentials only, rotated per Security Architecture policy. |
| Authorization | Database-level roles restrict schema-modification rights to the migration service account; application service accounts are granted DML-only, least-privilege access. |
| RBAC / ABAC | The users/roles/permissions schema established here is the foundation RBAC engine that WP-05 builds enforcement logic on top of; WP-01 itself does not enforce RBAC, it stores it. |
| Encryption | Encryption at rest for the full database (transparent data encryption) plus column-level encryption for fields classified Confidential or above (e.g., national ID numbers) per Security Architecture. |
| Audit Logging | Every write operation captured in audit_log with actor, timestamp, before/after state, and originating request ID. |
| Compliance | Hosting region, retention period, and backup handling reviewed against SRS Part 35 (Compliance Requirements) and donor data protection obligations. |
| Privacy Controls | Personally identifiable fields flagged in the data dictionary (DDS Part 4) and subject to the access restrictions WP-05 will enforce. |

# 11  AI Components

Not applicable to WP-01. This Work Package establishes the relational foundation that WP-13 (Knowledge Repository), WP-15 (Search), and WP-23 (AI Assistant) will later extend with vector storage and embedding indexes; no AI component is implemented here.

# 12  Integration Requirements

WP-01 has no external integrations. Its only internal integration point is with WP-02, which consumes this schema through a data access layer; and with WP-03, which provisions the environments this Work Package's migrations run against. No webhooks, message queues, or batch jobs external to the database itself are in scope.

# 13  Testing Requirements

| Test Type | Coverage |
| --- | --- |
| Unit Tests | Migration up/down correctness; constraint enforcement; seed-data idempotency. |
| Integration Tests | Full migration chain applies cleanly to a fresh environment; audit-logging interceptor fires correctly for insert/update/delete. |
| Security Tests | Encryption-at-rest verification; service-account privilege boundary testing (UT-DB-01, IT-DB-01, ST-DB-01 per MEKB Part 7). |
| Performance Tests | Query latency under projected production volume against SRS Part 33 thresholds (PT-DB-01). |
| UAT | Not applicable — WP-01 has no end-user-facing surface; validated instead via the WP-04 Administration Console UAT once master data administration is live. |
| Regression Tests | Full migration and seed-data suite re-run on every subsequent Work Package's migration to confirm no breaking change to the WP-01 baseline. |

# 14  Documentation Updates

- Architecture diagrams: Data Architecture diagram updated to reflect the as-built schema.

- ADR: Architecture Decision Record for the choice of database engine, ID strategy (UUID), and soft-delete convention.

- Traceability Matrix: NFR-DB-01/02, NFR-SEC-01, NFR-AUDIT-01, NFR-PERF-01, BR-DATA-01, COMP-01 marked implemented.

- Knowledge Base: DDS Parts 1-9 cross-referenced as the authoritative schema reference; no restatement, only linkage.

- Administrator Guide: initial section on backup/restore procedure and super-admin first-login rotation.

# 15  Deliverables

- Source code: migration scripts, seed-data scripts, audit-logging interceptor.

- Configuration: environment-specific connection and pooling configuration (non-secret) for dev/test/staging/production.

- Database migrations: full initial migration chain establishing the core schema.

- Tests: unit, integration, security, and performance test suites listed in Section 13.

- Documentation: updated Data Architecture diagram, ADR, traceability matrix entries.

- Deployment scripts: migration-runner invocation scripts wired into the WP-03 CI/CD pipeline.

- Monitoring configuration: backup-verification and index-health job definitions.

# 16  Acceptance Criteria

1. Full migration chain applies cleanly, idempotently, and reversibly to a fresh environment.

2. Every business table enforces organization/zone scoping and referential integrity at the database layer (NFR-DB-01, BR-DATA-01).

3. Confidential-classified data is encrypted at rest, verified by the Security Architect (NFR-SEC-01).

4. 100% of insert/update/delete operations on business tables are captured in audit_log with actor and timestamp (NFR-AUDIT-01).

5. Indexed queries on primary entities meet SRS Part 33 performance thresholds under load test (NFR-PERF-01).

6. Backup and restore procedure is tested end to end with a documented, successful restore.

# 17  Definition of Ready

- Enterprise Solution Architecture and DDS Parts 1-9 approved and unchanged since last review.

- Target database engine and hosting model confirmed available in the target cloud environment.

- Security Architecture's data classification scheme finalized (needed to know which columns require encryption).

# 18  Definition of Done

- All Section 16 acceptance criteria met and independently verified.

- Peer review of every migration script approved by a second Data/Backend engineer.

- Security Architect sign-off on encryption and access-control implementation.

- Traceability Matrix updated for all Section 4 requirement IDs.

- ADR recorded and merged.

- Definition of Done sign-off recorded by Technical Lead and Data Architect (per EWPL Part 2, Table C).

# 19  Risks & Mitigations

| Risk | Category | Mitigation |
| --- | --- | --- |
| Schema redesign required mid-programme after a later module reveals an unanticipated data need. | Technical | Extensible, additive migration framework (NFR-DB-02); Architecture Review Board reviews every downstream Work Package's proposed migrations for consistency with the WP-01 baseline before merge. |
| Encryption key mismanagement leading to data exposure or unrecoverable data. | Security | Key management delegated to the managed cloud provider's KMS per Security Architecture, with documented, tested key-rotation procedure. |
| Backup/restore procedure untested until an actual incident. | Delivery | Restore is tested and evidenced as part of Definition of Done (Section 18), not deferred to go-live. |
| Twenty-four downstream Work Packages all depend on this Work Package; any delay here delays the entire programme. | Delivery | WP-01 is scheduled first, alone, in Sprint 1, with no competing priority for the Data Architect during that sprint. |

# 20  Engineering Checklist

- Code complete: migration and seed-data scripts merged to trunk.

- Tests passed: unit, integration, security, and performance suites green.

- Documentation updated: architecture diagram, ADR, traceability matrix, administrator guide section.

- ADR updated and approved.

- Security validated: encryption and access-control sign-off obtained.

- Performance validated: load test results within SRS Part 33 thresholds.

- Accessibility validated: not applicable (no UI surface).

- Peer review approved: second engineer sign-off on all migrations.

- Traceability updated: all Section 4 requirement IDs marked implemented.

# 21  Antigravity Implementation Package

ANTIGRAVITY This section is the complete, self-contained handoff package for Antigravity to execute WP-01 without consulting any document outside this list.

| Element | Detail |
| --- | --- |
| Required Context Documents | This document (EWPL WP-01); DDS Parts 1-9; Security Architecture (data classification scheme); Engineering Handbook Ch. 9 (Backend Standards) and Ch. 11 (Database Standards). |
| Mandatory Architecture References | Enterprise Solution Architecture — Data Architecture section; MEKB Part 11 (Dependency Matrix, confirming WP-01 has no upstream dependency). |
| Required APIs | None — WP-01 exposes no API; consumed exclusively via WP-02's data access layer once WP-02 begins. |
| Required Database Objects | All tables listed in Section 9, plus the full DDS Part 3 Entity Catalogue for tables not detailed here (module-specific tables deferred to their own Work Packages). |
| Required UI Components | None. |
| Security Controls | Encryption at rest (TDE + column-level for Confidential fields), service-account least-privilege DML grants, audit-logging interceptor — all per Section 10. |
| Test Cases | UT-DB-01, IT-DB-01, ST-DB-01, PT-DB-01 (MEKB Part 7 / TSAS Part 5 test case catalogue). |
| Expected Engineering Outputs | Migration scripts, seed-data scripts, audit-logging interceptor, backup-verification job, unit/integration/security/performance test suites, ADR. |
| Documentation Updates | Data Architecture diagram, ADR log, Requirements Traceability Matrix (Section 4 IDs), Administrator Guide backup/restore section. |
| Completion Checklist | Identical to Section 20 (Engineering Checklist) — all nine items must be checked before this Work Package is marked CLOSED. |