VOLUME IV — ENTERPRISE ENGINEERING WORK PACKAGE LIBRARY (EWPL)

WP-02

API & Integration Platform Foundation

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Implementation-Ready Engineering Work Package — Release 1, Sprint 2

WP-02

API & Integration Platform Foundation

Work Package Profile

| Field | Value |
| --- | --- |
| Work Package ID | WP-02 |
| Business Capability | Platform Integration Backbone |
| Engineering Domain | API & Integration (MEKB Part 2) |
| ERS Release / Sprint | Release 1 / Sprint 2 |
| Estimated Story Points | 21 (Complexity: High) |
| Business / Technical Priority | Critical / Critical |
| Dependencies | WP-01 (Platform Database Foundation) |
| Owner | Solution Architect |
| Status | Ready — Definition of Ready met |

# 1  Executive Summary

Purpose

Establish the single API gateway and integration contract pattern every one of the platform's twenty functional modules exposes itself through, and every external system integrates via.

Business Objective

Guarantee that every module the business will later use — internal or public-facing — presents a consistent, secure, versioned interface, so integration work is never duplicated or reinvented module by module.

Expected Business Value

Removes integration risk from every later Work Package: once WP-02 is done, every subsequent team builds against one proven contract pattern instead of inventing its own, cutting integration defects and onboarding time for both engineering teams and Antigravity sessions.

# 2  Business Context

| Field | Detail |
| --- | --- |
| Business Capability | Platform Integration Backbone — the single gateway all client applications (web, mobile, public portal) and all external systems pass through. |
| Stakeholders | Solution Architect (accountable); all module Technical Leads (consumers); Security Architect (auth/authz); External Integration Partners (donor systems, national registries). |
| Business Drivers | SRS Parts 28-29 (API and Integration Requirements) require a consistent, documented, versioned API surface; donor-side systems require a stable integration contract that will not break between releases. |
| Problems Addressed | Prevents twenty modules independently inventing twenty different authentication, versioning, and error-handling conventions; gives external partners one integration point, not twenty. |

# 3  Scope

In Scope

- API gateway: routing, request/response logging, rate limiting, and versioning strategy.

- Authentication middleware (token issuance and validation) — consumed by WP-05 for authorization enforcement.

- Standard error-handling envelope and status-code convention used by every module's endpoints.

- OpenAPI 3.1 contract publishing pipeline (per AIDS Part 17).

- API key management for machine-to-machine and external partner integrations.

Out of Scope

- Module-specific endpoints — each module's own REST resources are delivered by that module's own Work Package.

- Public-facing API gateway hardening for anonymous traffic (delivered by WP-22 Public Portal).

- Webhook delivery infrastructure for specific business events (delivered incrementally by the Work Packages that emit those events).

Assumptions

- WP-01's schema and data access layer are available to build the API layer against.

- The API gateway technology selected in the Enterprise Solution Architecture is available in the target environment (provisioned by WP-03).

Constraints

- All endpoints must conform to the OpenAPI 3.1 Blueprint (AIDS Part 17) — no ad hoc endpoint conventions.

- Breaking changes to a published API version are prohibited; new capability is additive or ships as a new version (AIDS Part 15, API Governance).

# 4  Requirements Traceability

| Req ID | Description | Source | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-API-01 | The platform must expose a versioned REST API for every functional module. | SRS Part 28 | Must Have | Gateway routes correctly to a versioned endpoint namespace; version negotiation verified in test. |
| FR-API-02 | All API responses must follow a standard success/error envelope. | SRS Part 28 | Must Have | 100% of gateway-routed responses conform to the standard envelope schema. |
| NFR-API-01 | API authentication must use short-lived, signed tokens. | AIDS Part 5 | Must Have | Token issuance and validation verified against AIDS Part 5 specification. |
| NFR-API-02 | The gateway must enforce configurable rate limits per client. | AIDS Part 13 | Must Have | Rate limiting verified under load test; correct 429 response returned when exceeded. |
| NFR-INT-01 | External partner integrations must authenticate via API key, independent of end-user session tokens. | SRS Part 29 | Must Have | API key issuance, rotation, and revocation verified in test. |
| COMP-02 | API documentation must be published and kept current with every release. | AIDS Part 17 | Should Have | OpenAPI specification auto-generated and published on every gateway deployment. |

# 5  Functional Specification

Features

- Central API gateway with routing to module-specific service endpoints.

- Token-based authentication middleware, issuing and validating signed JWT-style tokens.

- Standard error envelope: { success, data, error: { code, message, details } }.

- API versioning via URL namespace (/api/v1/...), with a documented deprecation policy.

- Rate limiting per client/API key, configurable per endpoint class.

User Stories

- As a module engineering team, I can register a new endpoint behind the gateway without modifying gateway core code.

- As an external partner, I can authenticate with an API key and call an agreed integration endpoint without a user login session.

- As a client application developer, I can rely on a consistent error shape across every module's endpoints.

Business Rules

- No module may bypass the gateway to expose its own public endpoint directly.

- Every endpoint must be documented in the OpenAPI specification before it is considered complete (Definition of Done, Section 18).

Validation Rules

- All request payloads are validated against their OpenAPI schema at the gateway before reaching module logic; malformed requests are rejected with a 400 and structured error detail.

Workflows

Token lifecycle: client authenticates (credentials validated against WP-01/WP-04 user store) → gateway issues short-lived access token and longer-lived refresh token → subsequent requests present the access token → gateway validates signature and expiry on every request → expired tokens are refreshed via the refresh-token endpoint or the client re-authenticates.

Error Scenarios & Exception Handling

- Invalid or expired token: gateway returns 401 with a structured error before the request reaches module logic.

- Rate limit exceeded: gateway returns 429 with a Retry-After header.

- Downstream module service unavailable: gateway returns 503 with a correlation ID for support triage.

# 6  Technical Specification

| Element | Detail |
| --- | --- |
| Architecture References | Enterprise Solution Architecture (Integration Architecture section); AIDS Parts 1-17 in full. |
| Components | API gateway; authentication middleware; rate limiter; OpenAPI publishing pipeline. |
| Services | Token issuance service; API key management service. |
| Database Entities | api_keys, api_tokens_refresh, rate_limit_policy (extends WP-01 schema per DDS Part 3). |
| Events | api.request.received, api.request.rejected, api.token.issued — emitted for monitoring and, once live, WP-18 Notifications. |
| Background Jobs | Expired-token cleanup job; API key expiry-warning job. |
| Configuration | Rate limit thresholds, token TTLs, allowed CORS origins — externalized to environment configuration (WP-03). |
| Feature Flags | Per-endpoint-class rollout flag, allowing a new module's endpoints to be gated behind a flag during stabilization. |

# 7  User Interface

No direct end-user interface. The only human-facing surface is the published OpenAPI documentation (developer-facing, not an end-user screen) and API key management, which is surfaced within WP-04's Administration Console once that Work Package is live.

# 8  API Specification

| Endpoint | Method | Purpose | Auth |
| --- | --- | --- | --- |
| /api/v1/auth/token | POST | Exchange credentials for an access/refresh token pair. | None (credentials in body) |
| /api/v1/auth/refresh | POST | Exchange a valid refresh token for a new access token. | Refresh token |
| /api/v1/auth/revoke | POST | Revoke a token or API key. | Access token |
| /api/v1/system/api-keys | GET / POST / DELETE | Manage machine-to-machine API keys. | Access token, Admin role |
| /api/v1/system/health | GET | Gateway and downstream service health check. | None (public, rate-limited) |

Every module's own endpoints are documented within that module's own Work Package (e.g., WP-07 documents /api/v1/programmes). This section documents only the platform-level endpoints WP-02 itself owns. Standard response envelope, error codes, versioning policy, and rate-limiting behavior are specified in full in AIDS Part 6 (Payload Specifications), Part 7 (Error Handling Framework), and Part 13 (Non-Functional Requirements), which this Work Package implements without modification.

# 9  Database Specification

Extends the WP-01 schema with three tables: api_keys (key hash, owner, scopes, expiry), api_tokens_refresh (token hash, user, expiry, revoked flag), and rate_limit_policy (endpoint class, threshold, window). All three inherit WP-01's organization-scoping, audit-logging, and soft-delete conventions without exception.

# 10  Security Requirements

| Control | Requirement |
| --- | --- |
| Authentication | Signed, short-lived access tokens (15-minute default TTL); refresh tokens stored hashed, revocable. |
| Authorization | The gateway validates token signature and expiry; it delegates the authorization decision (what the caller may do) to WP-05's RBAC engine — WP-02 authenticates, WP-05 authorizes. |
| RBAC / ABAC | Gateway passes the resolved user/role context downstream; enforcement logic itself lives in WP-05, consistent with Section 6 of that Work Package. |
| Encryption | TLS 1.2+ enforced on all gateway traffic; no plaintext HTTP permitted, including internal service-to-service calls. |
| Audit Logging | Every authentication attempt (success and failure) and every API key operation logged to WP-01's audit_log. |
| Compliance | Rate limiting and API key scoping reviewed against SRS Part 35 for external partner data-sharing agreements. |
| Privacy Controls | Access and refresh tokens never logged in plaintext; only token hashes appear in logs or audit records. |

# 11  AI Components

Not applicable to WP-02 directly. WP-23 (AI Assistant) and WP-15 (Search) will register their own endpoints behind this gateway using the same authentication and versioning pattern established here — no AI-specific gateway behavior is implemented in this Work Package.

# 12  Integration Requirements

| Type | Detail |
| --- | --- |
| Internal | Every module Work Package (WP-04 onward) registers its endpoints behind this gateway; this is the platform's only internal integration pattern. |
| External | Donor and national registry systems integrate via API key-authenticated endpoints, scoped per partner (specific partner endpoints are defined by the consuming module's own Work Package, e.g., a national ID verification call within WP-04). |
| Events | api.request.received / api.request.rejected / api.token.issued (Section 6) available to any Work Package that later needs them. |
| Webhooks | Outbound webhook delivery infrastructure is established here as a reusable capability; specific webhook payloads are defined by the emitting module's own Work Package. |
| Batch Jobs | None owned by WP-02 beyond the cleanup jobs in Section 6. |

# 13  Testing Requirements

| Test Type | Coverage |
| --- | --- |
| Unit Tests | Token issuance/validation logic; rate-limit counter logic; error-envelope formatting. |
| Integration Tests | End-to-end token lifecycle; gateway routing to a mock downstream service. |
| API Tests | Contract tests against the published OpenAPI specification for every WP-02-owned endpoint. |
| Security Tests | Token forgery resistance; rate-limit bypass attempts; TLS enforcement (UT-API-01, IT-API-01, ST-API-01, PT-API-01 per MEKB Part 5). |
| Performance Tests | Gateway throughput and added-latency under projected peak load (PT-API-01). |
| UAT | Not applicable — validated indirectly through the first consuming module's (WP-04) UAT. |
| Regression Tests | Full contract-test suite re-run whenever a new module registers endpoints behind the gateway. |

# 14  Documentation Updates

- API documentation: OpenAPI 3.1 specification published and versioned.

- ADR: choice of token strategy (JWT vs. opaque token + introspection), gateway technology.

- Traceability Matrix: FR-API-01/02, NFR-API-01/02, NFR-INT-01, COMP-02 marked implemented.

- Architecture diagrams: Integration Architecture diagram updated with the gateway as the single ingress point.

# 15  Deliverables

- Source code: gateway configuration/code, authentication middleware, rate limiter, API key service.

- Configuration: rate limits, token TTLs, CORS policy per environment.

- Database migrations: api_keys, api_tokens_refresh, rate_limit_policy tables.

- Tests: full suite per Section 13.

- Documentation: OpenAPI specification, ADR, traceability matrix updates.

- Deployment scripts: gateway deployment wired into WP-03's CI/CD pipeline.

- Monitoring configuration: gateway latency, error-rate, and rate-limit-trigger dashboards.

# 16  Acceptance Criteria

1. A client can obtain, use, and refresh an access token end to end (FR-API-01, NFR-API-01).

2. Every gateway-routed response conforms to the standard envelope (FR-API-02).

3. Rate limiting demonstrably blocks traffic beyond the configured threshold (NFR-API-02).

4. An external partner can authenticate via API key independent of end-user sessions (NFR-INT-01).

5. OpenAPI specification is published and matches the implemented endpoints exactly (COMP-02).

# 17  Definition of Ready

- WP-01 closed and available in the target environment.

- AIDS Parts 1-17 approved and unchanged since last review.

- Gateway technology provisioned in the development environment by WP-03.

# 18  Definition of Done

- All Section 16 acceptance criteria met and independently verified.

- Peer review of gateway and authentication code approved.

- Security Architect sign-off on token strategy and TLS enforcement.

- Traceability Matrix updated for all Section 4 requirement IDs.

- ADR recorded and merged.

- Definition of Done sign-off recorded by Solution Architect and Technical Lead.

# 19  Risks & Mitigations

| Risk | Category | Mitigation |
| --- | --- | --- |
| Every downstream module depends on this gateway; a design flaw here propagates to all twenty modules. | Technical | Architecture Review Board reviews the gateway contract before any module Work Package begins consuming it (Section 1.8, EWPL Part 1). |
| Token strategy proves too restrictive or too permissive once real integration partners are onboarded. | Integration | Token TTLs and scopes are configuration, not code, so they can be tuned without a redeploy. |
| Rate limiting misconfigured, blocking legitimate traffic at go-live. | Delivery | Rate limit thresholds tested under realistic load in Section 13 before Definition of Done, not discovered in production. |

# 20  Engineering Checklist

- Code complete: gateway, authentication middleware, rate limiter, API key service merged to trunk.

- Tests passed: unit, integration, API, security, and performance suites green.

- Documentation updated: OpenAPI specification, ADR, traceability matrix.

- ADR updated and approved.

- Security validated: token strategy and TLS sign-off obtained.

- Performance validated: throughput/latency results within threshold.

- Accessibility validated: not applicable (no UI surface).

- Peer review approved.

- Traceability updated.

# 21  Antigravity Implementation Package

ANTIGRAVITY This section is the complete, self-contained handoff package for Antigravity to execute WP-02 without consulting any document outside this list.

| Element | Detail |
| --- | --- |
| Required Context Documents | This document (EWPL WP-02); AIDS Parts 1-17 in full; EWPL WP-01 (upstream dependency); Engineering Handbook Ch. 12 (API Engineering Standards). |
| Mandatory Architecture References | Enterprise Solution Architecture — Integration Architecture section; MEKB Part 11 Dependency Matrix entry for WP-02. |
| Required APIs | The five platform-level endpoints in Section 8 are what this Work Package builds; no external API dependency beyond WP-01's data access layer. |
| Required Database Objects | api_keys, api_tokens_refresh, rate_limit_policy (Section 9), built on WP-01's core schema. |
| Required UI Components | None. |
| Security Controls | Token signing/validation, TLS enforcement, rate limiting, audit logging of auth events — Section 10. |
| Test Cases | UT-API-01, IT-API-01, ST-API-01, PT-API-01 (MEKB Part 5 / TSAS Part 5 test case catalogue). |
| Expected Engineering Outputs | Gateway service, authentication middleware, rate limiter, API key service, OpenAPI specification, full test suite, ADR. |
| Documentation Updates | OpenAPI specification, ADR log, Requirements Traceability Matrix, Integration Architecture diagram. |
| Completion Checklist | Identical to Section 20 — all nine items must be checked before this Work Package is marked CLOSED. |