VOLUME IV — ENTERPRISE ENGINEERING WORK PACKAGE LIBRARY (EWPL)

WP-03

DevSecOps Pipeline & Environment Foundation

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Implementation-Ready Engineering Work Package — Release 1, Sprint 2

WP-03

DevSecOps Pipeline & Environment Foundation

Work Package Profile

| Field | Value |
| --- | --- |
| Work Package ID | WP-03 |
| Business Capability | Build & Release Automation |
| Engineering Domain | DevSecOps & Infrastructure (MEKB Part 2) |
| ERS Release / Sprint | Release 1 / Sprint 2 |
| Estimated Story Points | 18 (Complexity: High) |
| Business / Technical Priority | Critical / Critical |
| Dependencies | None (runs in parallel with WP-01 and WP-02) |
| Owner | DevSecOps Lead |
| Status | Ready — Definition of Ready met |

# 1  Executive Summary

Purpose

Establish continuous integration, continuous delivery, environment provisioning, and security scanning so that nothing built by any later Work Package can be tested or deployed without passing through this pipeline.

Business Objective

Give the programme a repeatable, auditable, secure path from code to production, so releases are predictable events rather than high-risk manual exercises.

Expected Business Value

Converts deployment from a source of programme risk into a routine, low-drama operation — directly supporting the Enterprise Release Strategy's requirement that every release conclude with a deployable, production-ready increment.

# 2  Business Context

| Field | Detail |
| --- | --- |
| Business Capability | Build & Release Automation — the mechanism by which every other Work Package's output reaches a real environment. |
| Stakeholders | DevSecOps Lead (accountable); Security Architect (scanning gates); every module Technical Lead (pipeline consumers); Release Review Board (ERS Part 11). |
| Business Drivers | PDIB Part 14 (DevSecOps Strategy) and Engineering Handbook Ch. 15 require a consistent, secure delivery pipeline; donor audit requirements demand a traceable path from commit to production deployment. |
| Problems Addressed | Prevents manual, inconsistent deployment practices; catches security vulnerabilities before code reaches production rather than after; gives every Work Package a common, tested path to release. |

# 3  Scope

In Scope

- CI pipeline: automated build, unit test execution, and static analysis on every pull request.

- CD pipeline: automated deployment to development and test environments; gated, approval-based deployment to staging and production.

- Environment provisioning: development, test, staging, and production environments, infrastructure-as-code.

- Security scanning: SAST (static analysis), dependency vulnerability scanning, and secrets-detection on every commit.

- Secrets management vault for all environment credentials.

Out of Scope

- Module-specific test suites — each module's own tests are authored by that module's Work Package and simply executed by this pipeline.

- Production incident response runbooks (delivered by PDIB Part 15, Operations & Support Model).

- Full penetration testing (executed as part of WP-24 Quality Engineering & Release Readiness, using infrastructure this Work Package provisions).

Assumptions

- The target cloud provider and infrastructure-as-code tooling are already selected per the Enterprise Solution Architecture.

- WP-01 and WP-02 proceed in parallel with this Work Package; environments are ready before either needs to deploy.

Constraints

- No production deployment may occur without passing every automated security gate defined here.

- Secrets must never appear in source control — enforced by pre-commit and pipeline-level secrets-detection scanning.

# 4  Requirements Traceability

| Req ID | Description | Source | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| NFR-DEVOPS-01 | Every commit to a shared branch triggers an automated build and test run. | PDIB Part 14 | Must Have | CI pipeline triggers within 60 seconds of push; results visible on the pull request. |
| NFR-DEVOPS-02 | Production deployment requires a passing security gate and a named human approval. | Engineering Handbook Ch. 15 | Must Have | Pipeline blocks production deployment until SAST, dependency scan, and secrets scan all pass, and an approver signs off. |
| NFR-SEC-02 | No secret may be committed to source control. | Security Architecture | Must Have | Secrets-detection scan blocks any commit containing a credential pattern; verified with a deliberate test commit. |
| NFR-ENV-01 | Environments must be provisioned via infrastructure-as-code, not manual configuration. | Enterprise Solution Architecture | Must Have | Environment can be destroyed and re-provisioned from code with no manual steps. |
| NFR-ENV-02 | Environment configuration must be promotable identically from dev through production. | PDIB Part 13 (Deployment Strategy) | Must Have | The same deployment artifact and configuration template is used across all four environments, varying only externalized parameters. |

# 5  Functional Specification

Features

- Pull-request pipeline: build, unit tests, static analysis, dependency scan, secrets scan — all required to pass before merge.

- Environment promotion pipeline: dev (automatic) → test (automatic) → staging (automatic with smoke test) → production (gated, manual approval).

- Infrastructure-as-code templates for all four environments.

- Centralized secrets vault, integrated with the pipeline for injected, never-committed credentials.

User Stories

- As an engineer, I get fast, automated feedback on every pull request before a human reviewer looks at it.

- As a DevSecOps Lead, I can provision an identical new environment from code in minutes, not days.

- As a Release Review Board member, I can see, for any production deployment, exactly which security gates passed and who approved it.

Business Rules

- No Work Package's code reaches production without passing through this pipeline — no exceptions, including hotfixes (Engineering Handbook Ch. 21).

- Production deployment approval is a named, logged, non-repudiable action.

Validation Rules

- Every pipeline stage is pass/fail; a failed stage halts promotion to the next environment automatically.

Workflows

Commit → CI build/test/scan on pull request → peer review and merge → automatic deployment to dev → automatic deployment to test → automatic deployment to staging with smoke test → named approver reviews the release candidate against the Go/No-Go criteria (ERS Part 1, Section 1.10) → approved deployment to production.

Error Scenarios & Exception Handling

- Build or test failure: pipeline halts, PR marked failing, no merge permitted.

- Security scan finds a Critical or High vulnerability: pipeline blocks merge regardless of test results.

- Production deployment failure mid-rollout: automated rollback to the last known-good release triggers per the rollback plan (ERS Part 1, Section 1.10).

# 6  Technical Specification

| Element | Detail |
| --- | --- |
| Architecture References | Enterprise Solution Architecture (Infrastructure section); PDIB Part 13 (Deployment Strategy), Part 14 (DevSecOps Strategy). |
| Components | CI runner, CD orchestrator, infrastructure-as-code templates, secrets vault, SAST/dependency/secrets scanners. |
| Services | Pipeline orchestration service; environment provisioning service. |
| Database Entities | None owned directly; pipeline metadata (build history, deployment log) stored in the CI/CD platform's own store, referenced but not duplicated in WP-01's schema. |
| Events | pipeline.build.completed, pipeline.deploy.completed, pipeline.gate.failed — consumed by monitoring and, once live, WP-18 Notifications. |
| Background Jobs | Nightly dependency-vulnerability re-scan of all deployed services (new CVEs published after original scan). |
| Configuration | Environment-specific variables externalized to the secrets vault and environment configuration store; never hardcoded in pipeline definitions. |
| Feature Flags | Pipeline-level flag to enable/disable specific scan types during initial pipeline bring-up, removed once all scans are enforced. |

# 7  User Interface

No end-user interface. The pipeline dashboard is a developer/operations-facing tool provided by the CI/CD platform itself, not a custom-built screen; it is out of scope for UI accessibility and responsive-behavior requirements, which apply only to end-user-facing Work Packages.

# 8  API Specification

WP-03 exposes no business API. It provides a webhook receiver for source-control events (pull request opened, commit pushed) that triggers the CI pipeline, and a deployment-trigger endpoint restricted to the CD orchestrator itself. Neither is part of the platform's public or module-facing API surface documented in AIDS.

# 9  Database Specification

WP-03 introduces no new tables in the platform's core schema. Pipeline and deployment history are held in the CI/CD platform's own metadata store. If a future Work Package requires deployment history to be queryable from within the platform (for an operations dashboard), that requirement is scoped to the requesting Work Package, not to WP-03.

# 10  Security Requirements

| Control | Requirement |
| --- | --- |
| Authentication | Pipeline service accounts use short-lived, scoped credentials issued by the secrets vault, never long-lived static credentials. |
| Authorization | Production deployment approval restricted to named individuals on the Release Review Board (ERS Part 11); enforced by the CD orchestrator's approval-gate configuration. |
| RBAC / ABAC | Not directly applicable — WP-03 secures pipeline access, not end-user data access, which is WP-05's domain. |
| Encryption | All secrets encrypted at rest in the vault and in transit between the vault and the pipeline; no secret ever written to pipeline logs. |
| Audit Logging | Every deployment (who, what, when, which gates passed) logged immutably for donor and Compliance Officer review. |
| Compliance | Pipeline audit log retention aligned with SRS Part 35 retention requirements. |
| Privacy Controls | Not applicable — the pipeline handles no personal data; it handles code and deployment artifacts only. |

# 11  AI Components

Not applicable to WP-03. This Work Package provisions the environments and pipeline that WP-23's AI Assistant will later deploy through, using the same gates as every other Work Package; no AI-specific pipeline behavior exists.

# 12  Integration Requirements

| Type | Detail |
| --- | --- |
| Internal | Every Work Package's source repository integrates with this pipeline as its only path to a real environment. |
| External | Source control platform (webhook integration); cloud provider APIs (environment provisioning); vulnerability database feeds (dependency scanning). |
| Events | pipeline.build.completed / pipeline.deploy.completed / pipeline.gate.failed (Section 6). |
| Webhooks | Inbound: source-control push/PR events. Outbound: deployment-status notification to the Release Review Board's communication channel. |
| Batch Jobs | Nightly dependency re-scan (Section 6). |

# 13  Testing Requirements

| Test Type | Coverage |
| --- | --- |
| Unit Tests | Pipeline configuration validation; infrastructure-as-code template linting. |
| Integration Tests | Full pipeline run against a sample repository, dev through staging promotion. |
| Security Tests | Deliberate secrets-detection test commit; deliberate vulnerable-dependency test to confirm the scan blocks it (IT-DEVOPS-01, ST-DEVOPS-01). |
| Performance Tests | Pipeline execution time under a realistic multi-module codebase size (PT-DEVOPS-01). |
| UAT | Not applicable — no end-user surface. |
| Regression Tests | Full pipeline dry run repeated whenever pipeline configuration changes. |

# 14  Documentation Updates

- ADR: choice of CI/CD platform, secrets vault technology, and environment promotion model.

- Traceability Matrix: NFR-DEVOPS-01/02, NFR-SEC-02, NFR-ENV-01/02 marked implemented.

- Architecture diagrams: deployment pipeline and environment topology diagram.

- Administrator Guide: environment provisioning and secrets-rotation procedure.

# 15  Deliverables

- Source code: pipeline definitions, infrastructure-as-code templates.

- Configuration: environment-specific parameters (non-secret) for dev/test/staging/production.

- Database migrations: none.

- Tests: full suite per Section 13.

- Documentation: ADR, traceability matrix, pipeline/environment diagrams, administrator guide.

- Deployment scripts: this Work Package's output is itself the deployment mechanism every later Work Package uses.

- Monitoring configuration: pipeline success-rate and deployment-frequency dashboards.

# 16  Acceptance Criteria

1. A pull request triggers automated build, test, and security scans within 60 seconds (NFR-DEVOPS-01).

2. A deliberately vulnerable dependency and a deliberately committed secret are both caught and blocked (NFR-SEC-02).

3. An environment can be destroyed and re-provisioned from code alone (NFR-ENV-01).

4. A release candidate can be promoted from dev through staging automatically, with production requiring a named human approval (NFR-DEVOPS-02, NFR-ENV-02).

# 17  Definition of Ready

- Cloud provider account and infrastructure-as-code tooling access confirmed.

- Secrets vault technology selected and licensed.

- PDIB Parts 13-14 approved and unchanged since last review.

# 18  Definition of Done

- All Section 16 acceptance criteria met and independently verified.

- Peer review of pipeline and infrastructure-as-code configuration approved.

- Security Architect sign-off on scanning gate configuration.

- Traceability Matrix updated for all Section 4 requirement IDs.

- ADR recorded and merged.

- Definition of Done sign-off recorded by DevSecOps Lead and Security Architect.

# 19  Risks & Mitigations

| Risk | Category | Mitigation |
| --- | --- | --- |
| Pipeline itself becomes a bottleneck if build times grow unchecked as modules accumulate. | Delivery | Build performance tracked from Sprint 1; caching and parallelization introduced proactively, not reactively (PT-DEVOPS-01). |
| Overly strict security gates block legitimate work and erode engineering trust in the pipeline. | Delivery | Gate thresholds calibrated with the Security Architect during this Work Package, not tightened unilaterally later. |
| Secrets vault becomes a single point of failure for all deployments. | Technical | Vault deployed with the cloud provider's high-availability configuration; tested failover as part of Definition of Done. |

# 20  Engineering Checklist

- Code complete: pipeline definitions and infrastructure-as-code templates merged.

- Tests passed: unit, integration, security, and performance suites green.

- Documentation updated: ADR, traceability matrix, diagrams, administrator guide.

- ADR updated and approved.

- Security validated: scanning gate sign-off obtained.

- Performance validated: pipeline execution time within threshold.

- Accessibility validated: not applicable.

- Peer review approved.

- Traceability updated.

# 21  Antigravity Implementation Package

ANTIGRAVITY This section is the complete, self-contained handoff package for Antigravity to execute WP-03 without consulting any document outside this list.

| Element | Detail |
| --- | --- |
| Required Context Documents | This document (EWPL WP-03); PDIB Parts 13-14; Engineering Handbook Ch. 15 (DevSecOps and Infrastructure Standards) and Ch. 21 (Risk and Change Management). |
| Mandatory Architecture References | Enterprise Solution Architecture — Infrastructure section; MEKB Part 11 Dependency Matrix entry for WP-03. |
| Required APIs | Source-control webhook receiver and CD orchestrator trigger endpoint only (Section 8); no business API. |
| Required Database Objects | None (Section 9). |
| Required UI Components | None — pipeline dashboard is provided by the CI/CD platform. |
| Security Controls | Vaulted secrets, scoped service credentials, SAST/dependency/secrets scanning gates, immutable deployment audit log — Section 10. |
| Test Cases | IT-DEVOPS-01, ST-DEVOPS-01, PT-DEVOPS-01 (MEKB Part 5 / TSAS Part 5 test case catalogue). |
| Expected Engineering Outputs | Pipeline definitions, infrastructure-as-code templates, secrets vault configuration, scanning gate configuration, full test suite, ADR. |
| Documentation Updates | ADR log, Requirements Traceability Matrix, deployment pipeline diagram, administrator guide. |
| Completion Checklist | Identical to Section 20 — all nine items must be checked before this Work Package is marked CLOSED. |