VOLUME IV — ENTERPRISE ENGINEERING WORK PACKAGE LIBRARY (EWPL)

WP-04

Administration & User Management

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Implementation-Ready Engineering Work Package — Release 1, Sprint 3

WP-04

Administration & User Management

Work Package Profile

| Field | Value |
| --- | --- |
| Work Package ID | WP-04 |
| Business Capability | Platform Administration |
| Engineering Domain | Backend / Frontend (MEKB Part 2) |
| ERS Release / Sprint | Release 1 / Sprint 3 |
| Estimated Story Points | 21 (Complexity: Medium) |
| Business / Technical Priority | Critical / High |
| Dependencies | WP-01, WP-02, WP-03 |
| Owner | Technical Lead |
| Status | Ready — Definition of Ready met |

# 1  Executive Summary

Purpose

Give the platform real, administrable users, roles, and organizational structure — the administrative core every later module is built and tested against.

Business Objective

Let platform administrators onboard staff, structure the organization into zones/programmes, and manage system-wide configuration from day one, without waiting for any business module to exist first.

Expected Business Value

Removes the single biggest blocker to testing every subsequent module: without real users and organizational context, no later Work Package can be meaningfully demonstrated or accepted.

# 2  Business Context

| Field | Detail |
| --- | --- |
| Business Capability | Platform Administration — user, organization, and configuration management. |
| Stakeholders | Technical Lead (accountable); Product Owner (UAT); Platform Administrators (end users of this Work Package); every downstream module (consumers of user/org context). |
| Business Drivers | SRS Part 10 (Administration module functional requirements); every module requires a real user and organization to be assigned to. |
| Problems Addressed | Removes the need for every downstream module to build its own ad hoc user/organization handling; gives administrators one console for platform-wide configuration. |

# 3  Scope

In Scope

- Admin console: user CRUD, role assignment, organization/zone management, system configuration screens.

- User onboarding workflow: invite, activate, deactivate, reset credentials.

- Organization hierarchy management (zones, sub-zones) built on WP-01's organizations table.

- Master data administration screens for the lookup tables established in WP-01.

Out of Scope

- Fine-grained permission enforcement logic (delivered by WP-05 Security & Access Control; WP-04 assigns roles, WP-05 enforces them).

- Executive-level dashboards (WP-06).

- Notification preferences (full capability in WP-18).

Assumptions

- WP-01's users/organizations/roles schema and WP-02's authenticated API gateway are available before UI work begins.

Constraints

- The admin console must be usable by a non-technical platform administrator without engineering support (SRS Part 10 usability requirement).

# 4  Requirements Traceability

| Req ID | Description | Source | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-ADM-01 | Administrators can create, update, deactivate, and reassign roles for platform users. | SRS Part 10 | Must Have | Full user lifecycle demonstrable in the admin console end to end. |
| FR-ADM-02 | Administrators can manage the organizational (zone) hierarchy. | SRS Part 10 | Must Have | Zone creation, sub-zone nesting, and reassignment verified in test. |
| FR-ADM-03 | Administrators can manage platform-wide master data (lookup values). | SRS Part 10 | Should Have | Lookup tables editable through the console without direct database access. |
| US-ADM-01 | As an administrator, I can invite a new user by email and they can activate their account. | SRS Part 10 / MEKB Part 10 | Must Have | Invitation email sent, activation link functional, account active on completion. |
| NFR-ADM-01 | Admin console actions must be usable by a non-technical administrator. | SRS Part 10 | Should Have | Usability walkthrough completed with a representative non-technical user during UAT. |

# 5  Functional Specification

Features

- User management: create/invite, edit, deactivate, role assignment, credential reset.

- Organization/zone management: hierarchy CRUD, user-to-zone assignment.

- System configuration: platform-wide settings editable without a redeploy.

- Master data administration: lookup-table CRUD screens.

User Stories

- As an administrator, I can invite a new user and assign them an initial role and organization.

- As an administrator, I can deactivate a departed staff member's account immediately.

- As an administrator, I can add a new zone to the organizational hierarchy without engineering involvement.

Business Rules

- A user cannot be deleted once they have any associated audit history — only deactivated (soft-delete convention, WP-01).

Validation Rules

- Email addresses must be unique across the platform; zone names must be unique within their parent zone.

Workflows

Invite → email sent with activation link → user sets password → account active → administrator assigns role and organization if not already set at invite time.

Error Scenarios & Exception Handling

- Duplicate email on invite: console surfaces a clear conflict error rather than a generic failure.

- Activation link expired: user can request a new invitation without administrator intervention.

# 6  Technical Specification

| Element | Detail |
| --- | --- |
| Architecture References | SRS Part 10; Enterprise Solution Architecture (Application Architecture section). |
| Components | Admin console (frontend), user/org management service, configuration service. |
| Services | User invitation/activation service; organization hierarchy service. |
| Database Entities | Extends WP-01's users, organizations, roles; adds user_invitations, system_configuration entries. |
| Events | user.invited, user.activated, user.deactivated, organization.updated. |
| Background Jobs | Invitation-expiry cleanup job. |
| Configuration | Invitation link TTL, password policy parameters. |
| Feature Flags | Master data admin screens flag, allowing phased rollout of lookup-table editing. |

# 7  User Interface

| Screen | Purpose | Key Interactions |
| --- | --- | --- |
| Admin Console — User List | Browse, search, and filter platform users. | Search by name/email/role; bulk deactivate. |
| User Detail / Edit | View and edit a single user's profile, role, and organization. | Role reassignment, credential reset, deactivate. |
| Organization / Zone Manager | Manage the zone hierarchy. | Create/edit/nest zones; reassign users. |
| System Settings | Edit platform-wide configuration. | Key/value editing with validation. |
| Master Data Administration | Edit lookup/reference tables. | CRUD on lookup values with usage-count warning before delete. |

All screens meet SRS Part 34 (Accessibility Requirements) — keyboard navigable, screen-reader labeled, WCAG 2.1 AA contrast — and follow the responsive breakpoints fixed in Engineering Handbook Ch. 10.

# 8  API Specification

| Endpoint | Method | Purpose | Auth |
| --- | --- | --- | --- |
| /api/v1/users | GET / POST | List / create users. | Access token, Admin role |
| /api/v1/users/{id} | GET / PATCH / DELETE | View / update / deactivate a user. | Access token, Admin role |
| /api/v1/users/{id}/invite | POST | Send or resend an invitation. | Access token, Admin role |
| /api/v1/organizations | GET / POST | List / create organizations (zones). | Access token, Admin role |
| /api/v1/organizations/{id} | GET / PATCH | View / update a zone. | Access token, Admin role |
| /api/v1/system/config | GET / PATCH | View / update platform configuration. | Access token, Super Admin role |

All endpoints are registered behind WP-02's gateway and conform to its standard envelope, versioning, and error-handling conventions (AIDS Parts 6-7).

# 9  Database Specification

Extends WP-01's core schema with user_invitations (email, token, expiry, status) and populates system_configuration with the initial platform settings catalogue. No new top-level entities are introduced; WP-04 is primarily a UI and service layer over the schema WP-01 already established.

# 10  Security Requirements

| Control | Requirement |
| --- | --- |
| Authentication | All admin console access requires a valid WP-02 access token. |
| Authorization | Every admin endpoint requires Admin or Super Admin role, enforced by WP-05's RBAC engine once live; WP-04 assigns roles, does not itself decide access. |
| RBAC / ABAC | Role assignment UI writes to WP-01's role_assignments table; enforcement is WP-05's responsibility. |
| Encryption | Invitation tokens are single-use, hashed at rest, and time-limited. |
| Audit Logging | Every user and organization change logged to audit_log with the administering user's identity. |
| Compliance | User deactivation (not deletion) preserves the audit trail required for donor oversight. |
| Privacy Controls | Personally identifiable fields (name, email, phone) flagged per DDS Part 4 and access-restricted once WP-05 is live. |

# 11  AI Components

Not applicable to WP-04.

# 12  Integration Requirements

| Type | Detail |
| --- | --- |
| Internal | Consumes WP-01 schema and WP-02 gateway; every downstream module consumes the user/organization context this Work Package manages. |
| External | Outbound transactional email service for invitation delivery. |
| Events | user.invited / user.activated / user.deactivated / organization.updated (Section 6). |
| Webhooks | None owned directly. |
| Batch Jobs | Invitation-expiry cleanup (Section 6). |

# 13  Testing Requirements

| Test Type | Coverage |
| --- | --- |
| Unit Tests | Invitation token generation/validation; zone hierarchy validation logic. |
| Integration Tests | Full invite-to-active-user flow; zone CRUD against WP-01 schema. |
| API Tests | Contract tests for all Section 8 endpoints. |
| UI Tests | Admin console screens per Section 7, including accessibility checks. |
| Security Tests | Invitation-token forgery resistance; role-assignment tamper testing. |
| Performance Tests | User-list search performance at projected user-base scale. |
| UAT Scenarios | UAT-ADM-01: administrator onboards a new staff member end to end and confirms access. |
| Regression Tests | Full suite re-run whenever WP-05 introduces new enforcement logic against WP-04's role assignments. |

# 14  Documentation Updates

- User Guide: administrator onboarding and user-management procedures.

- Administrator Guide: organization/zone structuring and system configuration reference.

- ADR: invitation-token design.

- Traceability Matrix: FR-ADM-01/02/03, US-ADM-01, NFR-ADM-01 marked implemented.

# 15  Deliverables

- Source code: admin console frontend, user/org management service.

- Configuration: invitation TTL, password policy.

- Database migrations: user_invitations table, system_configuration seed values.

- Tests: full suite per Section 13.

- Documentation: user guide, administrator guide, ADR, traceability matrix.

- Deployment scripts: wired into WP-03's pipeline.

- Monitoring configuration: invitation-delivery success-rate dashboard.

# 16  Acceptance Criteria

1. An administrator can invite, activate, and later deactivate a user end to end (FR-ADM-01, US-ADM-01).

2. An administrator can create and nest zones in the organizational hierarchy (FR-ADM-02).

3. An administrator can edit a lookup table without direct database access (FR-ADM-03).

4. A non-technical administrator completes a representative task set unassisted during UAT (NFR-ADM-01).

# 17  Definition of Ready

- WP-01, WP-02, and WP-03 closed and available in the target environment.

- Transactional email service provisioned.

- SRS Part 10 approved and unchanged since last review.

# 18  Definition of Done

- All Section 16 acceptance criteria met and independently verified.

- UAT-ADM-01 signed off by the Product Owner.

- Peer review approved.

- Traceability Matrix updated.

- ADR recorded and merged.

- Definition of Done sign-off recorded by Technical Lead and Product Owner.

# 19  Risks & Mitigations

| Risk | Category | Mitigation |
| --- | --- | --- |
| Every downstream module depends on user/organization context being correct; a data-model gap here surfaces expensively later. | Technical | Architecture Review Board reviews the user/organization model against every known future module's needs (MEKB Parts 5-8) before Definition of Done. |
| Non-technical administrators find the console unusable, driving support tickets post-launch. | Business | Usability walkthrough with a representative administrator is a Definition of Done gate (NFR-ADM-01), not a post-launch discovery. |

# 20  Engineering Checklist

- Code complete.

- Tests passed.

- Documentation updated.

- ADR updated.

- Security validated (role-assignment integrity).

- Performance validated.

- Accessibility validated (WCAG 2.1 AA).

- Peer review approved.

- Traceability updated.

# 21  Antigravity Implementation Package

ANTIGRAVITY This section is the complete, self-contained handoff package for Antigravity to execute WP-04 without consulting any document outside this list.

| Element | Detail |
| --- | --- |
| Required Context Documents | This document (EWPL WP-04); SRS Part 10; EWPL WP-01 and WP-02 (upstream dependencies); Engineering Handbook Ch. 10 (Frontend Standards). |
| Mandatory Architecture References | Enterprise Solution Architecture — Application Architecture section; MEKB Part 11 Dependency Matrix entry for WP-04. |
| Required APIs | The six endpoints in Section 8, registered behind WP-02's gateway. |
| Required Database Objects | user_invitations table plus WP-01's users/organizations/roles (Section 9). |
| Required UI Components | The five screens in Section 7. |
| Security Controls | Hashed single-use invitation tokens, role-assignment audit logging — Section 10. |
| Test Cases | UAT-ADM-01 plus the full Section 13 suite. |
| Expected Engineering Outputs | Admin console frontend, user/org management service, full test suite, ADR. |
| Documentation Updates | User Guide, Administrator Guide, ADR log, Requirements Traceability Matrix. |
| Completion Checklist | Identical to Section 20. |