VOLUME IV — ENTERPRISE ENGINEERING WORK PACKAGE LIBRARY (EWPL)

WP-05

Security & Access Control

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Implementation-Ready Engineering Work Package — Release 1, Sprint 4

WP-05

Security & Access Control

Work Package Profile

| Field | Value |
| --- | --- |
| Work Package ID | WP-05 |
| Business Capability | Access Governance |
| Engineering Domain | Security (MEKB Part 2) |
| ERS Release / Sprint | Release 1 / Sprint 4 |
| Estimated Story Points | 21 (Complexity: High) |
| Business / Technical Priority | Critical / Critical |
| Dependencies | WP-01 through WP-04 |
| Owner | Security Architect |
| Status | Ready — Definition of Ready met |

# 1  Executive Summary

Purpose

Enforce least-privilege access across the platform before any module exposes real business data — turning the roles and permissions WP-04 lets administrators assign into rules the platform actually obeys.

Business Objective

Give donors, government stakeholders, and end users confidence that every user can see and do only what their role permits, with a complete, auditable record of every access decision.

Expected Business Value

Closes the platform's single largest compliance and reputational risk category before any downstream module goes live, rather than retrofitting access control after twenty modules already assume its absence.

# 2  Business Context

| Field | Detail |
| --- | --- |
| Business Capability | Access Governance — the platform's enforcement layer for least-privilege access. |
| Stakeholders | Security Architect (accountable); Steering Committee (final Definition of Done sign-off, per EWPL Part 2); every module Technical Lead (consumers of the RBAC engine). |
| Business Drivers | SRS Part 9 (Security module) and Part 32 (platform-wide Security Requirements); donor and government compliance obligations for access governance and audit. |
| Problems Addressed | Prevents unauthorized data access across twenty functional modules; gives Compliance Officers a single, auditable enforcement point rather than twenty independent, inconsistent ones. |

# 3  Scope

In Scope

- RBAC enforcement engine: evaluates every API request against the requesting user's role and permissions.

- Permission matrix administration UI (view/edit role-to-permission mappings).

- Session management: timeout, concurrent-session policy, forced logout.

- Access audit trail: every access grant and denial logged and queryable.

- ABAC extension points for attribute-based rules (e.g., zone-scoped access) layered on top of RBAC.

Out of Scope

- Module-specific permission definitions — each module's own Work Package defines its own permission set; WP-05 provides the engine that enforces whatever is defined.

- Public, anonymous-access rules for the Public Portal (delivered by WP-22, which consumes this Work Package's ABAC extension points).

Assumptions

- WP-04's role/user administration is in place and populated with real role assignments before enforcement goes live.

Constraints

- Every API endpoint registered behind WP-02's gateway must pass through this Work Package's authorization check — no endpoint may opt out.

# 4  Requirements Traceability

| Req ID | Description | Source | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-SEC-01 | The platform must enforce role-based access control on every protected resource. | SRS Part 9 | Must Have | A user without the required role/permission receives a 403 on every tested protected endpoint. |
| FR-SEC-02 | Administrators can view and edit the role-to-permission matrix. | SRS Part 9 | Must Have | Permission matrix UI reflects and correctly persists changes, verified against enforcement behavior. |
| NFR-SEC-03 | User sessions must expire after a configurable period of inactivity. | SRS Part 32 | Must Have | Session expires and requires re-authentication after the configured timeout in test. |
| NFR-AUDIT-02 | Every access grant and denial must be logged with actor, resource, and decision. | SRS Part 32 | Must Have | 100% of tested access decisions appear in the access audit trail. |
| NFR-SEC-04 | Access control decisions must support attribute-based rules in addition to role-based rules. | Security Architecture | Should Have | A zone-scoped ABAC rule correctly restricts access to same-zone data only, verified in test. |

# 5  Functional Specification

Features

- Authorization middleware evaluated on every gateway-routed request, after WP-02's authentication step.

- Permission matrix administration screens.

- Session policy engine: idle timeout, max concurrent sessions, forced logout by an administrator.

- Access audit trail viewer.

User Stories

- As a Security Architect, I can see exactly which permissions a given role grants, in one screen.

- As a Compliance Officer, I can query the access audit trail for any user's activity over any period.

- As an administrator, I can force-terminate a compromised user's active sessions immediately.

Business Rules

- Deny is the default: any resource without an explicit permission grant is inaccessible, never implicitly open.

- Permission changes take effect on the next request, not requiring re-login.

Validation Rules

- A role cannot be deleted while users are still assigned to it.

Workflows

Request arrives at WP-02's gateway → WP-02 authenticates (valid token) → WP-05 authorizes (resolves user's roles/permissions/attributes against the requested resource and action) → request proceeds or is denied with a logged decision either way.

Error Scenarios & Exception Handling

- Permission denied: 403 with a structured, non-revealing error (no detail that would help an attacker enumerate valid resources).

- Session expired mid-request: 401, client redirected to re-authenticate.

# 6  Technical Specification

| Element | Detail |
| --- | --- |
| Architecture References | Security Architecture (full document); SRS Parts 9 and 32; DDS Part 11 (Security Model). |
| Components | Authorization middleware (RBAC/ABAC evaluation engine), session policy service, access audit logger. |
| Services | Permission evaluation service, consumed synchronously by WP-02's gateway on every request. |
| Database Entities | Extends WP-01's roles/permissions/role_permissions; adds abac_rules, sessions, access_audit_log. |
| Events | access.granted, access.denied, session.terminated. |
| Background Jobs | Idle-session sweep job (terminates sessions past the configured timeout). |
| Configuration | Session timeout, max concurrent sessions, ABAC rule set — externalized configuration, editable without redeploy. |
| Feature Flags | ABAC evaluation flag, allowing RBAC-only enforcement to ship first and ABAC to follow once role-based rules are stable. |

# 7  User Interface

| Screen | Purpose | Key Interactions |
| --- | --- | --- |
| Permission Matrix Editor | View and edit role-to-permission mappings. | Grid toggle, bulk role comparison. |
| Session Management | View and manage active sessions. | Force logout, view session metadata (device, IP, last activity). |
| Access Audit Viewer | Query the access audit trail. | Filter by user, resource, decision, date range; export. |

All screens meet SRS Part 34 accessibility requirements and Engineering Handbook Ch. 10 responsive standards, consistent with every other UI-bearing Work Package.

# 8  API Specification

| Endpoint | Method | Purpose | Auth |
| --- | --- | --- | --- |
| /api/v1/permissions/matrix | GET / PATCH | View / update the role-permission matrix. | Access token, Security Architect role |
| /api/v1/sessions | GET | List active sessions (own or, for admins, any user's). | Access token |
| /api/v1/sessions/{id}/terminate | POST | Force-terminate a session. | Access token, Admin role |
| /api/v1/audit/access | GET | Query the access audit trail. | Access token, Compliance/Security role |

Every other Work Package's endpoints call into this Work Package's authorization middleware implicitly via the gateway — this section documents only the endpoints WP-05 itself owns.

# 9  Database Specification

Extends WP-01's schema with abac_rules (attribute, operator, value, applies_to_resource), sessions (user, token hash, created_at, last_activity, expires_at), and access_audit_log (actor, resource, action, decision, timestamp). All three follow WP-01's organization-scoping and audit conventions; access_audit_log is additionally append-only — no update or delete operation is permitted on this table at the database level.

# 10  Security Requirements

| Control | Requirement |
| --- | --- |
| Authentication | Delegated to WP-02; WP-05 consumes the authenticated identity, does not re-implement authentication. |
| Authorization | This Work Package is the platform's authorization enforcement point; every protected resource must be evaluated here. |
| RBAC / ABAC | RBAC is the default model; ABAC rules layer additional attribute-based restriction (e.g., zone scoping) on top, never replacing the RBAC decision, only narrowing it further. |
| Encryption | Session tokens hashed at rest; audit log entries integrity-protected against tampering (append-only, checksummed). |
| Audit Logging | This Work Package IS the platform's audit logging enforcement point for access decisions specifically, distinct from WP-01's general write-audit trail. |
| Compliance | Access audit trail retention and query capability reviewed against SRS Part 35 and donor audit requirements. |
| Privacy Controls | Access audit log itself is treated as sensitive data — queryable only by Compliance/Security roles, itself subject to the RBAC engine it implements. |

# 11  AI Components

Not applicable to WP-05 directly. WP-23's AI Assistant queries this Work Package's authorization engine before returning any retrieved content, ensuring the Assistant never surfaces data the requesting user could not otherwise access — this integration point is established here but implemented in WP-23.

# 12  Integration Requirements

| Type | Detail |
| --- | --- |
| Internal | Every gateway-routed request from every Work Package passes through this Work Package's authorization middleware. |
| External | None directly. |
| Events | access.granted / access.denied / session.terminated (Section 6). |
| Webhooks | None owned directly. |
| Batch Jobs | Idle-session sweep (Section 6). |

# 13  Testing Requirements

| Test Type | Coverage |
| --- | --- |
| Unit Tests | Permission-evaluation logic; ABAC rule matching; session-timeout calculation. |
| Integration Tests | End-to-end authorization against a representative set of roles and resources. |
| API Tests | Contract tests for all Section 8 endpoints. |
| UI Tests | Permission matrix editor, session management, audit viewer screens. |
| Security Tests | Privilege-escalation attempts; session-fixation and session-hijacking resistance; deny-by-default verification (UT-SEC-01, IT-SEC-01, ST-SEC-01). |
| Performance Tests | Authorization-check latency added to each request under load. |
| UAT Scenarios | UAT-SEC-01: Security Architect and a sample business user jointly verify a representative access matrix behaves as designed. |
| Regression Tests | Full authorization suite re-run whenever any module Work Package introduces a new protected resource. |

# 14  Documentation Updates

- Security documentation: access control model, permission matrix reference.

- Administrator Guide: session management and audit trail query procedures.

- ADR: RBAC/ABAC evaluation architecture.

- Traceability Matrix: FR-SEC-01/02, NFR-SEC-03/04, NFR-AUDIT-02 marked implemented.

# 15  Deliverables

- Source code: authorization middleware, session policy service, audit logger, permission matrix / session / audit UI.

- Configuration: session timeout, concurrent session limits, ABAC rule set.

- Database migrations: abac_rules, sessions, access_audit_log tables.

- Tests: full suite per Section 13.

- Documentation: security documentation, administrator guide, ADR, traceability matrix.

- Deployment scripts: wired into WP-03's pipeline.

- Monitoring configuration: access-denial-rate and session-anomaly dashboards.

# 16  Acceptance Criteria

1. A user without a required permission is denied access on every tested protected endpoint, with the denial logged (FR-SEC-01, NFR-AUDIT-02).

2. An administrator can view and edit the permission matrix, with changes taking effect without re-login (FR-SEC-02).

3. A session expires after the configured idle period and requires re-authentication (NFR-SEC-03).

4. A zone-scoped ABAC rule correctly restricts cross-zone access (NFR-SEC-04).

# 17  Definition of Ready

- WP-01 through WP-04 closed and available in the target environment.

- Security Architecture and SRS Parts 9/32 approved and unchanged since last review.

- Initial permission catalogue drafted for at least the Administration module (WP-04) to enable end-to-end testing.

# 18  Definition of Done

- All Section 16 acceptance criteria met and independently verified.

- UAT-SEC-01 signed off jointly by Security Architect and a representative business user.

- Peer review approved.

- Traceability Matrix updated.

- ADR recorded and merged.

- Definition of Done sign-off recorded by Security Architect and Steering Committee (per EWPL Part 2, reflecting this Work Package's elevated governance tier).

# 19  Risks & Mitigations

| Risk | Category | Mitigation |
| --- | --- | --- |
| Overly permissive default configuration exposes data before enforcement is fully tuned. | Security | Deny-by-default is a hard architectural rule (Section 5), not a configuration default that could be accidentally loosened. |
| Every one of the twenty remaining Work Packages depends on this enforcement point; a defect here has platform-wide blast radius. | Security | Dedicated Security Architect review (not standard code review alone) is mandatory for this Work Package, per the Enterprise Development Roadmap's review matrix. |
| Session policy too aggressive, generating support burden from legitimate users being logged out. | Business | Timeout and concurrency limits are externalized configuration, tunable post-launch without a code change. |

# 20  Engineering Checklist

- Code complete.

- Tests passed.

- Documentation updated.

- ADR updated.

- Security validated (dedicated Security Architect review, per EDR review matrix).

- Performance validated (authorization-check latency within threshold).

- Accessibility validated.

- Peer review approved.

- Traceability updated.

# 21  Antigravity Implementation Package

ANTIGRAVITY This section is the complete, self-contained handoff package for Antigravity to execute WP-05 without consulting any document outside this list.

| Element | Detail |
| --- | --- |
| Required Context Documents | This document (EWPL WP-05); Security Architecture (full); SRS Parts 9 and 32; DDS Part 11; EWPL WP-01 through WP-04 (upstream dependencies). |
| Mandatory Architecture References | Security Architecture; MEKB Part 11 Dependency Matrix entry for WP-05. |
| Required APIs | The four endpoints in Section 8, plus the authorization middleware invoked implicitly by every other Work Package's endpoints. |
| Required Database Objects | abac_rules, sessions, access_audit_log (Section 9), built on WP-01's roles/permissions. |
| Required UI Components | The three screens in Section 7. |
| Security Controls | Deny-by-default enforcement, hashed session tokens, append-only access audit log — Section 10. This Work Package requires Dedicated Security Architect review, not Standard code review alone. |
| Test Cases | UT-SEC-01, IT-SEC-01, ST-SEC-01, UAT-SEC-01. |
| Expected Engineering Outputs | Authorization middleware, session policy service, audit logger, permission/session/audit UI, full test suite, ADR. |
| Documentation Updates | Security documentation, Administrator Guide, ADR log, Requirements Traceability Matrix. |
| Completion Checklist | Identical to Section 20, plus explicit Security Architect and Steering Committee sign-off before CLOSED status. |