VOLUME IV — ENTERPRISE ENGINEERING WORK PACKAGE LIBRARY (EWPL)

WP-06

Executive Management

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Implementation-Ready Engineering Work Package — Release 1 (thin) / Release 4 (full), Sprint 5

WP-06

Executive Management

Work Package Profile

| Field | Value |
| --- | --- |
| Work Package ID | WP-06 |
| Business Capability | Executive Visibility |
| Engineering Domain | Backend / Frontend (MEKB Part 2) |
| ERS Release / Sprint | Release 1 (dashboard shell) / Release 4 (full) / Sprint 5 |
| Estimated Story Points | 13 (Complexity: Medium) |
| Business / Technical Priority | High / Medium |
| Dependencies | WP-01-05 (shell); WP-07 (full, for real data) |
| Owner | Backend Lead |
| Status | Defined |

# 1  Executive Summary

Purpose

Give leadership a live, trustworthy view of programme health from day one — well ahead of the Programme Management module (WP-07) reaching full maturity.

Business Objective

Enable evidence-based executive decision-making and provide the visual proof of progress that donor and government stakeholders expect at every Steering Committee review.

Expected Business Value

Builds early stakeholder confidence and demonstrates continuous value delivery, consistent with the Enterprise Release Strategy's philosophy, well before the platform's core delivery chain is fully live.

# 2  Business Context

| Field | Detail |
| --- | --- |
| Business Capability | Executive Visibility — programme-health reporting for leadership. |
| Stakeholders | Backend Lead (accountable); Executive Sponsors and Steering Committee (primary users); Product Owner (UAT). |
| Business Drivers | SRS Part 3 (Executive Management functional requirements); donor reporting cadence requires a demonstrable dashboard at every Steering Committee review. |
| Problems Addressed | Without this capability, executives rely on subjective narrative status reports; a live dashboard replaces that with objective, queryable data. |

# 3  Scope

In Scope

- Release 1 (thin slice): dashboard shell with headline programme-health tiles, clearly labeled as preview data until WP-07 is live.

- Release 4 (full): KPI scorecards and decision briefs wired to real Programme Management data (WP-07, WP-08, WP-09).

Out of Scope

- Predictive analytics (delivered in WP-17, Release 5).

- Public-facing dashboards (delivered by WP-22).

Assumptions

- WP-01-05 provide the authentication and authorization foundation the dashboard is served behind; WP-07's thin data-model slice (Release 2) provides early entities the Release 4 dashboard will query.

Constraints

- The Release 1 shell must clearly label preview/placeholder data as such — it must never be presented to an executive as validated production data.

# 4  Requirements Traceability

| Req ID | Description | Source | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-EXEC-01 | The platform must present a summary dashboard of programme health to executive users. | SRS Part 3 | Must Have | Dashboard renders headline tiles (active programmes, budget utilization, risk count) for an authenticated executive user. |
| FR-EXEC-02 | The platform must generate decision briefs summarizing programme status for governance meetings. | SRS Part 3 | Should Have | A decision brief can be generated and exported for a selected programme and date range. |
| NFR-EXEC-01 | Dashboard data must be clearly labeled with its as-of date and data source (live vs. preview). | SRS Part 3 | Must Have | Every tile displays a visible as-of timestamp and data-source label. |

# 5  Functional Specification

Features

- Executive dashboard with headline KPI tiles.

- KPI scorecard drill-down by programme/zone.

- Decision brief generator (PDF export) summarizing status for a governance meeting.

User Stories

- As an Executive Sponsor, I can see programme health at a glance without asking for a status report.

- As a Steering Committee member, I can export a decision brief ahead of a governance meeting.

Business Rules

- Only aggregate, role-appropriate data is shown — no drill-down into a level of detail the viewing executive's role does not permit (enforced by WP-05).

Validation Rules

- Date-range filters on the dashboard cannot select a future date range.

Workflows

Executive logs in → dashboard loads headline tiles (cached, refreshed on a schedule) → executive can drill into a KPI or generate a decision brief for an upcoming governance meeting.

Error Scenarios & Exception Handling

- Underlying data source (WP-07) unavailable: dashboard displays the last successfully cached values with a visible staleness warning, rather than failing outright.

# 6  Technical Specification

| Element | Detail |
| --- | --- |
| Architecture References | SRS Part 3; SRS Part 24 (Dashboard Catalogue); Enterprise Solution Architecture. |
| Components | Dashboard aggregation service, decision-brief generator, dashboard frontend. |
| Services | KPI aggregation service (queries WP-07/08/09 once live; queries mock/seed data in the Release 1 shell). |
| Database Entities | dashboard_kpi_cache, decision_brief (metadata + generated file reference). |
| Events | dashboard.refreshed, decision_brief.generated. |
| Background Jobs | Scheduled KPI cache refresh job (default: hourly). |
| Configuration | Cache refresh interval, staleness-warning threshold. |
| Feature Flags | full-kpi-dashboard flag, toggled on once WP-07's full data model is live in Release 4. |

# 7  User Interface

| Screen | Purpose | Key Interactions |
| --- | --- | --- |
| Executive Dashboard | Headline programme-health tiles. | Filter by zone/date range; drill into a tile. |
| KPI Scorecard | Detailed KPI view for a selected programme. | Compare across programmes/zones. |
| Decision Brief Generator | Compose and export a governance-ready summary. | Select programme, date range, export to PDF. |

All screens meet SRS Part 34 accessibility requirements; dashboard tiles are responsive down to tablet breakpoints per Engineering Handbook Ch. 10, prioritizing the executive audience's typical device mix.

# 8  API Specification

| Endpoint | Method | Purpose | Auth |
| --- | --- | --- | --- |
| /api/v1/dashboard/executive | GET | Retrieve headline KPI tile data. | Access token, Executive role |
| /api/v1/dashboard/kpi/{programmeId} | GET | Retrieve KPI scorecard detail for a programme. | Access token, Executive role |
| /api/v1/decision-briefs | POST / GET | Generate / list decision briefs. | Access token, Executive role |

# 9  Database Specification

Adds dashboard_kpi_cache (programme_id, metric, value, as_of, source) and decision_brief (title, programme_id, date_range, generated_file_ref, created_by, created_at) to the WP-01 schema. Both tables follow WP-01's organization-scoping, soft-delete, and audit conventions.

# 10  Security Requirements

| Control | Requirement |
| --- | --- |
| Authentication | WP-02 access token required for all endpoints. |
| Authorization | Executive role required (WP-05); drill-down respects the viewer's zone scoping. |
| RBAC / ABAC | ABAC zone-scoping applied so an executive sees only the zones their role covers, if scoped below platform-wide. |
| Encryption | Generated decision-brief PDFs stored encrypted at rest, consistent with WP-01's Confidential-classification policy. |
| Audit Logging | Decision-brief generation and export logged to audit_log. |
| Compliance | Not applicable beyond standard platform data-handling requirements. |
| Privacy Controls | Dashboard aggregates only; no individual-level personal data surfaced. |

# 11  AI Components

Not applicable to WP-06 in its current scope. Predictive analytics extending this dashboard is delivered by WP-17 in Release 5, layered on top of this Work Package's data model without modification to it.

# 12  Integration Requirements

| Type | Detail |
| --- | --- |
| Internal | Consumes WP-07/08/09 data once live (Release 4); consumes seed/mock data in the Release 1 shell. |
| External | None. |
| Events | dashboard.refreshed / decision_brief.generated (Section 6). |
| Webhooks | None. |
| Batch Jobs | Scheduled KPI cache refresh (Section 6). |

# 13  Testing Requirements

| Test Type | Coverage |
| --- | --- |
| Unit Tests | KPI aggregation logic; decision-brief content assembly. |
| Integration Tests | Dashboard renders correctly against both seed data (Release 1) and live WP-07 data (Release 4). |
| API Tests | Contract tests for the three Section 8 endpoints. |
| UI Tests | Dashboard, scorecard, and decision-brief screens. |
| Security Tests | Zone-scoping enforcement on drill-down. |
| Performance Tests | Dashboard load time under a realistic multi-programme data volume. |
| UAT Scenarios | UAT-EXEC-01: an Executive Sponsor reviews the dashboard and generates a decision brief for a mock Steering Committee meeting. |
| Regression Tests | Full suite re-run when WP-07's full data model goes live in Release 4, confirming the shell-to-full transition is seamless. |

# 14  Documentation Updates

- User Guide: executive dashboard walkthrough.

- ADR: caching strategy and shell-to-full transition approach.

- Traceability Matrix: FR-EXEC-01/02, NFR-EXEC-01 marked implemented.

# 15  Deliverables

- Source code: dashboard aggregation service, decision-brief generator, frontend.

- Configuration: cache refresh interval.

- Database migrations: dashboard_kpi_cache, decision_brief.

- Tests: full suite per Section 13.

- Documentation: user guide, ADR, traceability matrix.

- Deployment scripts: wired into WP-03's pipeline.

- Monitoring configuration: cache-refresh success-rate dashboard.

# 16  Acceptance Criteria

1. An authenticated executive sees headline KPI tiles, correctly labeled with as-of date and data source (FR-EXEC-01, NFR-EXEC-01).

2. A decision brief can be generated and exported for a selected programme and date range (FR-EXEC-02).

3. The shell-to-full transition in Release 4 requires no change to the dashboard's UI contract, only its data source.

# 17  Definition of Ready

- WP-01 through WP-05 closed.

- SRS Parts 3 and 24 approved and unchanged since last review.

# 18  Definition of Done

- All Section 16 acceptance criteria met.

- UAT-EXEC-01 signed off by Product Owner.

- Peer review approved.

- Traceability Matrix updated.

- ADR recorded.

- Definition of Done sign-off by Backend Lead and Product Owner.

# 19  Risks & Mitigations

| Risk | Category | Mitigation |
| --- | --- | --- |
| Preview data in the Release 1 shell is mistaken for validated production data by an executive. | Business | Mandatory, non-suppressible data-source labeling on every tile (NFR-EXEC-01). |
| Dashboard becomes a bottleneck once real programme data volume grows. | Technical | KPI values are cached and refreshed on a schedule, not computed live on every page load. |

# 20  Engineering Checklist

- Code complete.

- Tests passed.

- Documentation updated.

- ADR updated.

- Security validated.

- Performance validated.

- Accessibility validated.

- Peer review approved.

- Traceability updated.

# 21  Antigravity Implementation Package

ANTIGRAVITY This section is the complete, self-contained handoff package for Antigravity to execute WP-06 without consulting any document outside this list.

| Element | Detail |
| --- | --- |
| Required Context Documents | This document (EWPL WP-06); SRS Parts 3 and 24; EWPL WP-01 through WP-05. |
| Mandatory Architecture References | Enterprise Solution Architecture; MEKB Part 11 Dependency Matrix entry for WP-06. |
| Required APIs | The three endpoints in Section 8. |
| Required Database Objects | dashboard_kpi_cache, decision_brief (Section 9). |
| Required UI Components | The three screens in Section 7. |
| Security Controls | Zone-scoped ABAC on drill-down, encrypted decision-brief storage — Section 10. |
| Test Cases | UAT-EXEC-01 plus the full Section 13 suite. |
| Expected Engineering Outputs | Dashboard aggregation service, decision-brief generator, frontend, full test suite, ADR. |
| Documentation Updates | User Guide, ADR log, Requirements Traceability Matrix. |
| Completion Checklist | Identical to Section 20. |