VOLUME IV — ENTERPRISE ENGINEERING WORK PACKAGE LIBRARY (EWPL)

WP-13

Knowledge Repository

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Implementation-Ready Engineering Work Package — Release 3, Sprint 11

WP-13

Knowledge Repository

Work Package Profile

| Field | Value |
| --- | --- |
| Work Package ID | WP-13 |
| Business Capability | Organizational Knowledge |
| Engineering Domain | AI & Knowledge Management (MEKB Part 2) |
| ERS Release / Sprint | Release 3 / Sprint 11 |
| Estimated Story Points | 15 (Complexity: Medium) |
| Business / Technical Priority | High / Medium |
| Dependencies | WP-12 (Documents) |
| Owner | AI/KM Lead |
| Status | Defined |

# 1  Executive Summary

Purpose

Organize what Documents stores into curated, discoverable organizational knowledge — articles, lessons learned, templates, and FAQs — turning a document store into institutional memory.

Business Objective

Prevent the organization from losing hard-won lessons and reusable know-how to staff turnover, by giving knowledge a structured, curated home rather than leaving it buried in individual documents.

Expected Business Value

Opens Release 3: the platform's knowledge backbone. This Work Package's data model is also the foundation WP-23's AI Assistant will retrieve from in Release 5 — building it well is a direct investment in that later capability.

# 2  Business Context

| Field | Detail |
| --- | --- |
| Business Capability | Organizational Knowledge — curated, discoverable knowledge assets. |
| Stakeholders | AI/KM Lead (accountable); Knowledge Managers and subject-matter experts (content curators); all staff (consumers). |
| Business Drivers | SRS Part 12 (Knowledge Repository functional requirements); institutional-memory risk from staff turnover on a long-running donor programme. |
| Problems Addressed | Prevents lessons learned and reusable templates from being lost in an undifferentiated document store; gives curators a structured way to promote raw documents into organized knowledge. |

# 3  Scope

In Scope

- Knowledge article authoring and curation (can originate from a WP-12 document or be authored directly).

- Lessons Learned register.

- Reusable template library.

- FAQ management.

- Collections/curation (grouping related knowledge assets).

Out of Scope

- Semantic search over knowledge content (delivered by WP-15).

- AI-assisted knowledge discovery and recommendation (delivered by WP-23, which consumes this Work Package's data model).

Assumptions

- WP-12 is closed and its document metadata model is stable before this Work Package begins.

Constraints

- The knowledge data model must be designed with WP-23's future retrieval needs in mind — structured, well-tagged content, not free-form text alone — since a redesign here would be expensive to retrofit once the AI Assistant is built on top of it.

# 4  Requirements Traceability

| Req ID | Description | Source | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-KR-01 | The platform must support authoring and curating knowledge articles. | SRS Part 12 | Must Have | An article can be authored, tagged, categorized, and published to the knowledge repository. |
| FR-KR-02 | The platform must maintain a Lessons Learned register linked to programmes/projects. | SRS Part 12 | Must Have | A lesson can be logged, linked to a programme/project, and browsed by category. |
| FR-KR-03 | The platform must support a reusable template library. | SRS Part 12 | Should Have | A template can be uploaded/authored, categorized, and downloaded for reuse. |
| FR-KR-04 | The platform must support FAQ management. | SRS Part 12 | Should Have | FAQs can be authored, categorized, and browsed. |
| NFR-KR-01 | Knowledge content must be structured and tagged sufficiently to support future AI retrieval. | ERS Part 1, Section 1.7 | Must Have | Every knowledge article carries structured metadata (category, tags, source) reviewed by the AI/KM Lead against WP-23's anticipated retrieval needs. |

# 5  Functional Specification

Features

- Knowledge article editor and publishing workflow.

- Lessons Learned register.

- Template library with download.

- FAQ management.

- Collections for grouping related assets.

User Stories

- As a Knowledge Manager, I can promote a well-written document into a curated knowledge article.

- As a Project Manager, I can log a lesson learned at project close-out.

- As any staff member, I can browse the template library for a reusable document template.

Business Rules

- A knowledge article can reference a source document (WP-12) but is itself a distinct, independently versioned asset.

Validation Rules

- Every knowledge article must have at least one category and one tag before it can be published.

Workflows

A curator selects a source document or authors new content directly → structures it as a knowledge article with category and tags → publishes it to the repository → it becomes browsable and, once WP-15 is live, searchable.

Error Scenarios & Exception Handling

- Attempted publish without required category/tags: blocked with a clear validation error.

# 6  Technical Specification

| Element | Detail |
| --- | --- |
| Architecture References | SRS Part 12; AI & Knowledge Management Strategy. |
| Components | Knowledge article service, lessons-learned service, template library service, FAQ service. |
| Services | Knowledge metadata service, consumed by WP-15 (Search) and WP-23 (AI Assistant) once live. |
| Database Entities | knowledge_articles, lessons_learned, templates, faqs, knowledge_collections. |
| Events | knowledge_article.published, lesson.logged, template.published, faq.published. |
| Background Jobs | None specific to this Work Package. |
| Configuration | Category taxonomy, tag governance rules. |
| Feature Flags | None. |

# 7  User Interface

| Screen | Purpose | Key Interactions |
| --- | --- | --- |
| Knowledge Article Editor | Author and publish articles. | Rich-text editing, category/tag assignment, source-document link. |
| Knowledge Repository Browser | Browse articles, lessons, templates, FAQs. | Filter by category/tag, view collections. |
| Lessons Learned Register | Log and browse lessons. | Link to programme/project, filter by category. |

# 8  API Specification

| Endpoint | Method | Purpose | Auth |
| --- | --- | --- | --- |
| /api/v1/knowledge/articles | GET / POST | List / author knowledge articles. | Access token |
| /api/v1/knowledge/lessons-learned | GET / POST | List / log lessons learned. | Access token |
| /api/v1/knowledge/templates | GET / POST | List / publish templates. | Access token |
| /api/v1/knowledge/faqs | GET / POST | List / author FAQs. | Access token |

# 9  Database Specification

Introduces knowledge_articles (title, body, category, tags, source_document_id nullable), lessons_learned (programme_id, project_id, description, category), templates (title, category, file_ref), faqs (question, answer, category), and knowledge_collections (name, member_asset_refs). All organization-scoped, soft-deleted, and audited per WP-01 convention.

# 10  Security Requirements

| Control | Requirement |
| --- | --- |
| Authentication | WP-02 access token required. |
| Authorization | Publishing restricted to Knowledge Manager or content-owner roles; read access follows standard zone scoping (WP-05). |
| RBAC / ABAC | Consistent with the zone-scoping model established across the platform. |
| Encryption | Standard WP-01 policy applies. |
| Audit Logging | Article/lesson/template/FAQ publish and edit actions logged. |
| Compliance | Not applicable beyond standard platform data handling. |
| Privacy Controls | Not applicable; knowledge content is organizational, not personal, data by design. |

# 11  AI Components

This Work Package establishes the structured knowledge data model that WP-23's AI Assistant retrieves from in Release 5. No AI capability is implemented in WP-13 itself — its responsibility is to produce well-structured, well-tagged content that makes later retrieval effective (NFR-KR-01).

# 12  Integration Requirements

| Type | Detail |
| --- | --- |
| Internal | Consumes WP-12 documents as an optional source; provides knowledge metadata to WP-15 (Search) and WP-23 (AI Assistant) once live. |
| External | None. |
| Events | knowledge_article.published / lesson.logged / template.published / faq.published (Section 6). |
| Webhooks | None owned directly. |
| Batch Jobs | None specific to this Work Package. |

# 13  Testing Requirements

| Test Type | Coverage |
| --- | --- |
| Unit Tests | Category/tag validation logic. |
| Integration Tests | Article authored from a source document retains the correct linkage; lessons-learned linkage to programme/project. |
| API Tests | Contract tests for all Section 8 endpoints. |
| UI Tests | Article editor, repository browser, lessons-learned register. |
| Security Tests | Publishing restricted to authorized roles. |
| Performance Tests | Repository browse/filter performance at realistic content volume. |
| UAT Scenarios | UAT-KR-01: a Knowledge Manager curates a document into a published article and a Project Manager logs a lesson learned. |
| Regression Tests | Full suite re-run whenever WP-12's document metadata model changes. |

# 14  Documentation Updates

- User Guide: knowledge article authoring and lessons-learned logging.

- ADR: knowledge data model design, with explicit rationale tied to WP-23's future retrieval needs.

- Traceability Matrix: FR-KR-01/02/03/04, NFR-KR-01 marked implemented.

# 15  Deliverables

- Source code: knowledge article/lessons/template/FAQ services, frontend.

- Configuration: category taxonomy.

- Database migrations: knowledge_articles, lessons_learned, templates, faqs, knowledge_collections.

- Tests: full suite per Section 13.

- Documentation: user guide, ADR, traceability matrix.

- Deployment scripts: wired into WP-03's pipeline.

- Monitoring configuration: publishing-activity dashboard.

# 16  Acceptance Criteria

1. A knowledge article can be authored, tagged, categorized, and published, with optional linkage to a source document (FR-KR-01).

2. A lesson learned can be logged and linked to a programme/project (FR-KR-02).

3. A template can be published and downloaded for reuse (FR-KR-03).

4. An FAQ can be authored and browsed by category (FR-KR-04).

5. The AI/KM Lead confirms the data model's structure and tagging are sufficient for WP-23's anticipated retrieval needs (NFR-KR-01).

# 17  Definition of Ready

- WP-12 closed and its document metadata model stable.

- SRS Part 12 approved and unchanged since last review.

# 18  Definition of Done

- All Section 16 acceptance criteria met.

- UAT-KR-01 signed off.

- Peer review approved.

- Traceability Matrix updated.

- ADR recorded.

- Definition of Done sign-off by AI/KM Lead and Solution Architect.

# 19  Risks & Mitigations

| Risk | Category | Mitigation |
| --- | --- | --- |
| Knowledge data model insufficiently structured for effective AI retrieval in Release 5. | Technical | AI/KM Lead explicitly reviews the data model against WP-23's anticipated needs before Definition of Done (NFR-KR-01), not after WP-23 begins. |
| Low curator adoption leaves the repository sparsely populated. | Business | Lessons-learned logging is built into standard project close-out procedure (PDIB Part 12, Training & Capacity Building Plan), not left optional. |

# 20  Engineering Checklist

- Code complete.

- Tests passed.

- Documentation updated.

- ADR updated.

- Security validated.

- Performance validated.

- Accessibility validated.

- Peer review approved.

- Traceability updated.

# 21  Antigravity Implementation Package

ANTIGRAVITY This section is the complete, self-contained handoff package for Antigravity to execute WP-13 without consulting any document outside this list.

| Element | Detail |
| --- | --- |
| Required Context Documents | This document (EWPL WP-13); SRS Part 12; AI & Knowledge Management Strategy; EWPL WP-12. |
| Mandatory Architecture References | MEKB Part 11 Dependency Matrix entry for WP-13. |
| Required APIs | The four endpoints in Section 8. |
| Required Database Objects | knowledge_articles, lessons_learned, templates, faqs, knowledge_collections (Section 9). |
| Required UI Components | The three screens in Section 7. |
| Security Controls | Role-restricted publishing, standard zone scoping — Section 10. |
| Test Cases | UAT-KR-01 plus the full Section 13 suite. |
| Expected Engineering Outputs | Knowledge article/lessons/template/FAQ services, frontend, full test suite, ADR. |
| Documentation Updates | User Guide, ADR log, Requirements Traceability Matrix. |
| Completion Checklist | Identical to Section 20. |