VOLUME IV — ENTERPRISE ENGINEERING WORK PACKAGE LIBRARY (EWPL)

WP-14

Media

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Implementation-Ready Engineering Work Package — Release 2, Sprint 10

WP-14

Media

Work Package Profile

| Field | Value |
| --- | --- |
| Work Package ID | WP-14 |
| Business Capability | Media Management |
| Engineering Domain | Backend / Frontend (MEKB Part 2) |
| ERS Release / Sprint | Release 2 / Sprint 10 |
| Estimated Story Points | 11 (Complexity: Low) |
| Business / Technical Priority | Medium / Medium |
| Dependencies | WP-03 (DevSecOps Pipeline & Environment Foundation), WP-05 (Security & Access Control) |
| Owner | Backend Lead |
| Status | Defined |

# 1  Executive Summary

Purpose

Provide independent, purpose-built handling for images, video, and other rich media assets, distinct from the document-centric workflow of WP-12.

Business Objective

Give programmes and communications teams a proper home for photos, event media, and promotional material, rather than forcing rich media through a document-approval workflow that does not fit its use case.

Expected Business Value

Runs in parallel with WP-12 within Release 2, adding independent value without extending the release timeline, since neither Work Package blocks the other.

# 2  Business Context

| Field | Detail |
| --- | --- |
| Business Capability | Media Management — image, video, and rich-media asset handling. |
| Stakeholders | Backend Lead (accountable); Communications staff (primary users); WP-22 Public Portal (future consumer). |
| Business Drivers | SRS Part 13 (Media functional requirements). |
| Problems Addressed | Removes the friction of forcing photos and video through a document-approval workflow designed for text-based records. |

# 3  Scope

In Scope

- Media upload (image, video, audio) with basic metadata (caption, credit, date, programme/zone association).

- Media library browse and gallery view.

- Thumbnail/preview generation.

Out of Scope

- Approval workflow (media is lighter-weight than Documents by design; formal approval-gating is not applied here, consistent with SRS Part 13).

- Public-facing media galleries (delivered by WP-22, which consumes this Work Package's library).

Assumptions

- WP-03's storage infrastructure and WP-05's access control are both available before this Work Package begins.

Constraints

- Media file size and format constraints must be enforced at upload time to protect storage cost and performance.

# 4  Requirements Traceability

| Req ID | Description | Source | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-MED-01 | The platform must support upload of image, video, and audio media with metadata. | SRS Part 13 | Must Have | A media asset can be uploaded, tagged with caption/credit/date, and associated with a programme/zone. |
| FR-MED-02 | The platform must present uploaded media in a browsable gallery view. | SRS Part 13 | Must Have | Media library correctly renders thumbnails and supports filtering by programme/zone. |
| NFR-MED-01 | Thumbnails/previews must be generated automatically on upload. | SRS Part 13 | Should Have | A thumbnail is available within a defined SLA of upload completion. |

# 5  Functional Specification

Features

- Media upload widget.

- Media library gallery view.

- Automatic thumbnail/preview generation.

User Stories

- As a Communications staff member, I can upload event photos and tag them with a caption and programme.

- As any staff member, I can browse the media library filtered by programme or zone.

Business Rules

- Media assets are not subject to the Documents approval workflow; visibility is controlled by standard zone-scoped access alone.

Validation Rules

- Uploaded media must be within the approved format/size allow-list.

Workflows

A staff member uploads a media asset with metadata → the platform generates a thumbnail/preview automatically → the asset becomes browsable in the media library per standard zone-scoped access.

Error Scenarios & Exception Handling

- Upload of a disallowed format: rejected at upload time.

- Thumbnail generation failure: asset remains uploaded and accessible with a generic placeholder icon, logged for retry rather than blocking the upload.

# 6  Technical Specification

| Element | Detail |
| --- | --- |
| Architecture References | SRS Part 13; AIDS Part 11 (File & Media APIs). |
| Components | Media upload service, thumbnail-generation worker, media library frontend. |
| Services | Media metadata service, consumable by WP-22 (Public Portal) once live. |
| Database Entities | media_assets, media_metadata. |
| Events | media.uploaded, media.thumbnail_generated. |
| Background Jobs | Thumbnail-generation worker (asynchronous, triggered on upload). |
| Configuration | Allowed formats, max file size, thumbnail dimensions. |
| Feature Flags | None. |

# 7  User Interface

| Screen | Purpose | Key Interactions |
| --- | --- | --- |
| Media Upload Widget | Upload a media asset with metadata. | Drag-drop upload, metadata form. |
| Media Library / Gallery Viewer | Browse uploaded media. | Filter by programme/zone, lightbox preview. |

# 8  API Specification

| Endpoint | Method | Purpose | Auth |
| --- | --- | --- | --- |
| /api/v1/media | GET / POST | List / upload media assets. | Access token |
| /api/v1/media/{id} | GET / DELETE | View / remove a media asset. | Access token, owner or Admin |

# 9  Database Specification

Introduces media_assets (file_ref, type, programme/zone scope, uploaded_by, thumbnail_ref) and media_metadata (media_id, caption, credit, date). Organization-scoped, soft-deleted, and audited per WP-01 convention.

# 10  Security Requirements

| Control | Requirement |
| --- | --- |
| Authentication | WP-02 access token required. |
| Authorization | Upload restricted to authenticated staff; visibility zone-scoped per WP-05. |
| RBAC / ABAC | Standard zone-scoping model. |
| Encryption | Standard WP-01 policy applies to stored media files. |
| Audit Logging | Upload and deletion actions logged. |
| Compliance | Not applicable beyond standard platform data handling. |
| Privacy Controls | Media containing identifiable individuals (e.g., event photos) subject to standard consent guidance in the Administrator Guide, not enforced at the platform level. |

# 11  AI Components

Not applicable to WP-14.

# 12  Integration Requirements

| Type | Detail |
| --- | --- |
| Internal | Independent of WP-12; provides media assets to WP-22 (Public Portal) once live. |
| External | None. |
| Events | media.uploaded / media.thumbnail_generated (Section 6). |
| Webhooks | None owned directly. |
| Batch Jobs | Thumbnail-generation worker (Section 6). |

# 13  Testing Requirements

| Test Type | Coverage |
| --- | --- |
| Unit Tests | Format/size validation logic. |
| Integration Tests | Upload-to-thumbnail-to-library-visibility flow. |
| API Tests | Contract tests for both Section 8 endpoints. |
| UI Tests | Upload widget and gallery viewer. |
| Security Tests | Zone-scoped visibility enforcement. |
| Performance Tests | Thumbnail-generation throughput and gallery load time at realistic media volume. |
| UAT Scenarios | UAT-MED-01: a Communications staff member uploads event photos and browses the gallery. |
| Regression Tests | Full suite re-run on any change to the thumbnail-generation worker. |

# 14  Documentation Updates

- User Guide: media upload and gallery usage.

- ADR: thumbnail-generation architecture.

- Traceability Matrix: FR-MED-01/02, NFR-MED-01 marked implemented.

# 15  Deliverables

- Source code: media service, thumbnail worker, frontend.

- Configuration: allowed formats, size limits, thumbnail dimensions.

- Database migrations: media_assets, media_metadata.

- Tests: full suite per Section 13.

- Documentation: user guide, ADR, traceability matrix.

- Deployment scripts: wired into WP-03's pipeline.

- Monitoring configuration: thumbnail-generation success-rate dashboard.

# 16  Acceptance Criteria

1. A media asset can be uploaded with metadata and associated with a programme/zone (FR-MED-01).

2. The media library renders a filterable gallery of uploaded assets (FR-MED-02).

3. A thumbnail is generated automatically within the defined SLA (NFR-MED-01).

# 17  Definition of Ready

- WP-03 and WP-05 both closed.

- SRS Part 13 approved and unchanged since last review.

# 18  Definition of Done

- All Section 16 acceptance criteria met.

- UAT-MED-01 signed off.

- Peer review approved.

- Traceability Matrix updated.

- ADR recorded.

- Definition of Done sign-off by Backend Lead and DevSecOps Lead.

# 19  Risks & Mitigations

| Risk | Category | Mitigation |
| --- | --- | --- |
| Uncontrolled media file sizes drive storage cost growth. | Technical | Format/size allow-list enforced at upload time (Section 5), not a post-hoc storage-cost review. |
| Thumbnail-generation worker becomes a bottleneck at high upload volume. | Technical | Asynchronous, queued generation (Section 6) decouples upload latency from thumbnail processing time. |

# 20  Engineering Checklist

- Code complete.

- Tests passed.

- Documentation updated.

- ADR updated.

- Security validated.

- Performance validated.

- Accessibility validated.

- Peer review approved.

- Traceability updated.

# 21  Antigravity Implementation Package

ANTIGRAVITY This section is the complete, self-contained handoff package for Antigravity to execute WP-14 without consulting any document outside this list.

| Element | Detail |
| --- | --- |
| Required Context Documents | This document (EWPL WP-14); SRS Part 13; AIDS Part 11; EWPL WP-03 and WP-05. |
| Mandatory Architecture References | MEKB Part 11 Dependency Matrix entry for WP-14. |
| Required APIs | The two endpoints in Section 8. |
| Required Database Objects | media_assets, media_metadata (Section 9). |
| Required UI Components | The two screens in Section 7. |
| Security Controls | Zone-scoped visibility, standard encryption at rest — Section 10. |
| Test Cases | UAT-MED-01 plus the full Section 13 suite. |
| Expected Engineering Outputs | Media service, thumbnail worker, frontend, full test suite, ADR. |
| Documentation Updates | User Guide, ADR log, Requirements Traceability Matrix. |
| Completion Checklist | Identical to Section 20. |