VOLUME IV — ENTERPRISE ENGINEERING WORK PACKAGE LIBRARY (EWPL)

WP-15

Search (Platform-Wide)

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Implementation-Ready Engineering Work Package — Release 2 (scoped) / Release 3 (full), Sprint 12

WP-15

Search (Platform-Wide)

Work Package Profile

| Field | Value |
| --- | --- |
| Work Package ID | WP-15 |
| Business Capability | Enterprise Discovery |
| Engineering Domain | AI & Knowledge Management (MEKB Part 2) |
| ERS Release / Sprint | Release 2 (Documents/Media scoped) / Release 3 (full semantic) / Sprint 12 |
| Estimated Story Points | 14 (Complexity: High) |
| Business / Technical Priority | High / High |
| Dependencies | WP-12 (Documents), WP-13 (Knowledge Repository), WP-05 (Security & Access Control) |
| Owner | AI/KM Lead |
| Status | Defined |

# 1  Executive Summary

Purpose

Index Documents and, once live, the Knowledge Repository into a single, unified, permission-aware search experience spanning the whole platform.

Business Objective

Let any user find what they need — a document, a knowledge article, a template — from one search bar, without knowing in advance which module holds it.

Expected Business Value

Turns a growing content store into something people actually use: content nobody can find delivers no value regardless of how well it is curated or governed.

# 2  Business Context

| Field | Detail |
| --- | --- |
| Business Capability | Enterprise Discovery — unified, permission-aware search across content types. |
| Stakeholders | AI/KM Lead (accountable); every platform user (consumer); WP-23 AI Assistant (future consumer of this Work Package's index). |
| Business Drivers | SRS Part 31 (platform-wide Search Requirements). |
| Problems Addressed | Removes the need for users to know which module holds the content they are looking for; without this Work Package, Documents and Knowledge Repository content is discoverable only by browsing. |

# 3  Scope

In Scope

- Release 2 (scoped): keyword search over Documents and Media metadata (title, tags, category) — available as soon as those Work Packages are live.

- Release 3 (full): semantic/embedding-based search extended across Documents and Knowledge Repository content, unified results ranking, faceted filtering.

Out of Scope

- AI-generated answers to search queries (delivered by WP-23, which consumes this Work Package's index rather than duplicating it).

Assumptions

- WP-12 and WP-14 (Release 2 scope) and WP-13 (Release 3 scope) are available before the corresponding phase of this Work Package begins.

Constraints

- Search results must never reveal the existence of content the requesting user lacks permission to view — permission-awareness is enforced at the index-query layer, not filtered after the fact.

# 4  Requirements Traceability

| Req ID | Description | Source | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-SRCH-01 | The platform must provide keyword search over Documents and Media metadata. | SRS Part 31 | Must Have | A keyword query returns relevant documents/media the requesting user has permission to view. |
| FR-SRCH-02 | The platform must provide semantic search across Documents and Knowledge Repository content (Release 3). | SRS Part 31 | Must Have | A natural-language query returns semantically relevant results ranked above pure keyword matches where appropriate. |
| NFR-SRCH-01 | Search results must never include content the requesting user lacks permission to view. | Security Architecture | Must Have | A user without access to a given document never sees it in search results, verified by explicit negative test. |
| NFR-SRCH-02 | Search queries must return within the performance threshold fixed in SRS Part 33. | SRS Part 33 | Must Have | p95 query latency within threshold under projected content volume and query load. |

# 5  Functional Specification

Features

- Global search bar with type-ahead suggestions.

- Results screen with faceted filtering (content type, category, programme/zone, date).

- Release 3: semantic ranking layered on top of keyword matching.

User Stories

- As any user, I can search for a document or knowledge article by keyword and find it regardless of which module it lives in.

- As any user, I can filter search results by content type or programme/zone.

Business Rules

- The search index is rebuilt incrementally on every content create/update/delete event, never requiring a manual reindex for normal operation.

Validation Rules

- Not applicable beyond standard query input sanitization.

Workflows

Content is created/updated in WP-12, WP-13, or WP-14 → an indexing event is emitted → this Work Package's indexer updates the search index accordingly → a user's subsequent query reflects the update, permission-filtered against their access at query time.

Error Scenarios & Exception Handling

- Indexing lag: a very recently published item may not yet appear in search results; the platform does not claim real-time indexing, only near-real-time, and this is disclosed in the User Guide.

- Index unavailable: search degrades gracefully to a database-level keyword fallback rather than failing outright.

# 6  Technical Specification

| Element | Detail |
| --- | --- |
| Architecture References | SRS Part 31; DDS Part 12 (Search & Metadata Model); AIDS Part 12 (Search & AI APIs). |
| Components | Search index (keyword, Release 2; keyword + vector embeddings, Release 3), indexing pipeline, query service. |
| Services | Unified search query service, consumed by the global search UI and, once live, by WP-23's AI Assistant. |
| Database Entities | search_index_metadata (tracking indexed-item state); the index itself lives in a dedicated search/vector store, not the core relational schema. |
| Events | search.index.updated, search.query.executed (for usage analytics). |
| Background Jobs | Periodic full-reindex job (safety net against missed incremental updates). |
| Configuration | Ranking weights, embedding model selection (Release 3). |
| Feature Flags | semantic-search flag, toggled on in Release 3. |

# 7  User Interface

| Screen | Purpose | Key Interactions |
| --- | --- | --- |
| Global Search Bar | Entry point for search, available platform-wide. | Type-ahead suggestions. |
| Search Results | Ranked results with filters. | Facet filtering, sort by relevance/date. |

# 8  API Specification

| Endpoint | Method | Purpose | Auth |
| --- | --- | --- | --- |
| /api/v1/search | GET | Execute a search query with optional filters. | Access token |
| /api/v1/search/suggest | GET | Type-ahead suggestions for a partial query. | Access token |

Both endpoints are consumed by the global search UI and, once WP-23 is live, by the AI Assistant's retrieval layer, using the same permission-aware query semantics — no separate, less-restrictive API is exposed for AI use.

# 9  Database Specification

Introduces search_index_metadata (item_type, item_id, indexed_at, index_version) in the core relational schema to track indexing state. The search index content itself (keyword postings in Release 2; keyword plus vector embeddings in Release 3) lives in a dedicated search/vector store per the Enterprise Solution Architecture, not duplicated into the core schema.

# 10  Security Requirements

| Control | Requirement |
| --- | --- |
| Authentication | WP-02 access token required. |
| Authorization | Every search query is executed with the requesting user's permission context; the index itself is permission-aware at query time, not filtered after retrieval (NFR-SRCH-01). |
| RBAC / ABAC | Zone-scoped ABAC applied identically to search results as to direct module access — search must never be a permission bypass. |
| Encryption | Index content classified consistently with its source (Confidential source documents are not indexed in plaintext beyond what access control permits). |
| Audit Logging | Search queries logged for usage analytics; this Work Package receives Dedicated Security Architect review given the data-leakage risk inherent in any cross-module search surface. |
| Compliance | Not applicable beyond standard platform data handling. |
| Privacy Controls | Search suggestions must not leak the existence of restricted content through type-ahead behavior. |

# 11  AI Components

Release 3 introduces semantic search using vector embeddings generated from Documents and Knowledge Repository content. This is the direct technical foundation WP-23's AI Assistant builds its retrieval-augmented generation (RAG) pipeline on in Release 5 — WP-15 produces the embeddings and index, WP-23 adds the conversational layer on top.

# 12  Integration Requirements

| Type | Detail |
| --- | --- |
| Internal | Indexes content from WP-12, WP-13, and WP-14; consumed by the global search UI and, in Release 5, by WP-23's AI Assistant. |
| External | Embedding-generation model API (Release 3), per the AI & Knowledge Management Strategy. |
| Events | search.index.updated / search.query.executed (Section 6). |
| Webhooks | None owned directly. |
| Batch Jobs | Periodic full-reindex safety net (Section 6). |

# 13  Testing Requirements

| Test Type | Coverage |
| --- | --- |
| Unit Tests | Indexing pipeline transformation logic; ranking calculation. |
| Integration Tests | Content created in WP-12/13/14 becomes searchable within the expected indexing SLA. |
| API Tests | Contract tests for both Section 8 endpoints. |
| UI Tests | Search bar, type-ahead, results/filter screens. |
| Security Tests | Explicit negative test: a user without access to a document never sees it in search results, including via type-ahead suggestion (NFR-SRCH-01). |
| Performance Tests | Query latency under projected content volume and concurrent query load (NFR-SRCH-02). |
| UAT Scenarios | Validated implicitly through the UAT of each indexed module (WP-12, WP-13); no separate WP-15 UAT gate, consistent with its Master Catalogue classification. |
| Regression Tests | Full suite re-run whenever WP-12/13/14's content schema changes. |

# 14  Documentation Updates

- User Guide: search usage and filtering.

- ADR: search/vector store technology selection; keyword-to-semantic transition rationale.

- Traceability Matrix: FR-SRCH-01/02, NFR-SRCH-01/02 marked implemented.

# 15  Deliverables

- Source code: indexing pipeline, query service, global search UI.

- Configuration: ranking weights, embedding model selection (Release 3).

- Database migrations: search_index_metadata.

- Tests: full suite per Section 13.

- Documentation: user guide, ADR, traceability matrix.

- Deployment scripts: wired into WP-03's pipeline.

- Monitoring configuration: indexing-lag and query-latency dashboards.

# 16  Acceptance Criteria

1. A keyword query returns relevant Documents/Media results the requesting user has permission to view (FR-SRCH-01).

2. A natural-language query returns semantically relevant results across Documents and Knowledge Repository content (FR-SRCH-02, Release 3).

3. A user without access to a given document never sees it in search results or suggestions, verified by explicit negative test (NFR-SRCH-01).

4. Query latency meets SRS Part 33 thresholds under projected load (NFR-SRCH-02).

# 17  Definition of Ready

- WP-12, WP-14, and WP-05 closed (Release 2 scope); WP-13 closed (Release 3 scope).

- SRS Part 31 approved and unchanged since last review.

# 18  Definition of Done

- All Section 16 acceptance criteria met.

- Peer review approved.

- Security Architect sign-off on permission-aware query enforcement (Dedicated review).

- Traceability Matrix updated.

- ADR recorded.

- Definition of Done sign-off by AI/KM Lead and Security Architect.

# 19  Risks & Mitigations

| Risk | Category | Mitigation |
| --- | --- | --- |
| Search inadvertently exposes restricted content through type-ahead suggestions or result snippets. | Security | Explicit negative security testing (Section 13) covers suggestions and snippets, not only full results. |
| Indexing lag frustrates users expecting real-time search after publishing content. | Business | Indexing SLA disclosed clearly in the User Guide; not presented as instantaneous. |
| Semantic search (Release 3) introduces cost and latency that keyword search did not have. | Technical | Performance-tested against NFR-SRCH-02 before Release 3 Definition of Done, with keyword fallback available if thresholds are not met. |

# 20  Engineering Checklist

- Code complete.

- Tests passed.

- Documentation updated.

- ADR updated.

- Security validated (Dedicated review).

- Performance validated.

- Accessibility validated.

- Peer review approved.

- Traceability updated.

# 21  Antigravity Implementation Package

ANTIGRAVITY This section is the complete, self-contained handoff package for Antigravity to execute WP-15 without consulting any document outside this list.

| Element | Detail |
| --- | --- |
| Required Context Documents | This document (EWPL WP-15); SRS Part 31; DDS Part 12; AIDS Part 12; EWPL WP-12, WP-13, WP-05. |
| Mandatory Architecture References | MEKB Part 11 Dependency Matrix entry for WP-15; AI & Knowledge Management Strategy. |
| Required APIs | The two endpoints in Section 8. |
| Required Database Objects | search_index_metadata (Section 9), plus the dedicated search/vector store. |
| Required UI Components | The two screens in Section 7. |
| Security Controls | Permission-aware query-time filtering, no-leak type-ahead — Section 10. This Work Package requires Dedicated Security Architect review. |
| Test Cases | The full Section 13 suite, with particular emphasis on the NFR-SRCH-01 negative security test. |
| Expected Engineering Outputs | Indexing pipeline, query service, global search UI, full test suite, ADR. |
| Documentation Updates | User Guide, ADR log, Requirements Traceability Matrix. |
| Completion Checklist | Identical to Section 20. |