VOLUME IV — ENTERPRISE ENGINEERING WORK PACKAGE LIBRARY (EWPL)

WP-16

Reporting

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Implementation-Ready Engineering Work Package — Release 4, Sprint 13

WP-16

Reporting

Work Package Profile

| Field | Value |
| --- | --- |
| Work Package ID | WP-16 |
| Business Capability | Business Reporting |
| Engineering Domain | Backend / Frontend (MEKB Part 2) |
| ERS Release / Sprint | Release 4 / Sprint 13 |
| Estimated Story Points | 13 (Complexity: Medium) |
| Business / Technical Priority | High / Medium |
| Dependencies | WP-07 (Programme Management), WP-08 (Projects) |
| Owner | Backend Lead |
| Status | Defined |

# 1  Executive Summary

Purpose

Give the platform a governed way to report on real Programme and Project data, replacing manual spreadsheet-based status reporting.

Business Objective

Enable Programme Managers, Project Managers, and oversight bodies to generate consistent, trustworthy reports without manual data compilation.

Expected Business Value

Turns the data captured across Programme Management, Projects, and Tasks into a reusable reporting asset, and provides the data-access foundation that WP-17 Analytics builds on.

# 2  Business Context

| Field | Detail |
| --- | --- |
| Business Capability | Business Reporting — structured reporting over programme and project data. |
| Stakeholders | Backend Lead (accountable); Programme/Project Managers (primary users); QA Lead (report accuracy validation). |
| Business Drivers | SRS Part 15 (Reporting functional requirements); donor reporting cadence requires accurate, timely programme status reports. |
| Problems Addressed | Removes manual data compilation from spreadsheets; ensures every report draws from the same governed data source as the rest of the platform. |

# 3  Scope

In Scope

- Report catalogue of pre-built standard reports (programme status, budget utilization, project milestone progress).

- Report builder for ad hoc report configuration.

- Scheduled report generation and delivery.

Out of Scope

- Trend and comparative analytics (delivered by WP-17, which builds on this Work Package's data access layer).

- Executive dashboard tiles (delivered by WP-06, though it may consume this Work Package's aggregation logic once both are live).

Assumptions

- WP-07 and WP-08's full Release 4 data models are live before this Work Package begins.

Constraints

- Reports must reflect the same zone-scoped access control as the underlying data — a report is not a permission bypass.

# 4  Requirements Traceability

| Req ID | Description | Source | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-RPT-01 | The platform must provide a catalogue of standard, pre-built reports. | SRS Part 15 | Must Have | At least the programme-status, budget-utilization, and milestone-progress reports are available and produce correct output. |
| FR-RPT-02 | The platform must allow ad hoc report configuration. | SRS Part 15 | Should Have | A user can select data fields and filters to build a custom report. |
| FR-RPT-03 | The platform must support scheduled report generation and delivery. | SRS Part 15 | Should Have | A report can be scheduled for recurring generation and delivered to a specified recipient. |
| NFR-RPT-01 | Reports must respect the same access control as the underlying data. | Security Architecture | Must Have | A user with restricted zone access sees only their permitted scope reflected in report output. |

# 5  Functional Specification

Features

- Report catalogue with standard reports.

- Ad hoc report builder.

- Scheduled report generation and delivery.

User Stories

- As a Programme Manager, I can generate a budget-utilization report for my programme.

- As a Project Manager, I can build a custom report showing milestone status across all my projects.

- As an oversight stakeholder, I can receive a scheduled monthly status report automatically.

Business Rules

- A report's output is always scoped to the requesting user's zone access, regardless of how the report is configured.

Validation Rules

- A custom report configuration must include at least one data field and one date range.

Workflows

User selects a standard report or configures a custom one → sets filters/date range → generates on demand or schedules recurring delivery → report output is rendered and, if scheduled, delivered to configured recipients.

Error Scenarios & Exception Handling

- Report generation against an empty or filtered-to-zero dataset: renders a clear 'no data for selected criteria' output rather than an error.

# 6  Technical Specification

| Element | Detail |
| --- | --- |
| Architecture References | SRS Part 15; SRS Part 25 (Report Catalogue); DDS Part 13 (Reporting & Analytics Model). |
| Components | Report generation service, report builder frontend, scheduled-delivery worker. |
| Services | Report data-access service, reused by WP-17 Analytics. |
| Database Entities | report_definitions, report_schedules, report_runs (execution history). |
| Events | report.generated, report.scheduled_run_completed. |
| Background Jobs | Scheduled report execution worker. |
| Configuration | Standard report templates; delivery channel configuration (email). |
| Feature Flags | ad-hoc-report-builder flag, allowing standard reports to ship first. |

# 7  User Interface

| Screen | Purpose | Key Interactions |
| --- | --- | --- |
| Report Catalogue | Browse and run standard reports. | Select report, set filters, run. |
| Report Builder | Configure a custom report. | Field selection, filter configuration, preview. |
| Scheduled Reports | Manage recurring report deliveries. | Create/edit schedule, set recipients. |

# 8  API Specification

| Endpoint | Method | Purpose | Auth |
| --- | --- | --- | --- |
| /api/v1/reports/catalogue | GET | List standard reports. | Access token |
| /api/v1/reports/run | POST | Generate a report (standard or ad hoc). | Access token |
| /api/v1/reports/schedules | GET / POST | List / create scheduled reports. | Access token |

# 9  Database Specification

Introduces report_definitions (name, type, field/filter config), report_schedules (definition_id, cadence, recipients), and report_runs (schedule_id nullable, executed_at, status). Organization-scoped, soft-deleted, and audited per WP-01 convention; report queries read from WP-07/WP-08's data with zone-scoping applied at query time, never bypassing WP-05's access control.

# 10  Security Requirements

| Control | Requirement |
| --- | --- |
| Authentication | WP-02 access token required. |
| Authorization | Report output filtered to the requesting user's zone access at query time (NFR-RPT-01). |
| RBAC / ABAC | Standard zone-scoping model, applied identically whether a report is standard or ad hoc. |
| Encryption | Standard WP-01 policy applies to stored report definitions and run history. |
| Audit Logging | Report generation and scheduled delivery logged, including which zones' data were included. |
| Compliance | Not applicable beyond standard platform data handling. |
| Privacy Controls | Scheduled report recipients validated against the platform's own user directory — reports are not deliverable to arbitrary external addresses. |

# 11  AI Components

Not applicable to WP-16.

# 12  Integration Requirements

| Type | Detail |
| --- | --- |
| Internal | Reads WP-07/WP-08 data; provides the data-access foundation WP-17 Analytics builds on. |
| External | Outbound email delivery for scheduled reports. |
| Events | report.generated / report.scheduled_run_completed (Section 6). |
| Webhooks | None owned directly. |
| Batch Jobs | Scheduled report execution worker (Section 6). |

# 13  Testing Requirements

| Test Type | Coverage |
| --- | --- |
| Unit Tests | Report field/filter configuration validation. |
| Integration Tests | Standard report generation against seeded Programme/Project data. |
| API Tests | Contract tests for all Section 8 endpoints. |
| UI Tests | Report catalogue, builder, and scheduled-reports screens. |
| Security Tests | Zone-scoping enforcement in report output, including ad hoc reports. |
| Performance Tests | Report generation time at realistic data volume. |
| UAT Scenarios | UAT-RPT-01: a Programme Manager runs a standard report and configures a scheduled custom report. |
| Regression Tests | Full suite re-run whenever WP-07/WP-08's underlying data model changes. |

# 14  Documentation Updates

- User Guide: standard report usage and report builder walkthrough.

- ADR: report data-access architecture (shared with WP-17).

- Traceability Matrix: FR-RPT-01/02/03, NFR-RPT-01 marked implemented.

# 15  Deliverables

- Source code: report generation service, builder frontend, scheduled-delivery worker.

- Configuration: standard report templates, delivery channels.

- Database migrations: report_definitions, report_schedules, report_runs.

- Tests: full suite per Section 13.

- Documentation: user guide, ADR, traceability matrix.

- Deployment scripts: wired into WP-03's pipeline.

- Monitoring configuration: scheduled-report delivery success-rate dashboard.

# 16  Acceptance Criteria

1. Standard reports (programme status, budget utilization, milestone progress) generate correct output (FR-RPT-01).

2. A custom report can be configured with selected fields and filters (FR-RPT-02).

3. A report can be scheduled for recurring generation and delivery (FR-RPT-03).

4. Report output correctly reflects the requesting user's zone-scoped access in every tested scenario (NFR-RPT-01).

# 17  Definition of Ready

- WP-07 and WP-08 closed.

- SRS Parts 15 and 25 approved and unchanged since last review.

# 18  Definition of Done

- All Section 16 acceptance criteria met.

- UAT-RPT-01 signed off.

- Peer review approved.

- Traceability Matrix updated.

- ADR recorded.

- Definition of Done sign-off by Backend Lead and QA Lead.

# 19  Risks & Mitigations

| Risk | Category | Mitigation |
| --- | --- | --- |
| Ad hoc report builder allows a query pattern that degrades database performance. | Technical | Report queries are bounded (date-range limits, field-count limits) and performance-tested before Definition of Done. |
| Zone-scoping inconsistently applied between standard and ad hoc reports. | Security | Both report types share the same underlying data-access service (Section 6), rather than separate, divergent implementations. |

# 20  Engineering Checklist

- Code complete.

- Tests passed.

- Documentation updated.

- ADR updated.

- Security validated.

- Performance validated.

- Accessibility validated.

- Peer review approved.

- Traceability updated.

# 21  Antigravity Implementation Package

ANTIGRAVITY This section is the complete, self-contained handoff package for Antigravity to execute WP-16 without consulting any document outside this list.

| Element | Detail |
| --- | --- |
| Required Context Documents | This document (EWPL WP-16); SRS Parts 15 and 25; DDS Part 13; EWPL WP-07 and WP-08. |
| Mandatory Architecture References | MEKB Part 11 Dependency Matrix entry for WP-16. |
| Required APIs | The three endpoints in Section 8. |
| Required Database Objects | report_definitions, report_schedules, report_runs (Section 9). |
| Required UI Components | The three screens in Section 7. |
| Security Controls | Query-time zone scoping on all report output, recipient validation for scheduled delivery — Section 10. |
| Test Cases | UAT-RPT-01 plus the full Section 13 suite. |
| Expected Engineering Outputs | Report generation service, builder frontend, scheduled-delivery worker, full test suite, ADR. |
| Documentation Updates | User Guide, ADR log, Requirements Traceability Matrix. |
| Completion Checklist | Identical to Section 20. |