VOLUME IV — ENTERPRISE ENGINEERING WORK PACKAGE LIBRARY (EWPL)

WP-17

Analytics

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Implementation-Ready Engineering Work Package — Release 4 (full) / Release 5 (predictive), Sprint 13

WP-17

Analytics

Work Package Profile

| Field | Value |
| --- | --- |
| Work Package ID | WP-17 |
| Business Capability | Business Intelligence |
| Engineering Domain | Backend / Frontend (MEKB Part 2) |
| ERS Release / Sprint | Release 4 (trend/comparative) / Release 5 (predictive) / Sprint 13 |
| Estimated Story Points | 12 (Complexity: Medium) |
| Business / Technical Priority | Medium / Medium |
| Dependencies | WP-16 (Reporting) |
| Owner | Backend Lead |
| Status | Defined |

# 1  Executive Summary

Purpose

Build on Reporting's governed data access to give the organization trend and comparative analytics across programmes, projects, and zones.

Business Objective

Move the organization from reporting on what happened to understanding patterns across programmes — which zones are consistently over budget, which project types run late, and why.

Expected Business Value

Provides the analytical foundation for evidence-based portfolio decisions, and in Release 5, extends into predictive analytics that anticipate risk before it materializes.

# 2  Business Context

| Field | Detail |
| --- | --- |
| Business Capability | Business Intelligence — trend, comparative, and (Release 5) predictive analytics. |
| Stakeholders | Backend Lead (accountable); Programme Manager and Executive Sponsors (primary users). |
| Business Drivers | SRS Part 16 (Analytics functional requirements). |
| Problems Addressed | Without this Work Package, patterns across programmes and zones are invisible — each report is read in isolation rather than compared. |

# 3  Scope

In Scope

- Release 4: analytics dashboard with trend visualization (time-series) and comparative views (cross-zone, cross-programme).

- Release 5: predictive models (e.g., budget-overrun risk scoring) layered on top of the Release 4 data pipeline.

Out of Scope

- Standard/ad hoc reporting itself (delivered by WP-16, which this Work Package depends on).

- AI Assistant-driven natural-language analytics queries (delivered by WP-23, which may consume this Work Package's outputs in future scope).

Assumptions

- WP-16 is closed and its data-access service is stable before this Work Package begins.

Constraints

- Release 5 predictive models must be explainable at a basic level (which factors drove a given risk score) — a black-box score with no rationale is not acceptable for a donor-facing platform.

# 4  Requirements Traceability

| Req ID | Description | Source | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-ANL-01 | The platform must present time-series trend visualizations for key programme metrics. | SRS Part 16 | Must Have | A trend chart correctly renders a metric (e.g., budget utilization) over a selected date range. |
| FR-ANL-02 | The platform must support comparative analytics across zones/programmes. | SRS Part 16 | Must Have | A comparative view correctly ranks/compares a metric across selected zones or programmes. |
| FR-ANL-03 | The platform must provide predictive risk scoring for programmes (Release 5). | SRS Part 16 | Should Have | A risk score is generated with an accompanying explanation of contributing factors. |

# 5  Functional Specification

Features

- Trend explorer (time-series charts).

- Comparative view (cross-zone/programme ranking).

- Release 5: predictive risk scoring with factor explanation.

User Stories

- As a Programme Manager, I can see how my programme's budget utilization has trended over the past year.

- As an Executive Sponsor, I can compare delivery performance across zones.

- As a Programme Manager (Release 5), I can see a risk score for my programme and understand what is driving it.

Business Rules

- Comparative views respect the viewer's zone access — a zone-scoped user cannot compare zones outside their access.

Validation Rules

- A trend chart requires a valid date range no longer than the configured maximum lookback period.

Workflows

User selects a metric and date range or comparison set → analytics service queries WP-16's data-access layer → results render as a trend chart or comparative view → Release 5 additionally computes a risk score with factor breakdown for the selected programme.

Error Scenarios & Exception Handling

- Insufficient historical data for a meaningful trend: chart renders with a clear 'insufficient data' notice rather than a misleading sparse line.

# 6  Technical Specification

| Element | Detail |
| --- | --- |
| Architecture References | SRS Part 16; DDS Part 13 (Reporting & Analytics Model); AI & Knowledge Management Strategy (Release 5 predictive component). |
| Components | Analytics aggregation service, trend/comparative frontend, predictive scoring service (Release 5). |
| Services | Analytics query service, built on WP-16's data-access layer. |
| Database Entities | analytics_metric_cache (precomputed aggregates); risk_scores (Release 5). |
| Events | analytics.cache_refreshed, risk_score.computed (Release 5). |
| Background Jobs | Scheduled metric-cache refresh job. |
| Configuration | Maximum lookback period; risk-scoring model parameters (Release 5). |
| Feature Flags | predictive-analytics flag, toggled on in Release 5. |

# 7  User Interface

| Screen | Purpose | Key Interactions |
| --- | --- | --- |
| Trend Explorer | Time-series visualization of a selected metric. | Metric selection, date-range filter. |
| Comparative View | Cross-zone/programme comparison. | Select comparison set, sort/rank. |
| Risk Insight Panel (Release 5) | Predictive risk score and factor explanation. | View score, drill into contributing factors. |

# 8  API Specification

| Endpoint | Method | Purpose | Auth |
| --- | --- | --- | --- |
| /api/v1/analytics/trends | GET | Retrieve time-series data for a metric. | Access token |
| /api/v1/analytics/compare | GET | Retrieve comparative data across zones/programmes. | Access token |
| /api/v1/analytics/risk-score/{programmeId} | GET | Retrieve predictive risk score (Release 5). | Access token |

# 9  Database Specification

Introduces analytics_metric_cache (metric, scope, period, value) for precomputed aggregates, and, in Release 5, risk_scores (programme_id, score, contributing_factors as structured data, computed_at). Both organization-scoped and audited per WP-01 convention.

# 10  Security Requirements

| Control | Requirement |
| --- | --- |
| Authentication | WP-02 access token required. |
| Authorization | Comparative views respect the viewer's zone access; cross-zone comparison restricted to platform-wide-scoped roles. |
| RBAC / ABAC | Standard zone-scoping model, consistent with WP-16. |
| Encryption | Standard WP-01 policy applies. |
| Audit Logging | Analytics queries logged, including which zones' data were included in a comparison. |
| Compliance | Not applicable beyond standard platform data handling. |
| Privacy Controls | Not applicable — analytics operate on aggregate programme/project data, not individual-level personal data. |

# 11  AI Components

Release 5's predictive risk scoring is the platform's first applied predictive-analytics component. The model must produce an explainable output (contributing factors), consistent with the AI & Knowledge Management Strategy's requirement that AI-influenced decisions remain interpretable to a non-technical Programme Manager.

# 12  Integration Requirements

| Type | Detail |
| --- | --- |
| Internal | Built on WP-16's data-access service; may be consumed by WP-06's Executive Dashboard once both are live. |
| External | None in Release 4; a hosted model-scoring service may be used in Release 5, per the AI & Knowledge Management Strategy. |
| Events | analytics.cache_refreshed / risk_score.computed (Section 6). |
| Webhooks | None owned directly. |
| Batch Jobs | Scheduled metric-cache refresh (Section 6). |

# 13  Testing Requirements

| Test Type | Coverage |
| --- | --- |
| Unit Tests | Metric aggregation logic; risk-score factor-weighting logic (Release 5). |
| Integration Tests | Trend and comparative views render correctly against seeded WP-16 data. |
| API Tests | Contract tests for all Section 8 endpoints. |
| UI Tests | Trend explorer, comparative view, and risk insight panel (Release 5). |
| Security Tests | Zone-scoping enforcement in comparative views. |
| Performance Tests | Trend/comparative query performance at realistic historical-data volume. |
| UAT Scenarios | Validated through the standard analytics review with a Programme Manager; no dedicated UAT gate for this Work Package, consistent with its Master Catalogue classification. |
| Regression Tests | Full suite re-run whenever WP-16's data-access contract changes. |

# 14  Documentation Updates

- User Guide: trend explorer and comparative view usage.

- ADR: predictive model selection and explainability approach (Release 5).

- Traceability Matrix: FR-ANL-01/02/03 marked implemented.

# 15  Deliverables

- Source code: analytics aggregation service, frontend, predictive scoring service (Release 5).

- Configuration: lookback period, risk-model parameters.

- Database migrations: analytics_metric_cache; risk_scores (Release 5).

- Tests: full suite per Section 13.

- Documentation: user guide, ADR, traceability matrix.

- Deployment scripts: wired into WP-03's pipeline.

- Monitoring configuration: cache-refresh and risk-scoring job dashboards.

# 16  Acceptance Criteria

1. A trend chart correctly renders a selected metric over a date range (FR-ANL-01).

2. A comparative view correctly ranks/compares a metric across selected zones/programmes, respecting viewer access (FR-ANL-02).

3. A predictive risk score is generated with an accompanying factor explanation (FR-ANL-03, Release 5).

# 17  Definition of Ready

- WP-16 closed.

- SRS Part 16 approved and unchanged since last review.

# 18  Definition of Done

- All Section 16 acceptance criteria met.

- Peer review approved.

- Traceability Matrix updated.

- ADR recorded.

- Definition of Done sign-off by Backend Lead and Programme Manager.

# 19  Risks & Mitigations

| Risk | Category | Mitigation |
| --- | --- | --- |
| Predictive risk scores are treated as authoritative rather than advisory, undermining human judgment. | Business | Every score ships with a mandatory factor explanation and is presented as advisory input, per the AI & Knowledge Management Strategy's explainability requirement. |
| Comparative analytics inadvertently exposes cross-zone data to a zone-scoped user. | Security | Cross-zone comparison explicitly restricted to platform-wide-scoped roles and covered by a dedicated security test. |

# 20  Engineering Checklist

- Code complete.

- Tests passed.

- Documentation updated.

- ADR updated.

- Security validated.

- Performance validated.

- Accessibility validated.

- Peer review approved.

- Traceability updated.

# 21  Antigravity Implementation Package

ANTIGRAVITY This section is the complete, self-contained handoff package for Antigravity to execute WP-17 without consulting any document outside this list.

| Element | Detail |
| --- | --- |
| Required Context Documents | This document (EWPL WP-17); SRS Part 16; AI & Knowledge Management Strategy; EWPL WP-16. |
| Mandatory Architecture References | MEKB Part 11 Dependency Matrix entry for WP-17. |
| Required APIs | The three endpoints in Section 8. |
| Required Database Objects | analytics_metric_cache; risk_scores (Release 5) — Section 9. |
| Required UI Components | The three screens in Section 7. |
| Security Controls | Zone-scoped comparative access, audit logging of query scope — Section 10. |
| Test Cases | The full Section 13 suite. |
| Expected Engineering Outputs | Analytics aggregation service, frontend, predictive scoring service (Release 5), full test suite, ADR. |
| Documentation Updates | User Guide, ADR log, Requirements Traceability Matrix. |
| Completion Checklist | Identical to Section 20. |