VOLUME IV — ENTERPRISE ENGINEERING WORK PACKAGE LIBRARY (EWPL)

WP-18

Notifications (Platform-Wide)

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Implementation-Ready Engineering Work Package — Release 1 (thin) / Release 4 (full), Sprint 14

WP-18

Notifications (Platform-Wide)

Work Package Profile

| Field | Value |
| --- | --- |
| Work Package ID | WP-18 |
| Business Capability | Platform Communication |
| Engineering Domain | Backend (MEKB Part 2) |
| ERS Release / Sprint | Release 1 (thin: system alerts) / Release 4 (full) / Sprint 14 |
| Estimated Story Points | 10 (Complexity: Low) |
| Business / Technical Priority | Medium / Medium |
| Dependencies | WP-09 (Tasks), WP-10 (Workflow Engine), WP-11 (Approvals) |
| Owner | Backend Lead |
| Status | Defined |

# 1  Executive Summary

Purpose

Dispatch the events already being produced by Tasks, Workflow, and Approvals to the users who need to act on or be informed of them.

Business Objective

Ensure users are not required to poll the platform for updates — approvals awaiting them, tasks assigned to them, and system alerts reach them proactively.

Expected Business Value

Closes the loop on every other module's event stream: a Workflow stage advance or a Task assignment is only useful if the responsible person is told about it promptly.

# 2  Business Context

| Field | Detail |
| --- | --- |
| Business Capability | Platform Communication — event-driven notification dispatch. |
| Stakeholders | Backend Lead (accountable); every platform user (recipient); every module Technical Lead that emits events this Work Package consumes. |
| Business Drivers | SRS Part 17 (Notifications functional requirements). |
| Problems Addressed | Without this Work Package, users must actively check the platform for updates; events from Tasks, Workflow, and Approvals would otherwise go unnoticed. |

# 3  Scope

In Scope

- Release 1 (thin slice): system-level alerts only (e.g., account-related notifications from WP-04), delivered via a single channel (in-app or email) — no preference management.

- Release 4 (full): full Notification Center (in-app inbox), multi-channel delivery (in-app, email), user-configurable preferences, subscription to Task/Workflow/Approval events.

Out of Scope

- SMS or push notification channels (not in current SRS scope).

- Public-facing notification subscriptions (WP-22's own concern, if any, is scoped separately).

Assumptions

- The Release 1 thin slice requires only WP-04 (a source of account events); the Release 4 full build requires WP-09, WP-10, and WP-11 to be live as event sources.

Constraints

- Notification delivery must not become a single point of failure for the modules that emit events — an event source must never block on notification delivery succeeding.

# 4  Requirements Traceability

| Req ID | Description | Source | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-NOT-01 | The platform must deliver system-level alerts to users from Release 1 onward. | ERS Part 1, Section 1.7 | Must Have | An account-related event (e.g., password reset) generates a delivered notification in the Release 1 thin slice. |
| FR-NOT-02 | The platform must provide an in-app Notification Center (Release 4). | SRS Part 17 | Must Have | A user can view, mark read, and clear notifications in a dedicated inbox. |
| FR-NOT-03 | Users must be able to configure their notification preferences (Release 4). | SRS Part 17 | Should Have | A user can opt in/out of specific notification categories and channels. |
| NFR-NOT-01 | Notification dispatch must not block the emitting module's own operation. | SRS Part 17 | Must Have | Event emission is asynchronous; a notification delivery failure does not roll back or delay the originating action. |

# 5  Functional Specification

Features

- Release 1: system-alert dispatch (single channel).

- Release 4: Notification Center, multi-channel delivery, preference management, subscription to Task/Workflow/Approval events.

User Stories

- As a user, I receive an alert when my account is affected by an administrative action.

- As a user (Release 4), I see a notification when a task is assigned to me or an item awaits my approval.

- As a user (Release 4), I can turn off email notifications for low-priority categories while keeping in-app alerts.

Business Rules

- Notification delivery is best-effort and asynchronous; it is never a precondition for the success of the action that triggered it.

Validation Rules

- A notification preference change takes effect on the next generated notification, not retroactively.

Workflows

A module emits an event (e.g., workflow.stage.advanced) → the notification service consumes it asynchronously → resolves the intended recipient(s) and their channel preferences (Release 4) → dispatches the notification → the recipient sees it in-app and/or via email.

Error Scenarios & Exception Handling

- Email delivery failure: retried with backoff; in-app notification is unaffected and still delivered.

- Recipient has no valid delivery channel configured: notification is still recorded in-app as a fallback.

# 6  Technical Specification

| Element | Detail |
| --- | --- |
| Architecture References | SRS Part 17; SRS Part 26 (Notification Catalogue). |
| Components | Notification dispatch service, in-app notification store (Release 4), preference service (Release 4). |
| Services | Event-consuming notification service, subscribed to events from WP-04 (Release 1) and WP-09/10/11 (Release 4). |
| Database Entities | notifications, notification_preferences (Release 4). |
| Events | notification.dispatched, notification.read. |
| Background Jobs | Email-delivery retry worker. |
| Configuration | Notification category taxonomy; default channel per category. |
| Feature Flags | notification-preferences flag, toggled on in Release 4. |

# 7  User Interface

Release 1 (thin slice): no dedicated UI — alerts delivered via email only. Release 4 (full) introduces:

| Screen | Purpose | Key Interactions |
| --- | --- | --- |
| Notification Center | In-app inbox of notifications. | Mark read, clear, filter by category. |
| Notification Preferences | Configure delivery channel per category. | Toggle in-app/email per category. |

# 8  API Specification

| Endpoint | Method | Purpose | Auth |
| --- | --- | --- | --- |
| /api/v1/notifications | GET | List the current user's notifications. | Access token |
| /api/v1/notifications/{id}/read | POST | Mark a notification read. | Access token, owner |
| /api/v1/notifications/preferences | GET / PATCH | View / update notification preferences (Release 4). | Access token |

# 9  Database Specification

Release 1 introduces notifications (recipient_id, category, message, delivered_at, channel). Release 4 adds notification_preferences (user_id, category, channel, enabled). Both organization-scoped and audited per WP-01 convention.

# 10  Security Requirements

| Control | Requirement |
| --- | --- |
| Authentication | WP-02 access token required. |
| Authorization | A user may only view/manage their own notifications and preferences. |
| RBAC / ABAC | Not applicable beyond owner-scoped access. |
| Encryption | Standard WP-01 policy applies. |
| Audit Logging | Notification dispatch logged for delivery-diagnostics purposes; read/preference changes logged. |
| Compliance | Not applicable beyond standard platform data handling. |
| Privacy Controls | Notification content must not include data the recipient would not otherwise be authorized to see (e.g., an approval notification must not leak the full item content to an unauthorized recipient). |

# 11  AI Components

Not applicable to WP-18.

# 12  Integration Requirements

| Type | Detail |
| --- | --- |
| Internal | Consumes events from WP-04 (Release 1) and WP-09, WP-10, WP-11 (Release 4). |
| External | Outbound transactional email service. |
| Events | notification.dispatched / notification.read (Section 6). |
| Webhooks | None owned directly. |
| Batch Jobs | Email-delivery retry worker (Section 6). |

# 13  Testing Requirements

| Test Type | Coverage |
| --- | --- |
| Unit Tests | Recipient resolution logic; preference-matching logic (Release 4). |
| Integration Tests | Release 1: an account event generates a delivered email alert. Release 4: a task assignment or approval-pending event generates both in-app and (if enabled) email notifications. |
| API Tests | Contract tests for all Section 8 endpoints. |
| UI Tests | Notification Center and preferences screens (Release 4). |
| Security Tests | A user cannot view another user's notifications; notification content does not leak unauthorized data. |
| Performance Tests | Notification dispatch throughput under a realistic platform-wide event volume. |
| UAT Scenarios | Release 1: validated implicitly via WP-04. Release 4: UAT is implicit through the UAT of each event-emitting module (WP-09, WP-11). |
| Regression Tests | Full suite re-run whenever a new module begins emitting events this Work Package consumes. |

# 14  Documentation Updates

- User Guide: Notification Center and preferences usage (Release 4).

- ADR: asynchronous, non-blocking dispatch architecture (NFR-NOT-01).

- Traceability Matrix: FR-NOT-01/02/03, NFR-NOT-01 marked implemented.

# 15  Deliverables

- Source code: notification dispatch service, in-app store (Release 4), preference service (Release 4), Release 4 UI.

- Configuration: category taxonomy, default channels.

- Database migrations: notifications (Release 1); notification_preferences (Release 4).

- Tests: full suite per Section 13.

- Documentation: user guide, ADR, traceability matrix.

- Deployment scripts: wired into WP-03's pipeline.

- Monitoring configuration: dispatch-latency and delivery-failure-rate dashboards.

# 16  Acceptance Criteria

1. An account-related event generates a delivered alert from Release 1 onward (FR-NOT-01).

2. A user can view, mark read, and clear notifications in the Release 4 Notification Center (FR-NOT-02).

3. A user can configure channel preferences per notification category (FR-NOT-03).

4. Notification dispatch failure never blocks or delays the emitting module's own operation, verified by explicit test (NFR-NOT-01).

# 17  Definition of Ready

- WP-04 closed (Release 1 requirement); WP-09, WP-10, WP-11 closed (Release 4 requirement).

- SRS Parts 17 and 26 approved and unchanged since last review.

# 18  Definition of Done

- All Section 16 acceptance criteria met.

- Peer review approved.

- Traceability Matrix updated.

- ADR recorded.

- Definition of Done sign-off by Backend Lead and Product Owner.

# 19  Risks & Mitigations

| Risk | Category | Mitigation |
| --- | --- | --- |
| Notification volume overwhelms users once every module (Release 4) is emitting events, causing them to be ignored. | Business | Category-level preferences (FR-NOT-03) let users tune volume per category rather than an all-or-nothing setting. |
| Synchronous notification dispatch accidentally introduced later, coupling emitting modules' reliability to this Work Package's uptime. | Technical | Asynchronous dispatch is an explicit architectural constraint (NFR-NOT-01), tested and enforced in code review, not left to convention. |

# 20  Engineering Checklist

- Code complete.

- Tests passed.

- Documentation updated.

- ADR updated.

- Security validated.

- Performance validated.

- Accessibility validated.

- Peer review approved.

- Traceability updated.

# 21  Antigravity Implementation Package

ANTIGRAVITY This section is the complete, self-contained handoff package for Antigravity to execute WP-18 without consulting any document outside this list.

| Element | Detail |
| --- | --- |
| Required Context Documents | This document (EWPL WP-18); SRS Parts 17 and 26; EWPL WP-04, WP-09, WP-10, WP-11. |
| Mandatory Architecture References | MEKB Part 11 Dependency Matrix entry for WP-18. |
| Required APIs | The three endpoints in Section 8. |
| Required Database Objects | notifications (Release 1); notification_preferences (Release 4) — Section 9. |
| Required UI Components | None (Release 1); the two screens in Section 7 (Release 4). |
| Security Controls | Owner-scoped access to notifications, content leak prevention — Section 10. |
| Test Cases | The full Section 13 suite. |
| Expected Engineering Outputs | Notification dispatch service, in-app store, preference service, Release 4 UI, full test suite, ADR. |
| Documentation Updates | User Guide, ADR log, Requirements Traceability Matrix. |
| Completion Checklist | Identical to Section 20. |