VOLUME IV — ENTERPRISE ENGINEERING WORK PACKAGE LIBRARY (EWPL)

WP-19

Training

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Implementation-Ready Engineering Work Package — Release 4, Sprint 14

WP-19

Training

Work Package Profile

| Field | Value |
| --- | --- |
| Work Package ID | WP-19 |
| Business Capability | User Enablement |
| Engineering Domain | Backend / Frontend (MEKB Part 2) |
| ERS Release / Sprint | Release 4 / Sprint 14 |
| Estimated Story Points | 12 (Complexity: Low) |
| Business / Technical Priority | Medium / Low |
| Dependencies | WP-04 (Administration & User Management), WP-12 (Documents) |
| Owner | Frontend Lead |
| Status | Defined |

# 1  Executive Summary

Purpose

Deliver structured training courses to platform users, using real user records and the Documents content store as its foundation.

Business Objective

Reduce onboarding time and support burden by giving new and existing users a self-service way to learn the platform, rather than relying solely on informal peer training.

Expected Business Value

Directly supports user adoption across every module already delivered, and gives the Change Management function (PDIB Part 12) a platform-native training delivery mechanism.

# 2  Business Context

| Field | Detail |
| --- | --- |
| Business Capability | User Enablement — structured training delivery. |
| Stakeholders | Frontend Lead (accountable); Change Management Lead (content owner); all platform users (learners). |
| Business Drivers | SRS Part 18 (Training functional requirements); PDIB Part 12 (Training & Capacity Building Plan) requires a platform-native delivery mechanism. |
| Problems Addressed | Removes reliance on informal peer training and ad hoc documentation; gives every user a consistent, trackable learning path. |

# 3  Scope

In Scope

- Training catalogue of available courses.

- Course player (sequential content modules, using WP-12 documents as course material).

- Certification/completion tracking per user.

Out of Scope

- Course content authoring tools beyond standard document upload (courses are assembled from WP-12 documents, not authored in a dedicated course-builder).

Assumptions

- WP-04's user records and WP-12's document store are both available before this Work Package begins.

Constraints

- Course content must reuse WP-12's document versioning — a course referencing an outdated document version must be flagged for the Change Management Lead's attention, not silently served stale content.

# 4  Requirements Traceability

| Req ID | Description | Source | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-TRN-01 | The platform must present a catalogue of available training courses. | SRS Part 18 | Must Have | Courses are listed, filterable by category, and show the user's completion status. |
| FR-TRN-02 | The platform must deliver course content sequentially with progress tracking. | SRS Part 18 | Must Have | A user's progress through a course's modules is tracked and resumable. |
| FR-TRN-03 | The platform must record course completion and issue a certification record. | SRS Part 18 | Should Have | A completed course generates a certification record visible on the user's profile. |

# 5  Functional Specification

Features

- Training catalogue.

- Sequential course player with progress tracking.

- Certification tracking.

User Stories

- As a new user, I can find and complete an onboarding course for the module I need to use.

- As a Change Management Lead, I can see completion rates across the organization for a given course.

Business Rules

- A course's modules must be completed in sequence unless the course is explicitly configured as non-sequential.

Validation Rules

- A course cannot be published without at least one module.

Workflows

Change Management Lead assembles a course from WP-12 documents → publishes it to the catalogue → a user enrolls and progresses through modules → on completion, a certification record is generated.

Error Scenarios & Exception Handling

- A course references a document version later superseded in WP-12: the course is flagged for review rather than silently continuing to serve the outdated version.

# 6  Technical Specification

| Element | Detail |
| --- | --- |
| Architecture References | SRS Part 18. |
| Components | Training catalogue service, course player, completion-tracking service. |
| Services | Course content resolution service, consuming WP-12's document versioning. |
| Database Entities | courses, course_modules, course_progress, certifications. |
| Events | course.completed, certification.issued. |
| Background Jobs | Stale-document-reference detection job (flags courses referencing superseded document versions). |
| Configuration | Course category taxonomy. |
| Feature Flags | None. |

# 7  User Interface

| Screen | Purpose | Key Interactions |
| --- | --- | --- |
| Training Catalogue | Browse available courses. | Filter by category, view completion status. |
| Course Player | Progress through course modules. | Sequential navigation, progress indicator. |
| Certification Dashboard | View earned certifications. | View/download certification record. |

# 8  API Specification

| Endpoint | Method | Purpose | Auth |
| --- | --- | --- | --- |
| /api/v1/training/courses | GET / POST | List / publish courses. | Access token |
| /api/v1/training/courses/{id}/progress | GET / PATCH | View / update the current user's progress. | Access token |
| /api/v1/training/certifications | GET | List the current user's certifications. | Access token |

# 9  Database Specification

Introduces courses (title, category, sequential flag), course_modules (course_id, order, document_id reference into WP-12, document_version_id), course_progress (user_id, course_id, current_module, status), and certifications (user_id, course_id, issued_at). Organization-scoped and audited per WP-01 convention.

# 10  Security Requirements

| Control | Requirement |
| --- | --- |
| Authentication | WP-02 access token required. |
| Authorization | Course publishing restricted to Change Management/Training roles; progress and certification visible only to the owning user and their administrators. |
| RBAC / ABAC | Standard zone-scoping model where course content is zone-relevant. |
| Encryption | Standard WP-01 policy applies. |
| Audit Logging | Course publish, completion, and certification issuance logged. |
| Compliance | Not applicable beyond standard platform data handling. |
| Privacy Controls | Not applicable beyond standard user-data handling. |

# 11  AI Components

Not applicable to WP-19.

# 12  Integration Requirements

| Type | Detail |
| --- | --- |
| Internal | Consumes WP-04 user records and WP-12 documents as course content. |
| External | None. |
| Events | course.completed / certification.issued (Section 6). |
| Webhooks | None owned directly. |
| Batch Jobs | Stale-document-reference detection (Section 6). |

# 13  Testing Requirements

| Test Type | Coverage |
| --- | --- |
| Unit Tests | Sequential-progression validation logic. |
| Integration Tests | Full enroll-to-completion-to-certification flow. |
| API Tests | Contract tests for all Section 8 endpoints. |
| UI Tests | Catalogue, course player, and certification dashboard screens. |
| Security Tests | Publishing restricted to authorized roles; a user cannot view another user's progress/certifications. |
| Performance Tests | Catalogue and course-player load performance at realistic course/user volume. |
| UAT Scenarios | UAT-TRN-01: a new user completes an onboarding course end to end and receives a certification record. |
| Regression Tests | Full suite re-run whenever WP-12's document versioning contract changes. |

# 14  Documentation Updates

- User Guide: training catalogue and course completion.

- Administrator Guide: course publishing and stale-reference monitoring.

- ADR: course-content-as-documents architecture.

- Traceability Matrix: FR-TRN-01/02/03 marked implemented.

# 15  Deliverables

- Source code: catalogue service, course player, completion-tracking service, frontend.

- Configuration: category taxonomy.

- Database migrations: courses, course_modules, course_progress, certifications.

- Tests: full suite per Section 13.

- Documentation: user guide, administrator guide, ADR, traceability matrix.

- Deployment scripts: wired into WP-03's pipeline.

- Monitoring configuration: completion-rate and stale-reference dashboards.

# 16  Acceptance Criteria

1. The training catalogue lists available courses with completion status (FR-TRN-01).

2. A user's progress through a course is tracked and resumable (FR-TRN-02).

3. Course completion generates a visible certification record (FR-TRN-03).

# 17  Definition of Ready

- WP-04 and WP-12 closed.

- SRS Part 18 approved and unchanged since last review.

- At least one onboarding course drafted with the Change Management Lead for UAT.

# 18  Definition of Done

- All Section 16 acceptance criteria met.

- UAT-TRN-01 signed off by Change Management Lead.

- Peer review approved.

- Traceability Matrix updated.

- ADR recorded.

- Definition of Done sign-off by Frontend Lead and Change Management Lead.

# 19  Risks & Mitigations

| Risk | Category | Mitigation |
| --- | --- | --- |
| Course content becomes stale as underlying WP-12 documents are updated. | Business | Stale-document-reference detection job (Section 6) flags affected courses automatically rather than relying on manual review. |
| Low course completion rates undermine the training investment. | Business | Completion-rate monitoring (Section 15) gives the Change Management Lead visibility to intervene early. |

# 20  Engineering Checklist

- Code complete.

- Tests passed.

- Documentation updated.

- ADR updated.

- Security validated.

- Performance validated.

- Accessibility validated.

- Peer review approved.

- Traceability updated.

# 21  Antigravity Implementation Package

ANTIGRAVITY This section is the complete, self-contained handoff package for Antigravity to execute WP-19 without consulting any document outside this list.

| Element | Detail |
| --- | --- |
| Required Context Documents | This document (EWPL WP-19); SRS Part 18; EWPL WP-04 and WP-12. |
| Mandatory Architecture References | MEKB Part 11 Dependency Matrix entry for WP-19. |
| Required APIs | The three endpoints in Section 8. |
| Required Database Objects | courses, course_modules, course_progress, certifications (Section 9). |
| Required UI Components | The three screens in Section 7. |
| Security Controls | Role-restricted publishing, owner-scoped progress/certification visibility — Section 10. |
| Test Cases | UAT-TRN-01 plus the full Section 13 suite. |
| Expected Engineering Outputs | Catalogue service, course player, completion-tracking service, frontend, full test suite, ADR. |
| Documentation Updates | User Guide, Administrator Guide, ADR log, Requirements Traceability Matrix. |
| Completion Checklist | Identical to Section 20. |