VOLUME IV — ENTERPRISE ENGINEERING WORK PACKAGE LIBRARY (EWPL)

WP-20

Support

Enterprise System Management (ESM) Platform &

Central Knowledge Repository (CKR)

Special Agro-Industrial Processing Zones (SAPZ) Programme

Federal Republic of Nigeria

Implementation-Ready Engineering Work Package — Release 4, Sprint 15

WP-20

Support

Work Package Profile

| Field | Value |
| --- | --- |
| Work Package ID | WP-20 |
| Business Capability | User Support |
| Engineering Domain | Backend / Frontend (MEKB Part 2) |
| ERS Release / Sprint | Release 4 / Sprint 15 |
| Estimated Story Points | 11 (Complexity: Low) |
| Business / Technical Priority | Medium / Low |
| Dependencies | WP-18 (Notifications), WP-10 (Workflow Engine) |
| Owner | Backend Lead |
| Status | Defined |

# 1  Executive Summary

Purpose

Give platform users a structured way to raise, track, and escalate support tickets, using Notifications and Workflow as its foundation.

Business Objective

Replace ad hoc support requests (email, chat) with a trackable ticket system that gives support staff a queue and users visibility into their request's status.

Expected Business Value

Reduces support response time and gives Programme Management visibility into recurring issue patterns, which in turn informs WP-21's Help Desk self-service content.

# 2  Business Context

| Field | Detail |
| --- | --- |
| Business Capability | User Support — structured ticket submission and tracking. |
| Stakeholders | Backend Lead (accountable); Support Manager (queue owner); all platform users (ticket submitters). |
| Business Drivers | SRS Part 19 (Support functional requirements). |
| Problems Addressed | Removes ad hoc, hard-to-track support requests; gives support staff a prioritized queue rather than an inbox. |

# 3  Scope

In Scope

- Ticket submission with category and priority.

- Support queue view for support staff.

- My Tickets view for submitters.

- Escalation via WP-10's Workflow Engine for high-priority or aging tickets.

Out of Scope

- Self-service deflection content (delivered by WP-21 Help Desk, which consumes this Work Package's ticket-volume data to prioritize FAQ content).

Assumptions

- WP-18 and WP-10 are both closed before this Work Package begins.

Constraints

- Escalation logic must reuse WP-10's routing engine rather than implementing a second, parallel escalation mechanism.

# 4  Requirements Traceability

| Req ID | Description | Source | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-SUP-01 | Users must be able to submit a support ticket with category and priority. | SRS Part 19 | Must Have | A ticket can be submitted and appears in both the support queue and the submitter's My Tickets view. |
| FR-SUP-02 | Support staff must have a prioritized queue view of open tickets. | SRS Part 19 | Must Have | The queue correctly sorts/filters by priority, category, and age. |
| FR-SUP-03 | A ticket must be automatically escalated if it exceeds its priority-based SLA. | SRS Part 19 | Should Have | An aging ticket triggers escalation via WP-10 and notifies the Support Manager (WP-18). |

# 5  Functional Specification

Features

- Ticket submission form.

- Support queue view.

- My Tickets personal view.

- SLA-based automatic escalation.

User Stories

- As a user, I can submit a support ticket and track its status.

- As a support agent, I can see all open tickets prioritized by urgency.

- As a Support Manager, I am notified when a ticket breaches its SLA.

Business Rules

- A ticket's priority determines its SLA window; SLA breach triggers automatic escalation, not a manual check.

Validation Rules

- A ticket must have a category and description before submission.

Workflows

User submits a ticket → it enters the support queue at its assigned priority → support agent picks it up and resolves or updates status → if the SLA window is exceeded before resolution, WP-10 escalates it and WP-18 notifies the Support Manager.

Error Scenarios & Exception Handling

- Ticket submitted with no assignable support agent available: remains queued and visible, does not silently disappear.

# 6  Technical Specification

| Element | Detail |
| --- | --- |
| Architecture References | SRS Part 19. |
| Components | Ticket management service, support queue frontend, SLA-monitoring job. |
| Services | Ticket service, integrating with WP-10 for escalation and WP-18 for notification. |
| Database Entities | support_tickets, ticket_comments. |
| Events | ticket.submitted, ticket.status_changed, ticket.escalated. |
| Background Jobs | SLA-breach detection job (triggers WP-10 escalation). |
| Configuration | Priority-to-SLA-window mapping; category taxonomy. |
| Feature Flags | None. |

# 7  User Interface

| Screen | Purpose | Key Interactions |
| --- | --- | --- |
| Submit Ticket | Raise a new support ticket. | Category/priority selection, description entry. |
| Support Queue | Support staff's prioritized ticket view. | Filter/sort by priority, category, age; claim a ticket. |
| My Tickets | Submitter's personal ticket view. | View status, add comments. |

# 8  API Specification

| Endpoint | Method | Purpose | Auth |
| --- | --- | --- | --- |
| /api/v1/support/tickets | GET / POST | List / submit tickets. | Access token |
| /api/v1/support/tickets/{id} | GET / PATCH | View / update a ticket. | Access token, submitter or Support role |
| /api/v1/support/tickets/{id}/comments | GET / POST | List / add comments. | Access token, submitter or Support role |

# 9  Database Specification

Introduces support_tickets (submitter_id, category, priority, status, sla_deadline) and ticket_comments (ticket_id, author_id, body, created_at). Organization-scoped and audited per WP-01 convention; escalation writes to WP-10's workflow_instances rather than a parallel escalation table.

# 10  Security Requirements

| Control | Requirement |
| --- | --- |
| Authentication | WP-02 access token required. |
| Authorization | A ticket is visible to its submitter and Support role staff only. |
| RBAC / ABAC | Standard zone-scoping model applied to the support queue where relevant. |
| Encryption | Standard WP-01 policy applies. |
| Audit Logging | Ticket submission, status change, and escalation logged. |
| Compliance | Not applicable beyond standard platform data handling. |
| Privacy Controls | Not applicable beyond standard user-data handling. |

# 11  AI Components

Not applicable to WP-20.

# 12  Integration Requirements

| Type | Detail |
| --- | --- |
| Internal | Escalates via WP-10's workflow instances; notifies via WP-18. |
| External | None. |
| Events | ticket.submitted / ticket.status_changed / ticket.escalated (Section 6). |
| Webhooks | None owned directly. |
| Batch Jobs | SLA-breach detection (Section 6). |

# 13  Testing Requirements

| Test Type | Coverage |
| --- | --- |
| Unit Tests | SLA-window calculation logic. |
| Integration Tests | Full submit-to-queue-to-resolve flow; SLA breach correctly triggers WP-10 escalation and WP-18 notification. |
| API Tests | Contract tests for all Section 8 endpoints. |
| UI Tests | Submit, queue, and My Tickets screens. |
| Security Tests | A user cannot view another user's ticket unless they hold the Support role. |
| Performance Tests | Queue rendering performance at realistic ticket volume. |
| UAT Scenarios | UAT-SUP-01: a user submits a ticket, a support agent resolves it, and an SLA-breach scenario is demonstrated. |
| Regression Tests | Full suite re-run whenever WP-10 or WP-18's contracts change. |

# 14  Documentation Updates

- User Guide: ticket submission and tracking.

- Administrator Guide: SLA configuration.

- ADR: escalation-via-WP-10 architecture.

- Traceability Matrix: FR-SUP-01/02/03 marked implemented.

# 15  Deliverables

- Source code: ticket service, queue frontend, SLA-monitoring job.

- Configuration: SLA windows, category taxonomy.

- Database migrations: support_tickets, ticket_comments.

- Tests: full suite per Section 13.

- Documentation: user guide, administrator guide, ADR, traceability matrix.

- Deployment scripts: wired into WP-03's pipeline.

- Monitoring configuration: SLA-breach-rate dashboard.

# 16  Acceptance Criteria

1. A ticket can be submitted with category and priority and appears in both the queue and My Tickets (FR-SUP-01).

2. The support queue correctly sorts/filters by priority, category, and age (FR-SUP-02).

3. A ticket exceeding its SLA is automatically escalated and the Support Manager notified (FR-SUP-03).

# 17  Definition of Ready

- WP-18 and WP-10 closed.

- SRS Part 19 approved and unchanged since last review.

- SLA windows per priority level agreed with the Support Manager.

# 18  Definition of Done

- All Section 16 acceptance criteria met.

- UAT-SUP-01 signed off by Support Manager.

- Peer review approved.

- Traceability Matrix updated.

- ADR recorded.

- Definition of Done sign-off by Backend Lead and Support Manager.

# 19  Risks & Mitigations

| Risk | Category | Mitigation |
| --- | --- | --- |
| Escalation logic duplicated rather than reused from WP-10, creating a second orchestration mechanism. | Technical | Escalation is architecturally required to route through WP-10 (Section 6, Section 9), enforced in code review. |
| SLA windows set unrealistically tight, generating excessive escalation noise. | Business | SLA windows agreed explicitly with the Support Manager before Definition of Ready, not set unilaterally by engineering. |

# 20  Engineering Checklist

- Code complete.

- Tests passed.

- Documentation updated.

- ADR updated.

- Security validated.

- Performance validated.

- Accessibility validated.

- Peer review approved.

- Traceability updated.

# 21  Antigravity Implementation Package

ANTIGRAVITY This section is the complete, self-contained handoff package for Antigravity to execute WP-20 without consulting any document outside this list.

| Element | Detail |
| --- | --- |
| Required Context Documents | This document (EWPL WP-20); SRS Part 19; EWPL WP-18 and WP-10. |
| Mandatory Architecture References | MEKB Part 11 Dependency Matrix entry for WP-20. |
| Required APIs | The three endpoints in Section 8. |
| Required Database Objects | support_tickets, ticket_comments (Section 9). |
| Required UI Components | The three screens in Section 7. |
| Security Controls | Submitter/Support-role-scoped visibility — Section 10. |
| Test Cases | UAT-SUP-01 plus the full Section 13 suite. |
| Expected Engineering Outputs | Ticket service, queue frontend, SLA-monitoring job, full test suite, ADR. |
| Documentation Updates | User Guide, Administrator Guide, ADR log, Requirements Traceability Matrix. |
| Completion Checklist | Identical to Section 20. |